# THE DALLES/ JOHN DAY PROJECT

## FISH RESEARCH REPORT

5/06/2004

# THE DALLES DAM

- USGS juvenile salmonid radiotelemetry crew started radio tagged fish releases on 4/27 at the following locations: John Day tailrace, The Dalles forebay, sluiceway and tailrace.  They will continue daily releases and 24 hours a day monitoring through July. All antennas in service working properly.

- Battelle fixed hydroacoustics crew started monitoring on 4/19.  Had bad transducers at MU # 14 & 16 which were fixed by divers on 4/29. All transducers are now in service and working properly.

- USGS/Battelle 3-D acoustics started releasing tagged fish on 4/29. One bad hydrophone at the spillway was repaired on 5/3. All hydrophones are now in service and working properly.

- Normandeau performed the first phase of spillway survival test (low flows only) with balloon tags.

Started on 4/14, completed on 4/22.  The results up to date were good: 98 % survival, 3~4 % injury rate. Will come back in late May for 10 more days of the high flow testing.

- U of I adult radiotelemetry crew is downloading their fishway antenna receivers few times a week.

### JOHN DAY DAM

- NMFS biological evaluation of VBS/ESBS in MU # 7 started on 5/06.  The ESBS were installed on 5/5 and the unit is running at 155 MW.  Will be releasing PIT tagged juveniles into MU # 6 & 7 gatewells twice a week through July.

- U of I adult radiotelemetry crew is downloading their fishway antenna receivers few times a week.