AGENDA

Fish Passage O&M Coordination (FPOM) Team

March 12, 2009 (1000-1400)

The Dalles Administration Building Conference Room,

The Dalles Dam

Conference line-(877)322-9648

FPOM code-288189/ Bern’s code- 661812

- Review/Approve Agenda and February Minutes (Klatte)

- TDA spillway wall.  (Wertheimer)

- Action Items

  - [Nov 08] IHR Sacajawea sub-station transformer.  ACTION:  Bettin to draft the FPP change form detailing the unit operation needed to keep the system operating correctly.  STATUS: Bettin still working on it.

  - [Nov 08] WDFW fish count lights.  ACTION:  Stephenson will draft a write-up detailing what the fish counters are seeing and what they are requesting.  It should include what are they seeing, how improvements will be assessed, etc.

  - [Dec 08] BON PH1 Grizzlies.  Fredricks would like a timeline for the proposed work.  ACTION:  Hausmann will contact the engineers and present a schedule to FPOM in March.

  - [Feb 09] Switchgate seals at BON and JDA.  ACTION:  Hausmann to contact Small Projects, Mike Adams.  JDA anticipating installation of new seal by 1 April.

  - [Dec 08] Galvanized grates.  ACTION:  Cordie will have another set of water samples taken from the ladder in March, after the ladder has been watered-up.

  - [Dec 08] NWW spill response plans.  ACTION: Dykstra to review the NWW spill plans.

  - [Feb 09] Entrance gate elevations/openings.  ACTION:  Wills had questions about the MCN south shore entrances.  Moody will find the answers and provide Wills’ completed table to Mackey or Klatte.

  - [Jan 09] Review all spill tables for completeness.  ACTION:  RCC will make sure complete tables are either included in the FPP or readily available for the Control Room operators.

  - [Jan 09] Overview.  ACTION: RCC to include the link to the change forms in the Overview.

  - [Jan 09] BON Table BON-1.  ACTION:  Bays 1 and 18 should say open 6” not 4”.

  - [Feb 09] BON ITS.  ACTION:  Schwartz will draft new ITS language needs to include the automated gates.

  - [Feb 09] BON PH2 collection channel grating.  ACTION:  Hausmann will check with the Structural Crew to find out what kind of fasteners will be used.

  - [Feb 09] BON spill patters with Bay 17 being set on dogs.  ACTION: PM-E to determine the dog closest to the appropriate spillbay setting.  The proposed pattern will be sent to FPOM.

  - [Feb 09] MCN dewatering screen monitoring.  ACTION:  Dykstra and Eby review Swenson’s memo, provide comment and move this forward.

  - [Feb 09] BON ITS Unit 1 chain gate position.  ACTION:  Langeslay will follow up to confirm the Unit 1 chain gate will be fully opened.

  - [Feb 09] BON Fish unit outage.  ACTION:  Bettin will check into the need and the requirements for getting the work done.  Can the work be done at night?  Can it be done sooner?

  - [Feb 09] BON Fish unit outage.  ACTION:  Hausmann will check with Jon Thomas about doing the work at night over more days.

  - [Feb 09] BON BGS pre-season inspection.  ACTION:  Hausmann to check on if divers can be in sooner rather than later?  Can the divers be in the water with the crane holding the bulkhead?

  - [Feb 09] FPP Appendix L comments from the Region.  ACTION: FPOM will provide comments through Mackey.  For now, they will be posted on the FPP website

  - [Feb 09] Lamprey at IHR and JDA.  FPOM recommended torpedo screens with airburst systems.  ACTION:  Zyndol and Moody will take that recommendation back to their Projects.

  - [Feb09] FPC new data collection program.  ACTION:  Benner to find out if the old system is still usable in the event the new system does not work.  STATUS: M. DeHart sent a memo to NWP and NWW on 3 March.  It is attached to the agenda.

  - [Feb 09] FPP change forms.  ACTION:  FPOM will review the change forms and provide comments to Mackey by 25 February.  Mackey will finalize the FPP and send to RCC for printing by COB on 26 February.  STATUS: finalization of the FPP will be delayed until after the 12 March FPOM meeting due to the number of comments from Regional Agencies.

- .Updates.  (Klatte/Moody)

  - BON TIE Crane repairs.

  - BON PH2 unit outages- coordination form.

  - SMP condition metrics.

  - Coordination activities completed prior to FPOM.

    - LWG window repair on 2 March.

    - JDA fish pump outage on 3 March.

    - BON debris flush on 4 March.

    - BON ITS closure on 6 March.

- FPP change forms still needing discussion or finalization. (Klatte/Dykstra)

  - 08BON018, 08TDA007, 08JDA006, 08MCN010, 08IHR007, 08LMN009, 08LGS008, and 08LWG009

  - 08TDA004-a

  - 08TDA008, 08JDA007, 08MCN012, 08LMN010, 08IHR008

  - 08MCN007- further discussion.

  - 08MCN008

  - 08MCN009, 08IHR006, 08LMN008, 08LGS007, 08LWG008

  - 08LGS009

  - Appendices

    - Appendix B

    - Appendix G

    - Appendix J

    - Appendix K

    - Appendix L

- CRITFC’s review of PIT tag data for travel time from the AFF to BO3.  (Lorz/Fryer)

- BON T11/12 outage request.  (Hausmann/Schwartz)  Please refer to the coordination form attached to the agenda.

- BON main dam hole drilling.  (Hausmann)  Please refer to the coordination form attached to the agenda.

- BON ITS closure on 13-14 March.  (Hausmann)  The Project will need to close the ITS end gate so contractors can work over the channel to install the operating equipment for the automated gates.  The outage would occur from 0700 until 1700 on both 13 and 14 March.

- Spill response plan.  (Cordie/Zyndol/Hausmann)  Review of the TDA/JDA spill plan for fishways.  Can that plan be modified for the BON spill plan?

- Task Groups.

  - Blanket outage language.  (Klatte)

  - Lamprey.  (Cordie)

  - Pinnipeds.  (Stansell)

  - TIES.  (Klatte)

- Other

- Next Meeting- April 09th, 2009 from 0900-1300 at NOAA Fisheries in Portland.

FISH PASSAGE CENTER

1827 NE 44th Ave., Suite 240, Portland, OR 97213

Phone: (503) 230-4099 Fax: (503) 230-7559

http://www.fpc.org/

e-mail us at fpcstaff@fpc.org

MEMORANDUM

TO: FPAC

Charles Morrill, Bill Tweit, WDFW

Rick Martinson, PSMFC

Ed Buettner, IDFG

Pat Kinery, ODFW

Randy Fisher, PSMFC

Pam Kahut, PSMFC

FROM: Michele DeHart

DATE: February 27, 2009

RE: Update Smolt Monitoring Program remote site data entry program upgrade

The purpose of this memorandum is to update FPAC on progress to date on development and implementation of the new remote data entry program for the SMP and to address concerns raised at various times by various individuals. The Fish Passage Center staff has continued to develop and test the new remote data entry program for the Smolt Monitoring Program throughout January and February. The objectives of this effort are to:

• Upgrade of the SMP program because the software platform of the previous data entry program is being discontinued.

• In response to an FPAC request, include fish condition monitoring data with the SMP data, for their use in daily and weekly passage management discussions.

• Standardize data collection and reporting among SMP remote sites.

In the previous update memorandum to FPAC, February 23, was established as the deadline for development, testing and the decision as to whether or not the new program would be implemented at remote sites for the 2009. On that date after extensive testing, we decided that the new program was operational and should be implemented at the mainstem sites in 2009.  The trap sites however, Lewiston, Salmon River, Grande Ronde River, Imnaha, will implement the old data entry program. This is because the primary modification to the program has been the addition of the fish condition data. The trap sites do not presently collect fish condition data.  We will continue to improve the program at mainstem sites through 2009 and implement the new program at trap sites in 2010. Thus far the new program has been developed successfully as follows:

• Fish condition data collection and recording has been standardized.

• A fish condition data collection protocol and criteria manual has been developed.

• A new standardized data entry program has been developed; utilizing touch screen technology for data entry of condition data.

• A new manual has been written for the new data entry program.

Consistent with implementation of all new software programs, we are expecting that “bugs” will arise. Our plan is to address these as they occur and continue to improve the program as it is implemented. We will be working through the monitoring season with individual sites assisting in the transition to the new program. FPC staff will travel to each site prior to the beginning of sampling to work individually with site personnel to transition to the new program. In addition FPC staff will be present on site during the first sample day to assist site personnel. Finally, FPC staff will be present on site during the first date of transportation to assist site personnel. Below, is a table of the tentative program installation, training, implementation, and transportation dates for each of the remote data entry sites, except the traps (Table 1). We are dependent on the commitment of remote site personnel to make this program upgrade work and to assist the FPC in continued development of the program. Because Bonneville Dam starts sampling on March 2, a month before other sites, we will utilize the early experiences at Bonneville to improve the program before sampling starts at other sites. The scheduled training and site assist days are scheduled as follows:

Table 1. Scheduled dates for installation of remote data entry program and touchscreen computers, training on new software, first sample date, and tentative dates for the start of transportation for each of the remote data entry SMP sites.

| Site | Installation | Training | First Scheduled Sample | Transportation Start |
| --- | --- | --- | --- | --- |
| BON | Feb 25 | Feb 26 | Mar 2 | N/A |
| JDA | Mar 13 | Mar 23 | Apr 1 | N/A |
| MCN | Mar 13 | Mar 17 | Apr 1 | ~ June – July |
| LMN | Mar 13 | Mar 18 | Apr 1 | April 21 – May 11 |
| LGS | Mar 12 | Mar 25 | Apr 1 | April 21 – May 5 |
| LGR | Mar 12 | Mar 19 | Mar 26 | April 21 – May 1 |
| RIS | Mar 24 | Mar 24 | Apr 1 | N/A |

* Actual transportation start dates are still unknown at this time. The dates presented in this table reflect the range

of possible start dates. Whenever transportation begins at these projects, FPC personnel plan to be at the data entry

site(s) to assist in this process.3

The first training took place on February 26, at Bonneville Dam. This training session went well and site personnel seemed pleased with the functionality of the new data entry program. Sergei Rassk is making a few minor changes to the program based on this training session. A new version of the program will be installed at BON prior to the start of sampling. Also, FPC staff have worked with personnel at BON on completing the reverse-engineering function tools to move data from the standardized database to their individual site databases. A few changes are being made to the tools to include some of the new data being collected that was not collected before. During the training session, FPC staff and BON personnel worked on a new summary hand log for the full (non-condition) sample, to make data entry easier and more straight forward. The hand log template is attached and FPC will circulate this summary hand-log template to the other remote data entry sites. We recommend this template be used to modify existing summary data entry forms but will not require it. We will continue to work through this year to develop a standardized form that we can then implement at all sites in 2010. Your help and input in this process will be critical to creating a hand log that will make data entry easier and facilitate data validation both at the sites as well as at FPC. We have attached a xls spreadsheet with the template so that you can incorporate your own data needs as you see fit. We can use your modifications as part of the process of designing the final standardized form.

Issues – COE transportation barge loading

There has been a significant concern expressed by individuals regarding the COE daily data needs for barge loading, and for COE weekly reports. The COE data for transportation barge loading, daily data needs and weekly reports is not standardized among transportation sites.  Although the data is required for the same management purposes it is not recorded, reported or stored in the same manner at each site. This has created a challenge in developing the standardized data entry program. The most straightforward approach to meeting the COE data needs on a timely basis would be to include the COE data requirements into the report functions of the data entry program. This would result in a push button report provided to the COE.  However, the COE has indicated that they do not want to change anything at any of the sites.  This requires the FPC to reverse engineer function tools to go from the standardized data to the non-standardized data at each site. We are developing tools to maintain the non standard data as requested by the COE. This is not the approach that the FPC would follow in developing a data program for an agencies and tribes’ project. We could develop the standardized COE report later on, if the COE decided this was beneficial for their purposes.

Issues- Program Enhancements

Several individual site personnel provided suggestions for program enhancements. We have not implemented all of these, but neither have we rejected them. Because of time constraints we prioritized tasks. We will continue to develop the program based upon our experiences in implementation in 2009.

OFFICIAL COORDINATION REQUEST

FOR

NON-ROUTINE OPERATIONS AND MAINTENANCE

COORDINATION DATE- 	Feb 24, 2009

PROJECT- 	Lower Granite Dam

RESPONSE DATE-

Description of the problem:	Lower Granite Dam watered up their ladder Feb 25.  It was immediately noted that the viewing room window leaked around the seals.  Leakage was enough to immediately dewater the ladder.  Plans for repairs to the window were finalized today.  The project needs to dry out the area one more day, bring in glass installers on Thursday and Friday.  Then a period of time is needed to fully cure the sealing compound.  The installer indicated that water up would be on March 2.

Type of outage required:  adult fish ladder outage to water up on March 2

Impact on facility operation:  1.  Delay in the startup operations of the adult fish ladder.

2.  The proposed testing of the adult fish trap was scheduled for Feb. 25 will also be delayed.  The new scheduled testing date for trap operations will be on March 4.

Length of time for repairs: The project reports that installation of the glass and curing of the seals will take until March 1.

Expected impacts on fish passage:    Adult passage will be delayed for one day.

Comments from agencies

Final results:

************************************************************************

COORDINATION DATE- 26 February 2009

PROJECT- John Day Lock and Dam

RESPONSE DATE- 01 March 2009

Description of the problem-The navlock is going to be out of service and dewatered starting 3 March 2009.  Divers will be sweeping the bulkhead sill and inspecting the slot for the navlock dewatering.  This work requires the north fishway fish pumps to be off, for safety.

Since the divers are already at the navlock and the fish pumps are already off and in close proximity, Fisheries is requesting the divers inspect the fish pump intake trashracks to ensure cleanliness for the fish passage season.

Type of outage required-The fish pumps will need to be off for an additional 20-30 minutes while the divers inspect the intake trashracks.

Impact on facility operation-The north fishway will be without attraction water for the duration of the navlock sill sweep activities and an additional 20-30 minutes for the fish pump intake trashrack inspections.

Length of time for repairs-The fish pumps will be out for a little more than an hour for the navlock work.  With the intake trashrack inspections, the total outage would be about two hours.  The divers are expected to start on the navlock at 0700 on 3 March.  The fishway would be back to normal operation by late morning on 3 March.

Expected impacts on fish passage- The fish pumps will already be out of service for the navlock bulkhead sill sweep and slot inspection.

Looking at daily passage numbers, the following table shows the historical steelhead passage at JDA from 2-4 March (a day on each side of the target date) by fishway from 2004-2007.  For 2008, there was not a breakdown by fishway.  The total steelhead passage for the same time period was 40 fish.

Table 1. JDA Steelhead passage from 2-4 March from 2004-2007

| Fishway | 2004 | 2005 | 2006 | 2007 |
| --- | --- | --- | --- | --- |
| North | 60 | 66 | 28 | 174 |
| South | 0 | 140 | 0 | 197 |

Due to the fact that the fish pumps will already be out of service for about 1½ hours in the morning anyway, the additional 20-30 minutes should have minimal impact on the fish passing John Day Dam.  The south ladder will be operating within FPP criteria, so fish will be able to use that ladder during the outage.  It does appear the north fishway gets more usage during early March, but they do use the south fishway as well.  Any fish already in through the entrance won’t notice a difference.

Comments from agencies

NOAA- I would not expect a significant impact to passage from this short duration action, particularly for this fishway (since no spill is occurring).  However, I am concerned with the level of detail in the expected impact section of the request.  There should be some holdover summer steelhead passing at this time.  At the very least, I would expect the requesting entity (JDA Project) to go into a little more detail on what the passage impact is expected to be from a proposed action. This would include an estimation of fish passage during the time of the outage from both the temporal and the diel perspective.  The statement "should have minimal impact" should be qualified with this additional information.  Thanks,  Gary

Thank you for the additional detail.  I am a bit surprised by the level of passage on the north side given the lack of attraction spill in March.  The diel timing of this action could be better.  In general, early morning outages of fishways and AWS flows should be avoided during the passage season.  If the whole dive operation could be put off for an hour or two, from the 0700 start time, it would probably be better for fish passage.  In any case, I agree that this outage (because of the short 2 hour duration) will likely have little impact on overall passage.  Let me know if anything changes with the date or duration of this action.  Thanks for coordinating this.  Gary

IDFG- No objections.  Russ

CRITFC- I can live with this and see would expect no major impact.  thanks tom lorz

Final results- The fish pumps were shut down at 10:11 a.m.  The intake gratings were inspected by the dives; no damage was discovered, and a minimal amount of debris was found and removed.

************************************************************************

NOTIFICATION DATE- 03 March 2009

PROJECT- Bonneville Lock and Dam

RESPONSE DATE- No coordination response needed, but comments are always welcome.

Description of the problem-The Project would like to use navy divers, already on site for the navlock outage, to inspect the pier nose between units 7 and 8 at PH1.  There is a leak that is currently flooding the +26’ gallery in PH1.  Divers will try to plug that leak.

Type of outage required- To dive upstream of units 7 and 8, the Project will need to shut down units 6-9 and close the Ice and Trash Sluiceway (ITS) south gate.  There is considerable leakage through the ITS chain gates, so for the safety of the divers, the ITS will need to be equalized with the forebay.

Impact on facility operation- The ITS will be out of service as will units 6-9 from 0700 until 1700 on 6 March.

Length of time for repairs- Ten hours on 6 March.

Expected impacts on fish passage-  The B2CC has not been opened for kelt passage at this time.  With the B2CC closed, there will be no surface passage route for kelts from 0700 until 1700 (10 hours) on 6 March.

There will be no surface passage route for juveniles at PH1.  With PH2 as the priority powerhouse and the juvenile bypass fully functioning, there should be few, if any, juveniles at PH1.

Comments from agencies-

NOAA- As you mentioned, PH1 is not the priority powerhouse so, with the current flows, operation  there should be minimal.  Based on this understanding of limited PH1 operation, I anticipate little risk to fish passage from the 10 hour outage.  Thanks,  Gary

USFWS- Seems like a Catch 22...dollars versus potential fish impacts on the same day as the hearing.  This repair needs to be done before the start of the fish passage season and you would like to take advantage of the Navy divers on site, but you'd have to close the only surface passage route available.  Currently most of the flow (>75%) is passing PH2, so maybe few kelts would be present at PH1, but ...    Is it an extreme cost to get divers later?  Will there be any irrevocable damage to the +26’ gallery in PH1 if delayed?  The issue of the Corner Collector is unresolved and it could be opened before the end of April (?).

Final results- The Project closed the ITS on Friday March 6th to allow divers in the PH1 forebay for inspection and repair between units 7 and 8.

************************************************************************

COORDINATION DATE- 03 March 2009

PROJECT- Bonneville Lock and Dam

RESPONSE DATE- 12 March 2009

Description of the problem- Contractors are drilling eight holes at the north end of the Main Dam to install monitoring equipment as part of spillway monitoring program.  Four holes are over 50’ from the fishway but four are within 50’ of the fishway.

One of the four holes of concern will be located about 15’ south of the Cascades Island fishway wall on the upstream side of the Main Dam, just east of the excavated area, where the soil was moved from the gate repair and storage pit wall.

The other three holes of concern are downstream of the Main Dam.  These holes will be in the subsided area where the old hydraulic lab used to be.  The holes will be 15-20’ from the Cascades Island fishway wall

The holes will be five inches in diameter.  The upstream hole near the fishladder will go down to bedrock, up to 200 feet in total length.  The downstream holes near the fishladder are in the collapsed area of the old hydraulic lab location. These holes will be about 20 feet deep.

Type of outage required- There will be no outage required.

Impact on facility operation- The drilling of the four holes of concern will take about eight days.  Three holes are shallow and should take about a day each, one is deep and is expected to take about five days.  There will be mechanical noise during this time.  The Project is requiring the contractor to drill these holes at night.  The daytime hours are listed in the 2009 FPP in Table BON-5.  The night time hours will be the complement of the daytime hours.

Length of time for repairs- Three of the holes are shallow and will take only about one day each, one is deep and will take about five days to drill, for a total of eight nights.  The four holes outside the 50’ fishway zone will take about two weeks to drill.  The contractor will do those before moving to the closer holes.

Expected impacts on fish passage- Due to the anticipated disturbance to migrating adults in mid to late March, the contractor will be drilling during the evening hours, as defined by the 2009 FPP Table BON-5.

PH2 will remain the priority powerhouse during this timeframe, with the Washington Shore ladder operating within FPP criteria.  B-Branch will remain fully operation during this time as well.

If there is concern about fish entering the Cascades Island ladder and not moving through before night, the Project could close Bay 1 to reduce attraction flow to the entrance, however, given that resident time in the BON fishways tends to be less than 8 hours, it is likely a fish entering the fishway would pass into the UMT before the drilling began that night.

Comments from agencies-

NOAA- Sorry to keep harping on lack of information, but what are the dates for this work?  The only time frame mentioned is a general mention of mid to late March.  The project should keep in mind that there will be an evaluation of the modifications to the Cascade Island entrance this year.  This work should not overlap with that evaluation.  As long as the near fishway work is done during the night hours and before the spill season (and adult passage research) starts, I don't believe there will be any significant impact to adult passage.  Thanks for coordinating.  Gary

Final results- This discussion will be finalized at the March FPOM.

************************************************************************

COORDINATION DATE- 26 February 2009

PROJECT- Bonneville Lock and Dam

RESPONSE DATE- 17 March 2009

Description of the problem- As mentioned at FPOM, the Bon T11/T12 is scheduled to be out of service for two days to facilitate the installation of a new battery back-up power system at PH2.  This outage would require half of the powerhouse and one fish unit to be out of service each day.  BPA and USACE will also be conducting mandatory NERC transmission line testing.

The current proposed dates are 11 and 12 April.

FPOM is asked for approval of the proposed dates, or suggestions for alternate dates if these are deemed unsuitable.

Type of outage required- The plan is to have four main units and one fish unit on 11 April and four main units and one fish unit on 12 April.  With Unit 11 still out of service, and scheduled to remain OOS until late May 2009, U11 will be out on both days so one day will have four main units plus a fish unit and the other will have five main units plus a fish unit.

Impact on facility operation- The priority powerhouse will have about half the main units unavailable for each day.   The BON technical POC has been in contact with the contractor to discuss working during the evening hours to reduce impacts to migrating adults.  The contractor is willing to do that, but the BON Chief of Ops will need to check on the ability to do the NERC transmission line testing during evening hours.

Length of time for repairs- This is a two day operation.

Expected impacts on fish passage- The attraction water for the Washington Shore fishway will be reduced to one fish unit.  Normally one fish unit can maintain FPP entrance criteria, dependent on tailwater, resulting in no impact to passage.

Below is the table for historic adult and juvenile fish passage during 11-12 April (adult passage normally occurs during daylight hours).  Numbers are Chinook/ steelhead counted at the count windows for adults and spring Chinook/ steelhead collection numbers for juveniles.

Table 1. BON adult / juvenile fish passage numbers for 11-12 April from 2004 until 2008.

|  | Date/ year | 2004 | 2005 | 2006 | 2007 | 2008 |
| --- | --- | --- | --- | --- | --- | --- |
| Adults CH/STHD | 11 Apr | 684/47 | 23/21 | 6/26 | 254/35 | 1376/58 |
|  | 12 Apr | 1196/47 | 57/17 | 7/61 | 185/19 | 1479/61 |
| Juv. Sp. Ch/STHD | 11 Apr | 1796/316 | 2150/380 | 1720/380 | 384/172 | 124/40 |
|  | 12 Apr | 1930/550 | 2460/470 | 10024/163 | 384/168 | 332/8 |

The Bradford Island fishway and the Cascades Island fishway will both be fully functional and within FPP criteria during this outage. Based on these numbers, there is the potential to impact a subset of the approximately 30 – 1500 adults passing in any given year.  The impact to adults is generally though to be a delay in passage measured in hours.

Approximately 350 to 10,000 juveniles may be present.  Since the proposed dates are during the spill season juveniles salmonids will have all of the necessary downstream routes operating to criteria.  This includes the spillway, JBS as well as the B2CC for downstream passage.

The work can be done during evening hours but 10 hours a day are required to get the work completed.

With that, the Project would like input from FPOM on two issues:

Is April 11-12 is acceptable for performing the work?

Is it better to work during the day or during the evening?

Comments from agencies-

NOAA- This outage has the potential to impact far more adults than the analysis indicates.  The analysis did not consider a year when we are expecting a near record run of spring chinook.  The last time this happened was in 2001, when we saw over 14,000 adult chinook passing Bonneville dam each day for April 11 and 12 https://www.nwp.usace.army.mil/op/fishdata/AdultFishCounts/2001/2001_4.txt

.  Depending on the seasonal timing of this year's run, we may even exceed this number.  Also, are the juvenile data reported in the analysis a population estimate, index or collection count?  They seem a bit low for a population estimate.  Splitting flow between the powerhouses is not a good thing for powerhouse tailrace egress and my increase tailrace predation rates (although it may be a bit early in the season to worry too much about this).

There should have been some discussion of the likelihood of meeting FPP criteria with one fish unit given the flows and tailwaters we are expecting in early April.  However, even if the criteria can be met there are still concerns with fallback of adults passing PH1 and some additional delay of adults with non-priority unit operation at PH2.  Any delay of fish can result in increased marine mammal predation and we know increased fallback reduces adult survival.

The request did not offer a range of dates that this work can or must be done, so it is difficult to make suggestions on this.  It would be much better if the work could be done in the next couple weeks.  Since I doubt this is possible, based on the potential impact to adult chinook, I would recommend that the work be done only at nigh after adult passage has dropped off.   Operation of PH1 after dark should reduce the number of adults entering the a-branch system thereby reducing the potential for fallback.  Thanks.   Gary Fredricks

CRITFC- Still not happy about this considering this is during the adult migration season and I am uncertain how well the ladders will be keep in criteria.  So there is no way to do this work in the mid or late march???  tom lorz

IDFG- Gary identified a potential significant fish impact.  To help us provide input on this and other future requests, I would like 1) an explanation on why this work was not planned and conducted during the normal winter work window, and 2) what are the concerns with delaying this work to next winter?  Thanks, Russ Kiefer

CENWP-PM-E- I am digging out of a 3 week hole and am working on catching up and have a couple of preliminary comments to add to Gary's.  He is correct about the potential negative effects on adult spring Chinook especially with a large number attracted to PH1 with any high spill levels.  Fallback will increase and with high numbers of sea lions we have had poor re-acension rates for these fallback fish recently.  IT would be useful to know the dates but at this point I concur with Gary about nighttime work to reduce effects on adults.  David Clugston

USFWS- I agree with the comments from Gary, Dave C., and Russ.  If it has to be done do it at night, but you should explain the downside of a delay.  David Wills

BPA- is the adult passage numbers for just PH2?

Final results- Due to the numerous questions and concerns, this item will be thoroughly discussed at the March FPOM meeting.

MEMORANDUM

Date:  February 10. 2009

To:  FPOM

From:  Jeff Fryer

Re:  Analysis of previously PIT tagged fish traveling through the AFF

At a 2008 meeting of FPOM, the question arose regarding the amount of delay caused by sampling fish at the AFF.  It was suggested that this could be analyzed by looking at fish PIT tagged as juveniles and comparing those fish that travel through the AFF with and without sampling and compare the time required to pass Bonneville Dam as well as the percentage traveling to upstream locations.

I queried all previously tagged salmon passing through the flumes at the AFF (BO3 monitors 22, 24, 26, 28, 32, 34, 36, 38).  Only for Chinook salmon and steelhead did I find more than 10 previously tagged fish sampled so I looked only at these species.  There were a total of 273 previously PIT tagged Chinook salmon and 45 previously PIT tagged steelhead that passed through the AFF.  Of these, we sampled 45 Chinook and 18 steelhead.  Of the 22 Chinook salmon that went through the AFF more than once, six were sampled fish.  One of the four steelhead that went through the AFF more than once was a fish that had been sampled.

The median time from passing through the flume monitors to last detection at Bonneville Dam was 3.0 hours for sampled Chinook salmon compared to 2.2 hours for unsampled Chinook salmon.  For steelhead, the median time was 4.7 hours for sampled fish, compared to 2.2 hours for unsampled fish.

I also looked at the percentage of fish making it to upstream sites (Table 1).  The increased rate at which sampled Chinook are detected at upstream sites as compared to unsampled Chinook is surprising.  My suspicion is that we sample a higher percentage of previously PIT tagged Chinook salmon passing through the AFF during periods when more Chinook are bound above McNary Dam (i.e. spring and summer) than when Chinook are bound for below McNary Dam (i.e. fall).

| Site | Sampled Chinook | Unsampled Chinook | Sampled Steelhead | Unsampled Steelhead |
| --- | --- | --- | --- | --- |
| McNary Dam | 78.9% | 57.2% | 62.1% | 62.9% |
| Priest Rapids Dam | 5.3% | 2.7% | 6.9% | 6.8% |
| Ice Harbor Dam | 66.7% | 40.9% | 44.8% | 46.6% |

Table 1.  Percentage of sampled and unsampled Chinook and steelhead detected at McNary, Priest Rapids, and Ice Harbor dams.

Environmental Management Plan (EMP)

EMP ID #: 						Work Order:

Problem:	Fishway spill protection plan that is easily accessible in project standing orders.

Activity/Service/Product:

Boom/cleanups/boom material plan

Environmental Aspect:

All fish primarily ESA listed 3/1 – 11/30

Environmental Impact:  Fish passage delay.

Objective:  Protect the adult fish ladders and auxiliary water systems (AWS) intake from spills.

Target(s), Roles & Responsibilities, Procedures, Schedule, etc. (Attach more info if needed):

The Dalles Dam:

(1) East fishway exit; deploy boom if oil sheen observed (must be easy to deploy and doesn’t require a crane). Provide boom location, inventory stock, and a call list.

(2) East fishway auxiliary water system. Monitor east, west, and south entrances discharge for oil sheen, if observed, turn off  FU’s 1 & 2. (Provide call list).

(3) North fishway exit, deploy boom if oil sheen observed (must be easy to deploy and doesn’t require a crane. (Provide boom location, inventory stock, and a call list.

(4) North fishway PUD auxiliary water system; deploy boom for auxiliary water intake trash racks. Boom must be easy to deploy and doesn’t require a crane. Provide boom location, inventory stock, and a call list. Monitor tainter gate for discharge, turn off AWS if oil sheen observed.

(5) Ice/trash sluiceway; 4/1 – 7/30 cannot close.

John Day Dam:

(1) South fishway exit; deploy boom (must be easy to deploy and doesn’t require a crane). Provide boom location, inventory stock, and a call list.

(2) South fishway AWS. Monitor south fish ladder entrance discharge for oil sheen, turn off south fish turbines if oil observed. Provide call list.

(3) North fishway exit; deploy boom (must be easy to deploy and doesn’t require a crane). Provide boom location, inventory stock, and a call list.

(4) North fishway AWS; monitor AWS intake down stream of navigation lock, if oil observed turn off north fish pumps? Provide a call list.

(5) Smolt Monitoring Facility; switch gate to bypass. Provide a call list.

Metrics:

FPP proposed changes still needing approval.

************************************************************************

Change Request Number: 08BON017

Date:  1/28/2009

Proposed by:  Rudd Turner

Location of Change:  BON section 2.2.2

Proposed Change:  Request you refer to the gas caps as 115%/120% TDG limits and not just 120%.

Reason for Change: For 2009 the Corps plans to continue use of the Camas/Washougal gauge to provide 115% TDG limits to set spill along with 120% TDG as measured at the CI gauge.

Comments from others:

CRITFC- At this time we do not agree with the continued use of Camas/Washougal since it is not required by any of the water quality agencies and the use will limit the ability of the project spill water to safely pass migrants.

NOAA- We do not agree with the use of the Camas/Washougal gauge as a TDG compliance site.  We have no problem with a gauge here, however, as long as the state environmental quality agencies are not requiring compliance with the 115% limit at this site, there is no reason to include the 115% TDG language in the Bonneville Dam gas cap.

FPC echoes NOAA.

USFWS- No other project in the FPP describes TDG levels and spill amounts.  These details properly belong only in Appendix E where specific operations will be listed.  It is very troubling that the Corps wishes to continue to operate Bonneville Dam spill more restrictively than the States of Oregon and Washington TDG waiver/exemptions require, and ignore the recommendations of the fish managers and provide less than the full biological opinion spill benefit allowed.

Record of Final Action: The changes will not be made, but the TDS and spill amounts will remain in the section.

************************************************************************

Change Request Number:  08BON018, 08TDA007, 08JDA006, 08MCN010, 08IHR007, 08LMN009, 08LGS008, 08LWG009

Date: 1/6/09

Proposed by: CNWW-OD-T

Location: BON 5.4.3

Proposed Change:  Insert the following language.

5.4.3. Units may be operationally tested for up to 1 hour before going into maintenance status by running the unit at speed no load and various loads within the 1% criteria to allow pre-maintenance measurements and testing AND TO ALLOW ALL FISH TO MOVE THROUGH THE UNIT.  Units may be operationally tested after maintenance or repair while remaining in maintenance or forced outage status.  Operational testing may consist of running the unit for up to a cumulative time of 4 hours at speed no load and an additional cumulative period of 2 hours at full load (within 1% criteria) before it is returned to operational status.  Operational testing OF UNIT UNDER MAINTENANCE is in addition to a unit in run status (E.G. MINIMUM GENERATION) required for power plant reliability.  Operational testing may deviate from fish priority units and may require water that would otherwise be used for spill if the running unit for reliability is at its 1% minimum load.  Water will be used from the powerhouse allocation if possible, and water diverted from spill for operational testing will be minimized to that necessary to maintain and assure generation system reliability.

Reason for Change:  Allow unit operability testing and verification after maintenance activities.

Comments from others:

NOAA- We disagree with this request at this time.   There should be further discussions on the ramifications for fish passage.  In particular, we need to better understand under what conditions spill water would be shifted to unit operation.

USFWS- There should be more discussion/explanation at FPOM of why and how much spill water is needed, and why there are no alternatives to using spill.  If guidelines are needed they should be listed here.

CRITFC- We have concerns for all of these unit testing/maintenance turbine operation.  We are not aware of a situation where spill would need to be reduced to meet this need and if it was that operation needs to be scheduled well in advance to attempt to not impact the spill program, or be coordinated through the region forum.

Record of Final Action:

Changes were not approved.  Change form included on March 2009 FPOM agenda.

************************************************************************

Change Request Number: 08TDA004-a

Date: 1/13/2009

Proposed by: The Dalles John Day Project – Cordie/Zyndol

Location of Change- TDA-19, 5.1.

Proposed Change: Insert new language and table

5.1  Through the juvenile fish passage season, April 1 through November 30, either turbine unit 1 or unit 2 or both units will operate during daylight hours unless specially coordinated with FPOM.  In order to provide favorable adult fish passage conditions while meeting transmission line needs, the main powerhouse turbine units will operate in the priority outlined in Table TDA-4 below.

Table TDA-4  Turbine unit operating priorities for The Dalles Dam.

| ## PERIOD | ## PRIORITY |
| --- | --- |
| ## Fish Passage Season (April 1 through November 30) | 1 and/or 2, 5, 18, |
| If more units are needed operate two units from each block moving west to east | block 3-7, block 8-12, block 13-17, block 18-22 |
| If additional units are still needed operate one unit from each block moving west to east. | block 3-7, block 8-12, block 13-17, block 18-22 |
| December 1 through March 31 | 1-22 in any order |

Reason for Change:  The current unit priority is causing excessive run time on units early in the priority list. The change is intended to spread out the use more evenly.

Comments from others: BPA changed March to April and asked about which units daylight hours apply to.  TDA operations mentioned there wasn’t a priority outside fish passage season, so that line is added for clarity.

NOAA- How will this change in unit priority at The Dalles Dam effect sluiceway passage?  Some justification that this change will not affect sluiceway efficiency should be provided before this unit priority change becomes final in the FPP.

USFWS- approves the changes

Record of Final Action:  This change form has been added to the March FPOM agenda for further discussion.

************************************************************************

Change Request Number:08TDA008,

Date:  2/20/09

Proposed by:  D. Wills

Location of Change:  2.5.1.1.e

Change Request Number:08JDA007

Date:  2/20/09

Proposed by:  D. Wills

Location of Change:  2.5.1.1.f

Proposed Change:  add the following language

Outage periods will be minimized to the extent practicable.  Only one ladder may be out of service or operating out of standard operating criteria at any one time, unless specifically coordinated.

Reason for Change:

Comments from others:

Record of Final Action: Anticipating approval, the change has been included in the FPP.

************************************************************************

Change Request Number: 08TDA006, 08JDA003

Date: 1/22/2009

Proposed by: John Day Project

Location of Change: JDA 2.5.1.2.a.4

Proposed Change:

Add to JD – ‘Fishway channel water velocities will be measured at least thrice weekly, daily is preferred, during adult fish passage (Mar 1 – Dec 1) part of the fishway inspection program. Floats will be timed through all fishway channels that are supplemented by auxiliary water. Results will be provided in the project weekly fishway status report.’

Reason for Change:  To clarify velocity measurement protocols.

Comments from others:

NOAA- Generally agree with change, however, the frequency should probably be daily but at least no less than 3 times a week (as suggested by the McNary project).

USFWS- There should be some consistent boilerplate language on the number of measurements taken per day, per week, etc.  Some say nothing on the subject.

Record of Final Action:  Based on comments, the frequency was increased to at least three times a week, daily preferred.

Changes were included in the 2009 FPP.

************************************************************************

Change Request Number:08MCN012

Date:  2/20/09

Proposed by:  D. Wills

Location of Change:  2.3.2.1.h

Change Request Number:08IHR008

Location of Change:  2.3.2.1.i

Change Request Number:08LMN010

Location of Change:  2.3.2.1.h

Proposed Change:  add the following language

Outage periods will be minimized to the extent practicable.  Only one ladder may be out of service or operating out of standard operating criteria at any one time, unless specifically coordinated with CENWW-OD-T and FPOM

Reason for Change:

Comments from others:

Record of Final Action:  Anticipating approval, the change has been included in the FPP.

************************************************************************

Change Request Number: 08MCN007

Date: Jan 20, 2009

Proposed by: Ryan Laughery

Location of Change:  MCN Operations -

Proposed Change:  1. Update language in the 2009 FPP to conform with turbine unit operations.  2. Add turbine unit priority table

## 4.1.  Turbine Unit Operation.  When in operation, turbine units will be operated to enhance adult and juvenile fish passage from March 1 through November 30 as in Table MCN -5.  During this time period turbine units will be operated as needed to meet generation requirements in the following order: 1, 2, 3, and then 14 through 4 in descending order when units are available for operation.  Unit operating priority may be coordinated differently to allow for fish research, construction, or project maintenance activities.  If the project is bypassing juvenile fish back to the river through the juvenile release pipe, turbine units 1 through 3 shall be operated first (if available for operation) to provide positive downstream flows at the outfall.  During the summer, (when all collected fish are transported) turbine operating priority may change to north powerhouse loading if warm water temperatures result in increased juvenile fish mortality or if project temperature monitoring indicates a temperature gradient exists across the powerhouse.  Under north powerhouse loading, turbine units shall be loaded consecutively from unit 14 back towards unit 1.  Turbine units 1, 2, and 3 may also be taken off-line during parts of the summer to avoid adding warmer water to the juvenile fish collection channel.  Starting and stopping of units should be avoided if possible during periods of warm water, esp between 1000 and 2400 hours.

4.1.1.  Turbine units will be operated within 1% of best efficiency from April 1 through October 31 (as specified in BPA's load shaping guidelines, Appendix C) unless operation outside of that range is necessary to:

1) meet the load requirements of the BPA Administrator whose load requests will be made in accordance with BPA's policy, statutory requirements, and load shaping guidelines (Appendix C);

2) If the turbine unit draft tube is to be dewatered, operate unit with full load for a minimum of 15 minutes prior to installing tail logs.  If not possible to load, run unit at speed-no-load for minimum of 15 minutes.  This is to reduce the number of fish in the scrollcase prior to installing stop logs;

3) Operating a turbine unit solely to provide station service; or

4) Be in compliance with other coordinated fish measures.  Project personnel shall record when turbine units are operated outside the 1% efficiency range and shall provide the information to BPA on a weekly basis according to the load shaping guidelines.  Between November 1 and March 31, turbine units will continue to be operated within the 1% efficiency range except when BPA load requests require the units to be operated outside the 1% range.  Guidelines for operation of the turbine units within the 1% efficiency range at various heads are shown in Tables MCN-6 and MCN-7.

Table MCN – 5 Turbine unit operation priority for McNary Dam

| Season | Operation | Unit Priority |
| --- | --- | --- |
| March 1 to November 30 | Fish Passage period | 1,2,3, then 14 through 4 in descending order* |
|  | Fish Bypass |  |
|  | Collection and Transportation | 14,13,12 descending to 1** |

*   Provides positive downstream flows at the outfall

** Summer months and fish collection, avoids adding warmer water to the juvenile fish collection channel

Reason for Change:	This operation was in effect for the 2008 fish passage season.  Updated for the 2009 FPP.

Comments from others:

NOAA- Why reduce the number of units that provided outfall protection from 4 to 3 when we currently have outfall survival issues?  Also, the loss of one priority unit would have a greater effect if there are only three priority units on this side.  I realize the second part of section 4.1 has not changed from the previous FPP, however, I am concerned that we may be reducing adult passage effectiveness by not running a unit near the south shore entrances when in a north loading situation.  There should be some decision criteria in here pertaining to such issues as an allowable temperature gradient, whether spill is on or off, and the number of passing juveniles vs. adults.   This is not an issue for the current FPP release, but it should be discussed in FPOM prior to this summer’s operation.

USFWS- agree

Record of Final Action:  Language included in the FPP.  Further discussion may adjust the unit priorities in the next couple of months.

************************************************************************

Change Request Number:  08MCN008

Date: 1/13/09

Proposed by:  Proposed by Fishway Velocity Workgroup, (Bob Cordie, Chairman).  Section modified by Brad Eby, McNary dam, fisheries biologist.

Proposed Change:  Section 2.3.2.2.h

From:	 Channel Velocity.  1.5' to 4' per second.

To:  Channel Velocity.  Adult collection channel water velocities must flow between 1.5’ and 4’ per second.  This velocity is optimum criteria for returning adult salmon and steelhead to migrate upstream though the fishway. Velocity readings are completed three times a week and are included in required fishway inspections and reported in the weekly and annual reports.

1.  Surface water velocities will be measured in the open access area near the south shore fish entrance.  The surface velocity will be measured using a piece of woody debris (stick, bark) or water bubble timed over a marked fixed distance.  A Doppler meter location near the same location measures the subsurface flow.  The measurement of the water velocity at this location typifies the slowest velocity conditions throughout the length of the channel.

Reason for Change:  Change requested by FPOM December 08 draft:

Comments from others:

NOAA- If there is a Doppler meter measuring subsurface flow then the surface flow measurement is probably unnecessary.  In any case, measuring air bubbles on the surface of the channel will tell little about water velocity since surface bubbles are subject to wind and surface tension effects.  The use of large pieces of debris, oranges or colored chunks of ice would be a better way to measure surface velocities if the project thinks this measurement is necessary.

USFWS- There should be some consistent boilerplate language on the number of measurements taken per day, per week, ect.  Some say nothing on the subject.

Record of Final Action:  Language left in at this time.  More discussion at the March FPOM.

************************************************************************

Change Request Number:  08MCN009, 08IHR006, 08LGS007, 08LMN008, 08LWG008

Date: 22 December 2008 / Revised 22 Jan. 2009, as a do out from the 8 Jan . 2009 FPOM meeting

Proposed by:  NWW – Operations Division

Location: MCN-2.3.1.2.  b. 10 page  MCN-10.

Proposed Change:  When extreme cold weather is forecasted (as defined as: anticipated temperatures below 20o Fahrenheit for 24 hours) to occur for an extended period of time between Thanksgiving and December 15, ESBSs and STSs may be removed.   The project will first request special permission from CENWW-OD-T.  CENWW-OD-T will inform NOAA Fisheries and other FPOM participants of the action.

Reason for Change:  STS and ESBS require annual maintenance to have them in reliable condition for the following collection season. Dec 15 has been the historic last day for operation of bypass facilities.  Extreme weather has occurred as early as October in years past and sudden extended cold periods have led to  fish screens becoming stuck or frozen in the gatewells.  This requires dive service contracts and special operations for their removal.  Additionally this leads to increased risk to personnel and equipment related cold weather and icing.

Comments from others:

NOAA- If there in one project where screens should be left in all winter, it is McNary.  These screens provide some measure of fallback protection for the large overwintering population of summer steelhead in the McNary forebay.  Early removal of screens is something that should not be taken lightly.  This issue needs a more thorough review of the circumstances that lead to stuck screens in the gatewells.  In any case, it is difficult to define extreme cold as one day below 20° F.  We do not agree with the change at this time and recommend a specific FPOM discussion of the issue including some estimates of the effect on adult steelhead survival.  Any changes to the FPP can be made prior to the cold weather season.

USFWS- agree with changes

Record of Final Action:  NWW requested this be discussed with FPOM and the changes not be accepted at this time.

************************************************************************

Change Request Number: 08LGS009

Date:  Feb. 24, 2009

Proposed by: NWW

Location of Change:	Spillway gate tables:  Table 10  Spillbay Weir Low Crest

Table 11 Spillbay Weir High Crest

Table 12 Uniform Spill no spillbay weir

Proposed Change:  The season is started with the low crest in place.  The trigger to change to the high crest for the summer season is based primarily on river discharge -- specifically, when the river discharge falls below about 70 kcfs for three days in a row, and the forecast (from Hydrology) indicated continuing lower discharges, then we make the change.

A secondary consideration for changing the crest height would be reviewing the fish counts, the thought being we may not want to stop and make the change right in the middle of peak outmigration.

*	Spill ratio = 30% for all river discharges

*	For low river discharges, maintained the 30% spill ratio

*	Bay 8 has the deflector done and is available for use.

*	All powerhouse units are available for use.

*	Turbine unit priority sequence 1 --> 6

*	Training spill distributed uniformly.

*	Tables filled out through 10 stops.

Reason for Change: Addition of Spillbay tables for the 2009 operation year.  See attached *.pdf

Comments from others:

Record of Final Action: On FPOM agenda

************************************************************************

Change Request Number:  08AppG006

Date:  2/5/2009

Proposed by:  CRITFC (Whiteaker)

Location of Change:  Appendix G BON 3.3, 3.9, 4.1, 4.2

Proposed Change:

Current language-

3.3  There will be no more than one adult salmonid allowed in the small recovery tank at any one time.   The brail pool is the primary and preferred recovery area.

Proposed language-

3.3  There will be no more than one adult Chinook, coho, or steelhead, or four sockeye allowed in the small recovery tank at any one time.   The brail pool is the primary and preferred recovery area.

Current-

3.9  No more than two picket leads will be down while trapping activities are in operation.  Additional leads may be requested through the Project Biologists.

Proposed

3.9  No more than two picket leads will be down while trapping activities are in operation when Washington shore fish densities exceed 10,000.  Additional leads may be requested through the Project Biologists.

Current-

4.1 Trapping will not occur when fish ladder water temperatures meet or exceed 70F as measured in the brail pool.  The only exception is for US v Oregon requirements and for nighttime lamprey trapping.

Proposed-

4.1  Trapping will not occur when the average daily fish ladder water temperatures meet or exceed 70F as measured in the brail pool.  The only exception is for US v Oregon requirements and for nighttime lamprey trapping.

Current-

4.2.  Sampling will be permitted up to 4 days per week from 0600-1000 when water temperatures are between 70°F and 72°F. to allow for mandatory steelhead sampling.

Proposed-

4.2.  Sampling will be permitted up to 4 days per week from 0600-1000 when water temperatures are between 70°F and 72°F. to allow for mandatory US. v Oregon sampling.

Reason for Change:

3.3  Due to the body mass differences in species we should be able to have up to 4 sockeye in this tank.  In 2007 we had issues with sockeye mortalities with using the brail pool and those were resolved when we received permission to use the small recovery tank for sockeye.

3.9  This is the number agreed to in 2008.  Additional leads should be allowed down when fish densities and temperature are not an issue, if the new picket leads are not installed.

4.1.  clarifies temperature information.

4.2  clarifies sampling allowed at high water temps.

Comments from others:

NOAA- We do not agree with these changes.  Each requested change puts more risk on survival of adult salmon. The small recovery tank should be used little if at all.  Four adult salmon of any species are too many in this small tank.  We need to see how the new pool divider wall effects trap operation before we look at changes to picket lead operation.  Given that night temperatures drop somewhat, using the average brail pool temperature would result in a higher than 70° daytime water temperature when trapping and handling is actually occurring.

Record of Final Action:

************************************************************************

Change Request Number: 08AppJ001

Date:  1/8/2009

Proposed by:  PSMFC and FPOM

Location of Change:  Appendix J section 3.g

g.  When temperatures meet or exceed 70°F, modified index sampling may occur as coordinated through FPOM.

    - Project Biologists will use the Corps temperature probe reading as the official temperature.

    - For the 2008 season, Project Fisheries will be using the temperatures from http://www.nwd-wc.usace.army.mil/tmt/documents/ops/temp/200801.lcol.html to compare with the Project temperature probe.  Maximum temperatures will be used.

    - Project Biologists determine when temperature thresholds are met.

    - Temperatures are taken in the general holding tank and are both instantaneous readings and 0000 to 2400 daily averages.

    - Daily average and/or instantaneous readings will trigger modified index sampling protocols.

    - Normal sampling may resume when daily temperatures fall below 69.5F.

    - Sample sizes will be reduced to about 100 fish per day.

    - The upper switchgate is the point at which flow will be diverted.

Proposed Change:

- Sampling at 70°F and above.

  - Modified index sampling may occur every other day. For convenience, temperatures from www.nwd-wc.usace.army.mil/tmt/documents/ops/temp/200901.lcol.html may be used to determine whether or not to go to modified sampling.

  - Project Fisheries will continue to use the Project temperature probe as the official temperature.  Temperatures are taken in the general holding tank and are both instantaneous readings and 0000 to 2400 daily averages.  Daily average and/or instantaneous readings will trigger modified index sampling protocols.

  - Normal sampling may resume when daily temperatures fall below 69.5F.

  - The upper switchgate is the point at which flow will be diverted.

  - Sample sizes will be reduced to about 100 fish per day.

  - If there is a research need to sample at temperatures above 70°F, coordination with FPOM will be initiated by the researcher through the District POC.

Reason for Change: inserts language about modified sampling and separates the protocols for sampling when temps reach 70ºF

Comments from others: The changes were discussed at the January FPP meeting.  The formatting has been changed since then.

NOAA- Do not agree with changes without further discussion.  What is the justification for every other day sampling at 70+°?  The difference between temperature triggers in sections a and b is unclear.  What is the protocol for changing to modified sampling?   The use of the word “may” begs the question of what will be done.   Normal sampling may resume when daily temperatures fall below 69.5°.  Is this maximum or average?

USFWS- Each has similar language about using the project forebay gauge on the web out of “convenience”, while the official gauge remains “the Project temperature probe”.  This is confusing.  The temperature displayed on the web comes from a Project temperature probe.  Please make it clear what probe you mean to be the official probe.  Maybe add the words “sampling tank” or “sampling facility”, or whatever is appropriate.  If there is an official probe that trumps the “convenient” web based probe, you need to add language that clarifies the situation.  Sections “a” and “b”  appear to contradict each other.

FPC- echoes NOAA

Record of Final Action:

************************************************************************

Change Request Number: 08AppK001

Date:  1/8/2009

Proposed by:  PSMFC and FPOM

Location of Change:  Appendix K section 3.c and d

c.  Sampling shall cease when temperatures meet or exceed 70°F.

    - Project Biologists will use the Corps temperature probe reading as the official temperature.

    - For the 2008 season, Project Fisheries will be using the temperatures from http://www.nwd-wc.usace.army.mil/tmt/documents/ops/temp/200801.lcol.html to compare with the Project temperature probe.  Maximum temperatures will be used.

    - Project Biologists determine when temperature thresholds are met.

    - Temperatures are taken in the general holding tank and are both instantaneous readings and 0000 to 2400 daily averages.

    - Sampling may resume when daily maximum temperatures fall below 69.5F.

    - If there is a need to sample at temperatures above 70°F, coordination with FPOM will be initiated by the researcher.

d.  When temperatures meet or exceed 70°F, the following sampling protocols will be implemented, following FPOM coordination.

    - Condition sampling may occur twice a week.  Mondays and Thursday are preferred.

    - The switchgate will be the point at which flow will be diverted.

    - Collection size will be reduced to 100 fish.

    - Fish will be collected and sampled between the hours of 0600-1200.

Proposed Change:

- Sampling at 70°F and above.

  - Modified index sampling may occur twice a week.  Mondays and Thursday are preferred.  For convenience, temperatures from www.nwd-wc.usace.army.mil/tmt/documents/ops/temp/200901.lcol.html may be used to determine whether or not to go to modified sampling.

  - Project Fisheries will continue to use the Project temperature probe as the official temperature.  Temperatures are taken in the general holding tank and are both instantaneous readings and 0000 to 2400 daily averages.  Daily average and/or instantaneous readings will trigger modified index sampling protocols.

  - Sampling may resume when daily temperatures fall below 69.5F.

  - The switchgate will be the point at which flow will be diverted.

  - Collection size will be reduced to 100 fish.

  - Fish will be collected and sampled between the hours of 0700-1300.

  - If there is a research need to sample at temperatures above 70°F, coordination with FPOM will be initiated by the researcher through the District POC.

Reason for Change: inserts language about modified sampling and separates the protocols for sampling when temps reach 70ºF

Comments from others: The changes were discussed at the January FPP meeting.  The formatting has been changed since then.

NOAA- Same comments as for 08AppJ001 (except 70+° sampling frequency is ok).

Do not agree with changes without further discussion.  The difference between temperature triggers in sections a and b is unclear.  What is the protocol for changing to modified sampling?   The use of the word “may” begs the question of what will be done.   Normal sampling may resume when daily temperatures fall below 69.5°.  Is this maximum or average?

USFWS- Each has similar language about using the project forebay gauge on the web out of “convenience”, while the official gauge remains “the Project temperature probe”.  This is confusing.  The temperature displayed on the web comes from a Project temperature probe.  Please make it clear what probe you mean to be the official probe.  Maybe add the words “sampling tank” or “sampling facility”, or whatever is appropriate.  If there is an official probe that trumps the “convenient” web based probe, you need to add language that clarifies the situation.  Sections “a” and “b”  appear to contradict each other.

FPC- echoes NOAA

Record of Final Action:

************************************************************************

************************************************************************

| March 2009 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| 1 Adult Passage Season Begins – Start counting at Lower Granite Dam | 2 JDA avian array construction begins | 3 FPAC NWD F/W meeting- ID JDA navlock OOS JDA fish pump trashrack dive | 4 NWD F/W meeting- ID BON B2CC open for debris flush. | 5 NWD F/W meeting- ID TDA AWS mtg | 6 BON ITS OOS for U7/8 dive Happy Birthday | 7 |
| 8 | 9 | 10 FPAC Hydraulic scale assessment- RDP | 11 TMT BON BGS dive | 12 TDA spillwall site visit FPOM Meeting- TDA BON BGS dive BON ITS OOS for automated gates. | 13 BON ITS OOS for automated gates. Happy Birthday | 14 |
| 15 | 16 SRWG- lamprey & adult salmon | 17 FPAC SRWG- passage and survival | 18 | 19 SCT | 20 SRWG- Transportation and delayed mortality | 21 |
| 22 | 23 | 24 FPAC | 25 TMT | 26 TDA spillwall call | 27 | 28 |
| 29 | 30 | 31 FPAC |  |  |  |  |

| April 2009 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
|  |  |  | 1 Adult Fish Counting Starts all Dams. Juvenile Bypass Season Begins | 2 Juvenile Spill Starts Snake River Dams – Pools to MOP | 3 | 4 |
| 5 | 6 TDA avian line install ERDC- NWP | 7 FPAC TDA avian line install ERDC- NWP | 8 TMT TDA avian line install ERDC- NWP | 9 FPOM meeting TDA spillwall call ERDC- NWP | 10 | 11 |
| 12 | 13 | 14 FPAC | 15 SCT | 16 SCT tour to LGS/LMN | 17 | 18 |
| 19 Happy Birthday | 20 Snake River Juvenile Transport Begins | 21 FPAC FFDRWG- JDA FFDRWG- BON 30% | 22 TMT | 23 TDA spillwall call FFDRWG- NWP | 24 | 25 |
| 26 | 27 Happy Birthday | 28 FPAC | 29 FFDRWG- NWW | 30 FFDRWG- NWW |  |  |

| May 2009 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| 31 |  |  |  |  | 1 | 2 |
| 3 | 4 ERDC trip- JDA | 5 FPAC ERDC trip- JDA | 6 TMT ERDC trip- JDA | 7 TDA spillwall call ERDC trip- JDA | 8 ERDC trip- JDA | 9 |
| 10 | 11 | 12 FPAC | 13 | 14 FPOM Meeting | 15 | 16 |
| 17 | 18 | 19 FPAC | 20 TMT | 21 TDA spillwall call | 22 | 23 |
| 24 | 25 Memorial Day HOLIDAY | 26 FPAC | 27 | 28 | 29 | 30 |