CENWP-OD										15 April 2010

MEMORANDUM FOR THE RECORD

Subject: FINAL minutes for the 15 April 2010 FPOM meeting.

The meeting was held in the St. Helens Room at NOAA’s Portland Office.  In attendance:

| Last | First | Agency | Office/Mobile | Email |
| --- | --- | --- | --- | --- |
| Baus | Doug | USACE-RCC | 503-808-3995 | Douglas.M.Baus@usace.army.mil |
| Bettin | Scott | BPA | 503-230-4573 | swbettin@bpa.gov |
| Cordie | Bob | USACE-TDA | 541-506-7800 | Robert.p.cordie@usace.army.mil |
| Dykstra | Tim | USACE-NWW | 509-527-7125 | Timothy.A.Dykstra@usace.army.mil |
| Fredricks | Gary | NOAA | 503-231-6855 | Gary.fredricks@noaa.gov |
| Fryer | Derek | USACE-NWW | 509-527-7280 | Derek.s.fryer@usace.army.mil |
| Hausmann | Ben | USACE-BON | 541-374-4598 | Ben.j.hausmann@usace.army.mil |
| Hevlin | Bill | NOAA | 503-230-5415 | Bill.hevlin@noaa.gov |
| Higginbotham | Fred | NWW | 509-527-7236 | Fred.G.Higginbotham@usace.army.mil |
| Kiefer | Russ | IDFG | 208-334-3791 | rkiefer@idfg.idaho.gov |
| Lorz | Tom | CRITFC | 503-238-3574 | lort@critfc.org |
| Mackey | Tammy | USACE-NWP | 541-374-4552 | Tammy.m.mackey@usace.army.mil |
| Moody | Greg | USACE-NWW | 509-527-7124 | Gregory.p.moody@usace.army.mil |
| Richards | Natalie | NWP | 503-808-4155 | Natalie.A.Richards@usace.army.mil |
| Schwartz | Dennis | USACE-BON | 541-374-4567 | Dennis.e.schwartz@usace.army.mil |
| Scott | Shane | NWRP | 360-576-4830 | Sscott06@earthlink.net |
| Stephenson | Ann | WDFW | 360-906-6769 | stephaes@dfw.wa.gov |
| Swenson | Larry | NOAA | 503-230-5448 | Larry.swenson@noaa.gov |
| Wills | David | USFWS | 360-604-2500 | David_wills@fws.gov |
| Zyndol | Miro | USACE-JDA | 541-506-7860 | Miroslaw.a.zyndol@usace.army.mil |

Cordie, Fryer, Hausmann, Higginbotham called in.

- Finalized results from this meeting.

  - March FPOM minutes approved as amended.

  - FPOM says to get the JDA avian wires installed no later than 19 April.

  - Regarding BON B2CC closure on 20 or 21 April - BPA supports it.  USFWS reluctantly agrees.  CRITFC- yes.  NOAA says if U11 was operable then the study would make sense, yes.  ODFW does not object.

  - FPOM agrees with moving forward with the replacement in-kind for the MCN north and south traveling screens.

  - FPOM preferred the detailed version of the AFF change form.  FPOM wants to see the comparisons of fish passage for the same hours rather than what was originally provided.  ODFW is inclined to support the change form if the data is received.  USFWS is ok with beginning the new operation as long as the data is provided by a specific date.  NOAA Fisheries is ok with the change form.  Lorz and Fredricks agreed that one picket lead is good up until 12000 fish, when at least two must be up.

  - FPOM says ok to removing the center picket leads and implementing the new Appendix G protocols, as outlined in the new change form 11AppGBON001.

  - Bettin reported TDA is now able to operate the spill gates within ¼’ increments.  No argument from FPOM.

  - FPOM says Fisheries must walk the fish ladder each and every time it is dewatered.  This applies to all Projects.

  - FPOM approved the change form 11LGS001 spill table.

  - FPOM approved the change form 11LMN001 2010 spill table.

- The following documents were provided or discussed.  Documents may be found at http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2009/

  - Agenda, Fish Passage O&M Coordination Team.

  - Video Monitoring of Adult Fish Ladder Modifications to Improve Pacific Lamprey Passage at the McNary Dam Oregon Shore Fishway, 2010.

  - Cooling Water Strainers Lamprey Counts.pdf

  - NWW Cooling Water Strainer Inspection.pdf

  - Draft 2009 Kelt Management Plan.pdf

  - LGS 2010 Operating Configuration Tables - SW HI.pdf

  - LGS 2010 Operating Configuration Tables - SW LO.pdf

  - LGS 2010 Operating Configuration Tables - uniform.pdf

  - Table LMN-12 13 (2010)-Revised Total Spill.pdf

  - MCN ORFL Intake.pdf

  - TDA Avian lines 10 as built.pdf

  - Coordination Forms

  - Fisheries calendar.

  - FPP change forms.

  - SCT tour at GPUD agenda

- Action Items

  - [Jan 10] MCN lamprey modification.  ACTION:  D. Fryer will update FPOM in April.  STATUS: complete.

  - [Mar 10] Unit slow roll.  ACTION:  Hausmann will chair a task group to look at more detailed criteria for slow rolling.  He will provide an update at the April FPOM.  STATUS: a conference call has been set up for 0800 on 29 April.

  - [Mar 10] NWW spill tables.  ACTION:  A task group to look at and work through the issues with the LMN and LGS spill tables has been created.  Lorz suggested the 16th may be a good time for a face to face meeting.  Dykstra would like to consult with S. Milligan.  Tentatively, a meeting has been scheduled for 1330 on 16 March.  NWW will call in.  Dykstra asked that everyone read the email sent and take a look at the tables prior to the meeting.  STATUS:  completed.  Kiefer wanted to let everyone know he thought it was a very productive meeting and people worked together well.

  - [Mar 10] NWW spill tables.  ACTION:  FPAC will draft a change form to present to USACE on 16 March.  Kiefer will send the comments to Dykstra and Moody (who will send it to Milligan).  STATUS:  completed.

  - [Mar 10] MCN Oregon ladder entrance gate operation modification.  ACTION:  NWW will write up a change form to incorporate the new condition.

  - [Mar 10] NWW cooling water strainer lamprey mortality.  ACTION:  Dykstra will take this issue to FFDRWG on behalf of FPOM.  STATUS: to be discussed later in the agenda.

  - [Mar 10] Smith Root UMT array.  ACTION: Mesa will coordinate with University of Idaho to get radio codes.   STATUS: completed prior to 22 April.

  - [Mar 10] Smith Root UMT array.  ACTION:  S. Scott will talk with Smith-Root and BioMark to make sure there aren’t any issues with radio tags going through the array.  STATUS:  completed on 22 April.

  - [Mar 10] May FPOM meeting.  ACTION:  Cordie will reserve the Westrick room from 1230 to 1600 on 13 May.   STATUS:  completed on 21 April.

  - [Mar 10]  MCN-JDA transmission line.  ACTION:  Bettin will put together a change form for the 2011 FPP.

  - [Mar 10]  BON PH1 WG2 submergence limitation.  BON Fisheries would like to test the ability to maintain differential and submergence during the summer months, when tailwater is below 13’.  ACTION:  Hausmann will coordinate the test for 15 March.  STATUS:  test completed.  Project Fisheries will change the footnote and submit a change form.

  - [Mar 10]PIT tag detection at the AFF.  ACTION:  CRITFC will provide drawings to FPOM by late summer so FPOM can review the plans.

  - [Mar 10]  BON mid-season spillway outage for stilling basin survey.  Schwartz requested a time between spring and summer as a placeholder for doing the survey.  ACTION:  Schwartz will provide a detailed write-up for FPOM to consider.  STATUS:  Budget constraints have restricted the survey.  The survey will now be done after spill.  This is no longer an issue.

  - [Mar 10] Raising picket leads for lamprey.  ACTION:  If this goes forward, NWW will provide a change form.  STATUS: no action for this year.  This item may be removed.

  - [Mar 10]  MCN false attraction in the collection channel.  ACTION:  NWW will provide a detailed description, a drawing and potential solutions.  STATUS:  to be discussed later in the agenda.

  - [Mar 10]  Freshwater sponges.  ACTION:  NWW will investigate further.  STATUS: to be discussed later in the agenda.

  - [Apr 10] BON PH1 WG2 submergence limitation.  BON Fisheries would like to test the ability to maintain differential and submergence during the summer months, when tailwater is below 13’.  ACTION:  BON Project Fisheries will change the footnote and submit a change form.

  - [Apr 10]  MCN video monitoring plan.  ACTION: FPOM will review available data at the May FPOM.  A follow-up conference call is tentatively scheduled for 1000 on 14 May.

  - [Apr 10]  LGS fish screen deployment.  ACTION:  NWW will re-write some of the language to better reflect the proper order of de-winterizing fish passage facilities.

  - [Apr 10]  NWW cooling water strainers- lamprey.  ACTION:  Lorz will talk with the CRITFC lab to find out how to store the lamprey for sampling.

  - [Apr 10]  BON Transformer work.  ACTION:  Hausmann will bring this back to the May FPOM with new dates.

  - [Apr 10]  BON PH2 unit operations.  ACTION:  Wills will draft a proposal for BON PH2 operations for fish passage season.  This will include guidance for when there are flexibilities to operating the powerhouse at somewhere other than the high end.

  - [Apr 10]  MCN north and south traveling screens.  ACTION:  Mackey will send the study info to John Kranda to get it on the SCT spreadsheet.

  - [Apr 10]  AFF Appendix G protocols.  ACTION: Mackey will re-write so the changes fit nicely into the FPP.  Fredricks will provide the density assumptions.  STATUS:  completed on 19 April.

- Updates

  - MCN video monitoring plan.  D. Fryer provided and overview of the plan.  One modification- the cameras are installed but the field of view for one camera didn’t provide a view of salmon behavior.  Another camera was installed to enlarge the field of view.  The plan has been attached to the minutes.  Fredricks asked what criteria would trigger closing the orifices.  ACTION: FPOM will review available data at the May FPOM.  A follow-up conference call is tentatively scheduled for 1000 on 14 May.

  - LGS juvenile fish update.  An incident occurred in March.  Maintenance deployed fish screens in March without notifying Fisheries, they also installed them in reverse order.  The collection channel was not watered up and the orifices were not open.  Units were operated overnight and Fisheries found about 90 dead fish floating in the gatewell.  Fredricks asked if the smolt monitoring crew found additional fish, once the orifices were opened.  Dykstra clarified that there were a few fish in the gatewells and the rest were found in the smolt monitoring sample.  Hevlin said he thought the 90 fish were recovered as a result of the gatewell dip.  Further discussion clarified that if the gatewell was dipped with the dipping basket, then the majority of dead fish would have been recovered then.  ACTION:  NWW will re-write some of the language to better reflect the proper order of de-winterizing fish passage facilities.  Bettin suggested a checklist or making the FPP change for all Projects.  Mackey clarified that NWP does not have these issues but she would review the NWP sections to see if the language needs to be updated.  Fredricks asked what the ratio of dead/alive fish was.  Smolt monitoring hadn’t yet begun so there was no real sample taken.  Fredricks would like to learn more about the gatewell conditions and the information from any alive fish would provide a lot of details.  Dykstra said this issue was in the weekly report as well.  Hevlin would like NWW to have a weekly conference call with George Melanson to make sure everything is covered at LGS and whether or not he needs any additional assistance.  Dykstra said that Melanson is the resident expert on the facility.  He knows it better than anyone.  There is a new mechanical crew foreman this year so there was a breakdown in communication.

  - NWW Turbine cooling water strainer monthly update.  All strainers were checked in the last month.  The details were sent out as attachments with the agenda.  The details will also be posted to the website.  Fredricks asked if anyone was taking genetics on these fish.  ACTION:  Lorz will talk with the CRITFC lab to find out how to store the lamprey for sampling.  Dykstra pointed out the steady decrease in juvenile passage, by mid-April, at LGR over the years, to date.  Zyndol suggested that the same trend is being seen at JDA, but the numbers are similar to 2001.  Dykstra said that even 2001 had more fish than this year.  Lorz said this is a topic for FPAC every week.  Everyone is wondering where the fish are.

  - JDA deflector/testing.  Schwartz reported that the testing is complete.  The updated form will be posted to the web.  Schwartz provided some updates.  Bay 20 at 2.4k showed high survival, similar to a normal bay.  The higher flow data is still pending.  He suggested the deflector is working better than anyone expected.  Fredricks said that many assumed the fish would be ok but there was a desire to keep fish out of that bay so they don’t get caught in the eddy.

  - JDA avian wires.  The majority of wires are completed.  The lower two were hooked to swivels and broke.  They comprise less than 1% of the array.  Wires 1-5 have not yet been installed.  A coordination form will be attached to the minutes and sent to FPOM.  Units 1-3 will need to be out of service during the installation.  Zyndol feels that there are few juveniles right now and the unit priority is to flush the SMF outfall so a one day outage won’t have much impact on fish.  Fredricks asked why the work is being done now.  Zyndol said the contract was issued late.  Fredricks asked why the wires couldn’t have been installed when the spillway array was put on hold.  The contract was written to have the powerhouse wires installed last.  Fredricks suggested this looks like poor planning.  There was a period of time where the array could have been installed while other areas of the array were on hold.  Fredricks expressed his sensitivity to all of the early season outage requests.  Bettin asked how the material is holding up.  FPOM says to get the wires installed no later than 19 April.

  - JDA-N extended outage heads up.

    - I am putting together a coordination request for JDA-N outage for 2011/2012 IWW period construction (entrance modifications).  The dates I've been given by the team are November 1 - March 15, though I haven't combed through the fish count data to summarize potential fish impacts (particularly for early November).  At this point, I just want FPOM to be aware that we're planning for this construction and will submit a coordination request soon.  Thanks, Sean

    - N. Richards said that they will probably ask for 30 March.

  - JDA TSW operation.  TSWs opened at 1530 on 10 April, closed at 0700 on 13 April for removal of the release pipe (spill pattern shifted to the north bulk pattern), opened at 1500 on 13 April.

  - Baus explained the error with the JDA

  - JDA south fish pump outage.  Maintenance will coincide with mid-season fishway inspection.  Fish pumps will be out of service for one day.

  - TDA unit 3 and 4 outage.  Notification form attached.  FPOM asked why this work is occurring now rather than the winter work season.  Mackey concurred that contracts should be reviewed by Fisheries to make sure contract dates align with FPP dates.

  - BON Spillbay 15 hoist.  The spillway hoist is on the unfunded request (UFR) list.

  - BON spillbay 17 setting.  Set at two dogs on 12 April.

    - As agreed to at TMT on Wednesday, April 7, the Corps is providing the following update on spill operations at Bonneville Dam for April 2010.  After further discussion with NOAA and BPA concerning low flow spring spill operations at Bonneville Dam, the Corps will continue spill during April 2010 at all river flow levels.  This includes providing spill at river flow levels that results in spill discharge of less than 50 kcfs.  This operation is limited to spring 2010 only due to the very low flow conditions we are experiencing.  Based on discussions with the sovereign parties at TMT, the survival of fish passing through the Bonneville spillway during spill operations of less than 50 kcfs may be somewhat higher than the available data indicate with lower water temperatures and assumed lower predation activity in April relative to later in the year when water temperature and predation rates are higher.  As discussed at TMT on April 7, the Corps will work with BPA to hold river operations as constant as possible over a 24-hour period to help provide at least 50 kcfs spill during all hours of the day (as requested in SOR 2010-01, specification 2) however, maintaining at least 50 kcfs spill will be entirely dependent on runoff conditions that occur during April.  In response to SOR 2010-01 specification 1, the Corps will operate the John Day reservoir in accordance with the 2008 BiOp which specifies that the reservoir elevation will be held between 262.5 and 264.0 ft. beginning April 10 and continue through September 30.  If spill drops below 50 kcfs at any time during the spring, operation of the Bonneville powerhouse I sluiceway and the “zero unit” will continue along with spill.  It is likely that river flows later this summer will also be at a level that precludes spilling at least 50 kcfs at Bonneville Dam.  Regional technical groups will continue working to develop a plan of action for summer project operations under extreme low river flow conditions to include in the 2010 Summer Fish Operations Plan.  Please let me know if you have comments or concerns.  Thanks.

  - Smith Root UMT array study plan.  Study has not started.  Still figuring out the DIDSON.  Tested the array.  It is working as modeled, no hot spots.  Lorz expressed concern that most of the fish are going through Cascades Island and the UMT since most of the flow is through the spillway.  This will remain a monthly update.

  - BON PH1 grizzlie drain modifications.  In the FY 12 budget.  No design nor cost, just a concept.

  - BON PH2 outage on 10 April- B2CC opening.  Due to wind, the B2CC was not closed.  The PNNL and BGS work was not completed.  Schwartz submitted a coordination form, proposing closing the B2CC on 20 or 21 April to complete the work.  He recommends the B2CC water would be redirected to spill.  Bettin asked if there were wind forecasts out that far.  Lorz asked about the switching of powerhouse priority on 10 April.  Bettin said that the BPA work was completed.  Fredricks asked why this work is being done during the fish passage season instead of the winter maintenance season.  Schwartz said it was because there equipment wasn’t on-site before April.  On a positive note- there are 90% plans and specs for the B2CC hoist.  BPA supports it.  USFWS reluctantly agrees.  CRITFC- yes.  NOAA says if U11 was operable then the study would make sense, yes.  ODFW does not object.

  - Baus updated FPOM with the news that the new spill cap is 75kcfs until 120% TDG is reached at Camas-Washougal.

  - BON PH2 transformer outages.  Schwartz notified FPOM that units 7 and 9 return to service date has been delayed.  Work that BON was going to do to support the contractor has been delayed until August.  BON would like to schedule some August work to April.  The work they would like to do is T11 and T12 maintenance.  They propose taking T12 out of service 26 - 29 April from 0001 until 1700 and T11 3-6 May from 0001 until 1700.  Fredricks and Lorz expressed concern about adult passage and asked why this isn’t scheduled for a later date.  This is not an emergency; this is a convenience for the Project.  Fredricks said this is a bad time.  Lorz asked about doing the work in June, when flows are supposed to be low again.  Mackey suggested this is an Operations and Maintenance issue so Hausmann should be working with his Chief of Operations to propose a new date.  ACTION:  Hausmann will bring this back to the May FPOM with new dates.

  - BON unit operation for Spring Creek fish releases.  Schwartz reported that the teletype was issued.  The units are operated at mid range or below.  The smolt monitoring crew has not reported much in the way of mortality.  Wills would like to look at the passage numbers for 2010 and compare them to previous years.  His understanding is that the hard constraint is in effect until Saturday morning, then there are four days of a soft constraint.  Wills would like to look at fish numbers to make sure the dates for hard/soft constraints are appropriate.  ACTION:  Wills will draft a proposal for BON PH2 operations for fish passage season.  This will include guidance for when there are flexibilities to operating the powerhouse at somewhere other than the high end.

- MCN Oregon fish ladder N and S traveling screens.  Dykstra distributed photos of the traveling screens.  1240 cfs go through these screens.  They are in poor condition and may be able to be used for one more year.  These are original screens from the 1950’s.  Dykstra presented some options to discuss:

  - Can do a full rehab of the screens, which would be close to $600k.

  - Can do a full replacement of the screens, which is about the same as a full rehab.

  - FPOM asked why Dykstra is even asking.  He responded that “we don’t do anything without asking”.  FPOM wasn’t in agreement with that statement.  Dykstra continued that funding would be O&M funding.  In addition, to meet NOAA’s smolt criteria, the intake would need to be doubled, which would cost about $8-15 million.  For fry criteria, the intake would need to be quadrupled for a cost of about $30 million.

  - Dykstra recommends replacing in-kind with new screens, which may not meet NOAA screen criteria.  The work would be done in 2010-11 winter maintenance period.  This would then provide a condition to study to see if there are impacts from the screens that do not meet smolt criteria.  FPOM asked why we would study the screens since we know they do not meet criteria.  Dykstra clarified that the study would be to see if there are fish in the area to be impacted by the screens, not if the screens themselves have an impact.  The presence/absence of fish would be a determining factor in deciding to move forward with constructing a screening system that meets NOAA criteria.  FPOM agrees with moving forward with the replacement in-kind.  Lorz asked if there were previous studies.  Dykstra said he knew of no study.  ACTION:  Mackey will send the study info to John Kranda to get it on the SCT spreadsheet.

- AFF Appendix G change form.  Lorz presented the change form.  FPOM preferred the detailed version of the change form.  Hausmann commented that he wanted to see the apples to apples comparison of the data, which Fryer was supposed to provide, but has not yet done so.  Fredricks approved the time change to 1030 instead of 1000.  Fredricks said he has more information about the assumptions regarding ladder densities.  He will provide those as support for the densities chosen, since we are currently over the Bell criteria.  ACTION: Mackey will re-write so the changes fit nicely into the FPP.  Fredricks will provide the density assumptions.  FPOM wants to see the comparisons of fish passage for the same hours rather than what was originally provided.  ODFW is inclined to support the change form if the data is received.  USFWS is ok with beginning the new operation as long as the data is provided by a specific date.  Wills suggested FPC could do the analysis.  NOAA Fisheries is ok with the change form, he has faith in Fryer and believes there must be some basis for his concern.  Fredricks does have some concern about one, two or four leads up for the half hour.  Lorz and Fredricks agreed that one picket lead is good up until 12000 fish, when at least two must be up.  FPOM says ok to pulling the center leads and implementing the new Appendix G.

- 2011 FPP change forms drafted.

  - 11IHR001 Primary Dewatering Procedures Change

  - 11LGS001 spill table.  Approved and moving forward.

  - 11LMN001 2010 spill table.  Change form corrects an error in the 2010 FPP.

  - 11AppGBON001 picket lead densities.  Approved with changes.

- JDA-N water up.  JD North fishway was watered up on 4/7, late PM and the JDA Ops turned on 3 AWS pumps on 4/8, early AM. Then, later today JDA Maintenance had to recalibrate the oil flow switches on all 6 AWS pumps which at times resulted in only two pumps in service. All work was completed at approximately 1600 hrs and 3 AWS pumps (normal operation) are currently in service.  It is my pleasure to report that JDA-N fishway is in regular service and fully meeting the 2010 FPP criteria.  Contractor continues working at the counting station and I expect that the fish counters should be able to move in/set up on Monday 4/12; fish counting should be able to commence the next day, 4/13.

  - JDA Fish mortalities. (memo attached to the agenda.)  Zyndol reported that the entrance gates were closed so the fish that died must have been resident fish in the ladder.  He took full responsibility but explained that there were mitigating circumstances.  Fredricks asked if they were clipped or unclipped.  Zyndol says they didn’t look at the fish that closely, they were all in the upper section.  FPOM says you must walk the ladder each and every time it is dewatered.

- Draft Kelt Management Plan- Comments are due today (15 April).

- Other

  - TDA ¼’ increment spill table.  Bettin reported TDA is now able to operate the spill gates within ¼’ increments.  No argument from FPOM.

- Next FPOM meeting

  - 15 April 2010- unit slow roll task group after FPOM.  CANCELLED

  - 13 May 2010- 0930-1200 at JDA.  Meet at SMF.  1230 – 1600 at TDA Westrick room. (SCT tour agenda attached to minutes)

DETAILED STUDY PLAN

Video Monitoring of Adult Fish Ladder Modifications to Improve Pacific Lamprey Passage at the McNary Dam Oregon Shore Fishway, 2010.

Period covered:  January 20, 2010 to March 31, 2011

Principal investigator:	Frank Loge

Assisting personnel:

Donald E. Thompson, Staff Research Associate

Kai Eder, Research Scientist

Brian Klein, Computer Resource Specialist

Chris Caudill, Research Scientist

Chuck Boggs, Research Support Scientist II

Travis L. Dick, Senior Scientific Aid

Dan L. Joosten, Senior Scientific Aid

Steven R. Lee, Senior Scientific Aid

Duane Edgington, Software Engineering Group Leader

Danelle Cline, Software Engineer

Chris Peery, Fisheries Scientist

Background

The fishway at McNary Dam is comprised of a series of tilting weirs with orifices located several feet above the fishway floor.  The purpose of these orifices is to allow passage of migrating salmon and steelhead, but the elevated location relative to fishway floor may pose passage problems for migrating Pacific lamprey.  The Walla Walla District Army Corps of Engineers is planning to make modifications to the tilting weirs in order to both reduce delay and improve passage of lamprey.  A total of seven stem walls supporting the tilting weirs will be modified to include “lamprey orifices”, which are essentially two orifices per stem wall, cut flush with the floor of the fishway, and measuring 3 inches tall by 18 inches wide.  In addition to the lamprey orifices, metal plating will be installed over the top of three diffuser gratings to aid in lamprey attachment and passage.

Using underwater infrared cameras, video surveillance of three of these modified weirs will be used to assess whether: 1) passage of migrating salmon and steelhead is delayed or fish are injured by these orifices either by being attracted to or trying to pass through them, and 2) Pacific lamprey approach, enter, and successfully pass through the modified orifices.  Initially, only two modified orifices will be monitored during the early spring Chinook salmon run, while the remaining orifices will be blocked.  If no alteration in salmon and steelhead behavior and injury to salmon or steelhead occurs, subsequent modified orifices will be opened and examined using similar video surveillance.

Video footage of lamprey passage through these orifices will provide new information on how these animals pass through fish structures at high water velocities, and will aid in future construction improvements aimed at improving passage success for Pacific lamprey.

Objectives

1.   Install six infrared underwater video cameras to monitor fish and lamprey passage at the first three modified stem walls and associated tilting weirs, and at diffuser plating.

2.   Monitor video footage of migrating adult salmon and steelhead in the vicinity of modified orifices to analyze whether their passage is negatively affected, and observe the behavior of adult lamprey as they pass through the new orifices and across modified diffuser plating.

Camera selection and installation

Camera, lights, and track installation:  Cameras will be installed during the winter maintenance period, currently scheduled to end 26 February 2010.  University of Idaho crew will fabricate and install camera mounting systems for each camera location, allowing the camera to be positioned adjacent to the orifices on tilting weir stem walls.  Cameras will be positioned within a moveable mount sliding on an aluminum I beam Hilti-bolted to the lateral aspect of the fishway wall.  Camera cabling will be housed in conduit to increase durability.  The placement of cameras will change throughout the study period to address a) the effects of orifices on salmon and steelhead passage, and b) lamprey behavior and passage performance at orifices.  Initially, four cameras will be placed at two orifices of one modified weir (336) to maximize the field of view necessary to determine and compare presence, passage attempts, and delay of salmonids at a closed and open orifice.  The first camera will be pointed toward the orifice and will provide a field of view of approximately 49 degrees (Figure 1).  The additional camera will expand the field of view to approximately 98 degrees (inclusive of both cameras).  Placement of cameras will be as follows:

- Two cameras installed on one track monitoring the entrance and downstream portion of the north orifice of Weir 336.  This orifice will be closed during the salmonid migration portion of this study.

- Two cameras installed on one track monitoring the entrance and downstream portion of the south orifice of Weir 336.  This orifice will be open during the salmonid migration portion of this study.

Depending on the outcome of the study of orifice effects on salmon and steelhead passage, all lamprey orifices will be open as the lamprey run starts at McNary Dam.  Camera placement will be adjusted to address lamprey passage:

- One camera monitoring the entrance to the south orifice of Weir 335.

- One camera monitoring the entrance to the north orifice of Weir 336.

- One camera monitoring the entrace to the south orifice of Weir 336.

- One camera monitoring the entrance to the north orifice of Weir 337.

- One camera monitoring the entrace to the south orifice of Weir 337.

An additional camera will be mounted to view the modified diffuser grating plating at Diffusers 12-14.  This camera will differ from the other 5 in that it will not be linked to the network (as described below), will not be monitored daily, and will be powered by a contractor provided gas generator.

An additional IR light source for nighttime and low light viewing will be placed next to each camera using custom mounting brackets.  These auxiliary lights will augment the cameras built-in IR light source.

Camera performances will be evaluated during preliminary trials prior to the run season, and final camera selection will be based on performance and cost.  During these trials (in-water period), cameras will be submerged to their working location and subsequently evaluated using a portable monitor during both day and nighttime, and with and without auxiliary IR lighting.

Camera maintenance:  Cameras will be inspected weekly during the entire run season (1st week of April through mid-October).  Maintenance will include, as necessary, cleaning camera lenses; servicing and adjusting camera positioning; and repairing or replacing camera mounts, cameras, and cabling to the extent possible during the in-water period.

Figure 1.  Visual field of one camera directed toward the orifice (south orifice of Weir 337)

Video monitoring

Camera link-up:  BNC cable ends from cameras will be routed to a box located under stairs leading to fishway which houses a specialized network capable digital video recorder (DVR) and associated backup drive.  Cables will be routed to not interfere with gantry crane path and covered over thresholds to prevent tripping hazards.  For internet connectivity, a 1.2 m Hughes satellite dish will be mounted to the railing just north of the stairwell and the data transmission cables connected to the DVR.

Prior to use, all powered devices (cameras, lights, DVR, and cooling fans) will be provided to PSMFC for testing for possible electrical interference with the PIT tag detection hardware.  If any interference is observed, appropriate line filters will be employed as needed.

Video data transmission:  Video data will be collected from initially four and subsequently all five cameras during the time frames listed in Appendix A.  Video data will be collected and recorded on site using the DVR, and backed up automatically with an external hard drive.  Video data will be transmitted from the DVR to a network server at UC Davis via the Hughes satellite dish (transfer rate of up to a total of 1 gigabyte (GB) per day).  Using a DVR bandwidth calculator, we estimate that 5 cameras running 10 hours per day at a frame rate of 3 frames per second (FPS) will result in a daily data file size of 500 MB (50% of the maximum daily transfer rate).  These specifications are adequate for viewing fish behavior at orifices, and we will increase FPS (resolution) as needed to provide the best possible video quality while remaining within the maximum daily data transfer rate.

In addition to providing a network link to UC Davis, the connection will also allow for remote commands to be sent from UC Davis to the DVR via a remote desktop connection.   Examples of such commands are: (1) external drive backup, (2) modification of camera settings (e.g., image-collection time, FPS, resolution), and (3) file retrieval (as described below).

Video processing:  Using a video data transfer rate of 768 kbps, 500 MB of video data will be uploaded to UC Davis in approximately one and a half hours.  To perform this transfer, the network drive on the DVR will be mapped to the server at UC Davis, and the file(s) of interest will be dragged from the DVR to the UC Davis computer.  As an example: video taken on a Sunday will be stored to a folder called XX camera 1.  Monday morning this folder, XX camera 1, will be moved to the UC Davis server by utilizing remote connection software.  After approximately one and a half hours of download time (assuming 500 MB), the video file will be subsequently analyzed and summary statistics generated.  Any video observations of fish behavior deemed to present a passage problem (description to follow) will thus be made available to the Corps biologists within 24-36 hours of the event.  These reports are described below under Deliverables-reporting to USACE.

AVED video processing:  A LINUX-based seven node parallel computing system will run Automated Visual Event Detection (AVED) software.  Video files will be first converted to the proper format for processing, and then using a set of neuromorphic visual algorithms (an electronic analog set of formulas that mimic visual processes) the software will be “trained” to detect events of interest (e.g. fish attempting passage).  After a series of customized image processing steps, the video file will be automatically marked for later manual observation.  Processing of video in this manner will greatly reduce the amount of time needed to manually screen the files in their entirety.  Pending successful marking of the video files, the suitability of the software to perform advanced image recognition will be explored.  Using this feature, biological items of interest (salmon, lamprey) may be identified automatically.  The software has been successfully used to do both of these tasks in underwater marine environments (Cline, et al. 2007).

Summary statistics of video observations at lamprey passage orifices

Overview:  The purpose of video monitoring the new lamprey orifices at the three furthermost downstream tilting weirs is to a) ensure that the new lamprey orifices do not delay or harm ESA listed migrating salmon and steelhead, and b) determine lamprey usage of new orifices and passage efficiency.

The high velocity environment at the new lamprey orifices may attract other migrating fish such as salmonids, thus possibly extending their stay in the fishway.  To determine if salmonids are attracted to open orifices, and how much time these fish spend in the immediate vicinity of open orifices, we will count salmon and steelhead present at an open and closed lamprey orifice, and the amount of time they spend at each location.  A significantly greater fraction of fish at an open orifice and/or extended stay at an open orifice in comparison to a closed orifice may indicate a delay in migration for a particular species/run.  Furthermore, narrow orifices designed for lamprey may cause injury to salmon and steelhead trying to enter or pass through.  For the purpose of this study, any behavior indicating a passing attempt, such as a surging acceleration towards the orifice with touching the weir or orifice steel inserts will be interpreted as an attempt.  To assess the risk of harm of fish species/runs at lamprey orifices, we will calculate the proportion of fish attempting passage at an open lamprey orifice.

New orifices were installed to improve upstream lamprey passage.  One goal of this video monitoring study is to determine the proportion of lamprey at the new orifices.  Therefore, the number of lamprey observed at each monitored orifice will be recorded and divided by the total visual lamprey counts at the south shore facilities of McNary Dam.  However, since all monitored orifices are not identical, and a structural difference of the most downstream orifice at weir 335 (part of the stem wall remained) may affect lamprey passage success, we will compare lamprey passage and behavior at all monitored orifices.  Specifically, we will determine the number of attempts lamprey make to pass each orifice and the amount of time lamprey spend on average at each orifice, and calculate the proportion of successful passes through each orifice.  A passing attempt will be recorded when burst swimming directed toward the open orifice occurs.  Lamprey passage efficiencies, here defined as the proportion that successfully pass a particular orifice, will be established for each monitored new orifice.  The average time a lamprey spends in the vicinity of an orifice will be calculated by dividing the cumulative time spent by the number of lamprey present at each orifice.  Comparisons of passage attempts, passage efficiencies, and average time at each monitored orifice will be used to identify passage differences between orifices.  For example, a significantly smaller fraction of lamprey successfully passing through the orifice at weir 335 in comparison to the other orifices may indicate that the remaining stem wall poses a potential passage problem for lamprey.  Similarly, significantly fewer attempts to pass or significantly more time spent at the orifice at weir 335 in comparison to other orifices may be an indication for a potential passage problem or a passage delay at this particular weir.

We will manually observe all collected video data for the presence and behavior of fish, and generate daily statistics as well as weekly, mid-season, and final summary statistics.  Summary statistics will be provided to the U.S. Army Corps of Engineers in addition to edited video of fish interactions at the orifices.

Visual counts at McNary Dam:  Information obtained at the visual counting window at McNary Dam will be used to generate summary statistics to assess salmon and lamprey interactions at the lamprey passage orifices.  Visual counts, recorded by fish count technicians 16 hours per day (between 0400 – 2000 PST), 7 days a week, will start on April 1, 2010 at the fish counting station at the Oregon shore fish ladder of McNary Dam, and last through October.  In addition, the U.S. Army Corps of Engineers conducted video counting for night lamprey activity and passage between June and September at various projects, including McNary Dam in 2009.  Starting on June 15, 2010, lamprey counts will be taken for 8 hours each night (between 2000 – 0400), 7 days a week until September 30.  Hourly adult fish counts (salmon, steelhead, shad and lamprey) will be recorded and totaled in a daily summary form delivered to a supervisory biologist to provide a daily passage estimate for each species/run.  The visual counts will not be performed specifically as part of this study, but rather the data will be used as part of our analyses in this study.

Summary statistics for salmon, steelhead, and shad:  Starting in early April, we will begin to video monitor fish activity at the entrance and downstream portion of the open south orifice of Weir 336, and at the entrance and downstream portion of the closed north orifice of Weir 336 for 6 hours per day (between 0700 – 1300), 5 days a week (between Sunday and Thursday; Table 2).  Initial video data from each lamprey orifice will focus on adult salmon, steelhead, and shad and will be interrogated for 1) the number of fish present in the field of view of the cameras; 2) the number of attempts to pass, and 3) cumulative time spent in the field of view of the cameras (in seconds; Table 1).  Completed daily summary forms from fish count technicians will be used to determine hourly counts made at the visual counting station during the time period of orifice monitoring.

To determine if salmonids are attracted to lamprey orifices, the number of fish present at the two video monitored orifices during the daily observation period will be recorded, and divided by the six-hour visual summary count.  This proportional presence of salmonids at each orifice will be used to assess differences of fish presence at the open and closed orifice.  Data will be analyzed for statistical significant differences with the Two Independent Proportions test using the Number Cruncher Statistical Systems (NCSS, Kaysville, Utah; Table 1).  A significantly greater presence of salmonids at the open lamprey orifice in comparison to the closed orifice may be an indication for fish being attracted to operating lamprey orifices, which may negatively impact salmonid passage through the fishway.

In addition, we will assess how much time individual fish from each species/run spend in the immediate vicinity of the open and closed orifice.  Time spent at each orifice will be recorded and added up daily for each species/run, and an average time per fish at each orifice will be calculated by dividing the cumulative time spent by the number of fish present during the respective observational period.  To establish if fish spend a significantly different amount of time at the open and closed orifice, average times at each orifice for each species will be compared with One-Way Analysis of Variance (ANOVA) using NCSS (Table 1).  Spending significantly more time at the open orifice may negatively impact salmon passage through the fishway by delaying migration.

Finally, we will identify fish species/runs attempting to pass through the new lamprey orifices since passage may cause injury for species/runs other than lamprey.  The daily number of passing attempts, for his study defined as a surging acceleration towards the orifice with touching the weir or orifice steel inserts, will be recorded for each species/run.  To determine the proportion of fish from each species/run attempting to pass, the number of attempts will be divided by the six-hour visual summary count.  To assess which fish species/runs are at the highest risk of getting injured in lamprey orifices, calculated proportions will be compared statistically for differences with the Two Independent Proportions test using NCSS (Table 1).  Data will be made available to the Corps POC and biologists to determine acceptable/unacceptable passage attempt rates for salmonids and shad.

All species/runs of interest for this study will be analyzed separately.  Upon opening orifices in a sequential manner as planned, comparisons will temporarily include three open (south orifices of Weir 335, 336, and 337) and two closed orifices (north orifices of Weir 336 and 337), and finally five open orifices.  Data collection and statistical analyses will be summarized for weekly, in-season (after the estimated video monitoring period for each species/run; Table 2), and final reports.

Summary statistics for lamprey:  Starting June 6, 2010, we will begin to video monitor lamprey activity at five open orifices (weirs 335, 336, and 337) for 6 hours per night (between 2200 – 0400), 5 days a week (between Sunday and Thursday; Table 2).  Video data from each orifice will be interrogated for 1) the number of lamprey present in the field of view of the camera; 2) the number of attempts to pass; 3) successful and unsuccessful passage, and 4) cumulative time spent in the field of view of the camera (in seconds; Table 1).  Completed daily summary forms from fish count technicians will be used to determine hourly counts made at the counting station during the time period of orifice monitoring (2200 – 0400) as soon as data will be available.  The visual counts will not be performed specifically as part of this study, but rather the data will be used as part of our analyses in this study.

To determine the usage of the new orifices by lamprey, the number of lamprey present at each video monitored orifice during the observation period will be recorded and divided by the six-hour visual summary count.  This proportional presence of lamprey at each orifice will be used to assess differences of presence between orifices.  Data will be analyzed statistically with the Two Independent Proportions test using NCSS (Table 1).  Results may help to identify lamprey preference or avoidance of certain orifices or their structural differences, such as the remaining stem wall at weir 335.

To assess the feasibility of passing the new orifices, passing attempts at each orifice will be counted during the observational period and categorized as successful or unsuccessful.  A passing attempt will be recorded when burst swimming directed toward the open orifice occurs, and will be only classified as successful when the entire body has passed through the orifice.  To determine the rate of passage attempts for each orifice, the number of passing attempts at each orifice during the observational period will be divided by the number of lamprey present at that particular orifice.  The statistical comparison of passage attempt rates between orifices may help identify certain structural differences or the location of a specific orifice with an impact on lamprey migration.  Statistically significant differences will be determined with the Two Independent Proportions test using NCSS (Table 1).  Furthermore, we will count successful and unsuccessful passage attempts and determine passage efficiencies by dividing the number of successful passes by the total number of attempts.  The statistical comparison of orifice passage efficiencies will be performed with the Two Independent Proportions test (Table 1), and may help identify orifices with structural features promoting lamprey passage.

Finally, we will assess how much time lampreys spend in the immediate vicinity of orifices.  Time spent at each orifice will be recorded for each lamprey and added up daily, and an average time per individual at each orifice will be calculated by dividing the cumulative time by the number of lamprey present during the respective observational period.  To establish if lamprey spend significantly different amounts of time at different orifices, average times at each orifice will be compared with One-Way Analysis of Variance (ANOVA) using NCSS (Table 1).  Spending a significantly greater amount of time at a specific orifice may indicate negatively impacted lamprey passage through the fishway by delaying migration.

Data collection and statistical analyses for lamprey passage and behavior will be summarized for weekly, in-season (after the estimated video monitoring period for lamprey; Table 2), and final reports.

Table 1.  Anticipated observations and analyses at monitored lamprey orifices.

| Fish species/run | Orifice observation | Observational period | Fishway observation | Analyses | Orifice comparisons and statistical procedure |
| --- | --- | --- | --- | --- | --- |
| Spring, Summer, Fall Chinook salmon, Sockeye Salmon, Steelhead, Shad | 1. # of fish present (nP) 2. # of attempts to pass (nA) | In hourly increments, 6 h/day | Total daytime count (n) for matching hours | 1. Presence (P) = nP/n 2. Attempts (A) = nA/n | P(open) vs. P(closed) A(species x) vs. A(species y) Two Independent Proportions test |
| Spring, Summer, Fall Chinook salmon, Sockeye Salmon, Steelhead, Shad | 3. Cumulative time spent (tcum) | In hourly increments, 6 h/day |  | 3. Delay (D) = tcum/nP | D(open) vs. D(closed) ANOVA |
| Pacific lamprey | 1. # of lamprey present (nP) 2. # of attempts to pass (nA) 3. Passage success (nS) | In hourly increments, 6 h/day | Total nighttime count (n) for matching hours | 1. Presence (P) = nP/n 2. Attempts (A) = nA/nP 3. Efficiency (E) = nS/nA | P(orifice x) vs. P(orifice y) A(orifice x) vs. A(orifice y) E(orifice x) vs. E(orifice y) Two Independent Proportions test |
| Pacific lamprey | 4. Cumulative time spent (tcum) | In hourly increments, 6 h/day |  | 4. Delay (D) = tcum/nP | D(orifice x) vs. D(orifice y) ANOVA |

Determination of video monitoring dates

Cumulative fish passage at Bonneville Dam, located approximately 235 km downstream from McNary Dam, and at McNary Dam will be monitored through the Columbia River DART (Data Access in Real Time) website (http://www.cbr.washington.edu/dart/dart.html) for all species of concern to determine exact video monitoring periods during times of interest (Figures 1A through G).   Monitoring adult passage at Bonneville Dam will allow early estimates of the timing and size of each run; these estimates will enable predictions of arrival and numbers at McNary Dam.

For salmonids and shad, we anticipate video observations from each species during early and peak passage, totaling approximately 25% of the annual count.  Due to anticipated low numbers of returning adult lamprey, we plan to cover 90% of the total annual count.

We intend to capture the early passage of each species and run (salmonids and shad), defined herein as the passage of the first 10% of the total annual count.  Total counts for each run will be estimated using 10 year passage count averages at McNary Dam and daily counts at Bonneville Dam provided by DART.  In order to determine a conservative start date for video surveillance (Table 2), the earliest arrival of the first 1% of each run at McNary Dam over those 10 years was selected (Figure 3).  Due to relatively warm river water temperatures for the month of March, it is anticipated that the spring Chinook run may arrive earlier than this date (Keefer et al., 2008).  Monitoring of the early passage will be terminated when approximately 10% of each species has passed through.

We will also monitor the peak passage of each species (salmonids and shad), defined herein as the passage of 40 to 60% of the total adult counts.  To provide a conservative approach, start times for video surveillance (Table 2) were calculated using the earliest passage of 50% of the total adult count at McNary for each run over the past 10 years (Figure 3).  Monitoring of peak passage will end after 60% of each species have passed through (Table 2).

For lamprey, start and end dates of monitoring (Table 2) were determined using the earliest passage of the first 1% and the latest passage of 90% of the total adult counts at McNary.

Figure 2A.  10 Year Historical Run Timing Lamprey Passage at Bonneville Dam

Figure 2B.  10 Year Historical Run Timing Adult Spring Chinook Salmon Passage at Bonneville Dam

Figure 2C.  10 Year Historical Run Timing Adult Summer Chinook Salmon Passage at Bonneville Dam

Figure 2D.  10 Year Historical Run Timing Adult Fall Chinook Salmon Passage at Bonneville Dam

Figure 2E.  10 Year Historical Run Timing Steelhead Passage at Bonneville Dam

Figure 2F.  10 Year Historical Run Timing Shad Passage at Bonneville Dam

Figure 2G.  10 Year Historical Run Timing Sockeye Salmon Passage at Bonneville Dam

Figure 3.  10 Year Historical Run Timing* and 10 Year Average Count of Select Species Passage at McNary Dam

Table 2.  Schedule for video monitoring of modified orifices.

| Species/Run | Early Passage Start Date | Peak Passage Start Date | Estimated Video Monitoring Period | Monitoring Frequency | Time of Day |
| --- | --- | --- | --- | --- | --- |
| Spring Chinook | April 3 | April 24 | April 3 - May 21 | Sun. - Thurs. | 07:00-13:00 |
| Summer Chinook | June 8 | June 25 | June 8 - July 07 | Sun. - Thurs. | 07:00-13:00 |
| Fall Chinook | Aug. 11 | Sept. 6 | Aug. 11 – Sept. 24 | Sun. - Thurs. | 07:00-13:00 |
| Steelhead | June 30 | Sept. 14 | June 30 – Oct. 04 | Sun. - Thurs. | 07:00-13:00 |
| Shad | May 26 | June 18 | May 26 – July 07 | Sun. - Thurs. | 07:00-13:00 |
| Sockeye | June 10 | June 26 | June 10 – July 07 | Sun. - Thurs. | 07:00-13:00 |
| Lamprey | June 6 | July 28 | June 6 - Sept 21 | Sun. - Thurs. | 22:00-04:00 |

Deliverables - reporting to USACE

Outside of a final report, a series of reports will be generated from this study and are listed in Appendix A of this study plan.  This section describes in detail each of those reports.

Summary videos.  These video excerpts of fish behavior will be edited by the contractor to demonstrate problems associated with the passage of salmonids and will be provided to the Corps via a web link.  Once the link is accessed, the video clip will be available for viewing, as will a full written description of the event (e.g. which orifice, what time of day, species, specific behavior, and associated daily summary statistics).  This information will be embedded within the website and will be easily identified with the associated video clip.  The frequency of these reports will depend on observational data from the cameras

Weekly reports.  A summary video with a written description of important events such as salmon passage problems will be presented to the Corps POC on a weekly basis.  Observations and interpretations will be supported by summary statistics as outlined under ‘Summary statistics of video observations at lamprey passage orifices’.

In-Season reports.  In season reports will be presented to the Corps POC after summary videos and statistics are completed for specific species/runs.  The first in-season report is expected to contain a summary video, summary statistics, and a written description and interpretation of the data presented for Spring Chinook salmon.

Responsibilities

Frank Loge, Principle Investigator

Duties: Project planning, and administration, and reporting.

Christopher C. Caudill, Research Scientist

Duties:  Responsible for budgeting, supervising, and coordinating installation and maintenance of cameras at McNary Dam.

Donald E. Thompson, Staff Research Associate

Duties:  Project manager. Draft study plan; ensure schedule is followed according to plan. Procure video equipment and supervise installation.  Supervise video data collection and reporting of video data. Assist with report preparation.

Kai Eder, Research Scientist

Duties:  Draft study plan. Collect and analyze video data, assist with reporting.

Brian Klein, Computer Resource Specialist

Duties: Provide IT support, set up and maintain network and server, assist with installation of video recording equipment.

Duane Edgington, Software engineering group leader (MBARI)

Duties: Provide oversight for AVED analysis

Danelle Cline Software engineer

Duties: Set-up and installation of AVED software, training of staff for use.

Steven R. Lee, Senior Scientific Aid

Duties:  Procure equipment and supervise collection and processing of field data and seasonal staff.  Ensure sampling and schedules follow methods prescribed in the Operational Plan. Assist with capturing and tagging adult Lamprey.

Travis L. Dick, Senior Scientific Aid

Duties:  Responsible for camera installation and maintenance.

Chuck Boggs, Research Support Scientist II

Duties:  Responsible for design and installation of temporary camera tracks and installation of cameras.

Dan C. Joosten, Senior Scientific Aid

Duties:  Responsible for camera installation and maintenance.

Chris Peery, Fisheries Scientist

Duties:  Provide assistance with camera selection, data analyses, and reporting.

References

Cline, D.E., Edgington, D.R., Mariette, J. 2007. An Automated Visual Event Detection System for Cabled Observatory Video. MTS/IEEE Oceans 2007 Conference Proceedings, Vancouver, Canada. IEEE Press.

Columbia River DART (Data Access in Real Time). 1993. Columbia Basin Research, School of Aquatic and Fishery Sciences, University of Washington, Seattle.  Available: http://www.cbr.washington.edu/dart/dart.htm.

Keefer, M.L., Peery, C.A., Caudill, C.C. 2008. Migration timing of Columbia River Spring Chinook salmon: effects of temperature, river discharge, and ocean environment. Transactions of the American Fisheries Society 137:1120-1133.

Appendix A.  Schedule of tasks and reporting

Final results from this study will be published in report to the U. S. Army Corps of Engineers (USACE), Walla Walla District on Jan 31, 2011 (Draft) and March 31, 2011 (Final).

| Task | Time frame | Responsibility |
| --- | --- | --- |
| Camera and track installation | Feb 15-Feb 26 2010 | CCC, CB, DLJ, TLD, SRL |
| Order video recording equipment | Feb 16-Feb 26 2010 | DET, BK |
| Camera testing and evaluation | March 1-10, 2010 | SRL, DLJ, TLD, CP |
| Link cameras to video equipment | March 23-March 30 2010 | DET, BK, CB, SRL |
| Camera maintenance | April-Oct 2010 | DET, KJE, CB, TLD |
| Orifice video observations | April 3-Sept 27 2010 | DET, KJE |
| Video processing and analysis | April 3-Oct 2010 | DET, KJE |
| AVED set up and video processing | May 1-Oct 2010 | DET, KJE, DE, DK |
| Removal of cameras and equip. | Oct 2010 | DET, CB, DLJ, SRL |
| Summary videos | April 12-Sept 29 2010 | DET, KJE |
| Weekly reports | April 19-Oct 1 2010 | DET, KJE |
| In-season reports | April 19-Oct 1 2010 | DET, KJE |
| Draft completion report | 31 Jan 2011 | CCC, DET, KJE |
| Completion report | 31 March 2011 | CCC, DET, KJE |

Appendix B.  Camera, video, and networking specifications.

| Item | Supplier | Model No. | Specifications |
| --- | --- | --- | --- |
| IR underwater camera | Speco Technologies | CVC-320WP | 1/3” CCD image sensor 0 lux minimum illumination w/ 8 IR LEDs |
| IR auxiliary lights | SeaViewer Cameras | SeaLight | 42 IR LEDs w/ 50’ cable and 110AC transformer |
| Standalone DVR | Opt Web Properties | Custom build | 8 Ch. input, 8 TB SATA-2 drive, Windows XP PRO, 4 GB DDR2 memory |
| External Hard Drive | Buffalo | HD.W10TIU2/R1 | 2 TB SATA-2 drive |
| Hughes satellite dish | Andrew Communications | HN9000 | 2 Watt radio, 512-1,024 kbps upstream speed. |

Appendix C.  List of contacts at Army Corps of Engineers Walla Walla District office and McNary Dam.

Walla Walla District office

Derek Fryer: (509) 527-7280. Derek.S.Fryer@usace.army.mil

McNary Dam

Brad Eby: (541) 922-2263. Brad.W.Eby@usace.army.mil

OFFICIAL NOTIFICATION FOR

NON-ROUTINE OPERATIONS AND MAINTENANCE

NOTIFICATION DATE-  6 April 2010

PROJECT-  The Dalles Dam

RESPONSE DATE- No response required, but comments are always welcome.

Description of the problem- The Dalles unit priority for units 3 and 4;  Per Fish Passage Plan, unit operation priority are 1 and/or 2 and 3 and/or 4 during juvenile fish passage season for optimal attraction to the sluiceway. Due to contract repairs on T2 transformer (connected to units 3 and 4), these units are required to remain off through about 3 May. Units 1 and 2 will remain in operation during this outage.

Type of outage required- Unit 3 and 4 out of service through May 3.

Impact on facility operation- Units 3 and 4 out of service.

Length of time for repairs- Through 3 May.

Expected impacts on fish passage- No impact is expected. Unit 3 and 4 priority was established to allow flexibility with units 1 and 2 operation while still maintaining sluiceway attraction.  We will require 1 and 2 to remain on during this outage, it should make up for the outage of 3 and 4.

Peak passage for yearling Chinook and steelhead are mid May. Peak passage for Coho and sockeye about 1 week later. Passage estimates through April from John PSMFC data ’08 and ’09 are ~140K -260K total salmonids which comprise of 15%-23% of total John Day Dam passage.

Comments from agencies-

Final results-

Tammy Mackey

NWP Operations Division Fishery Section

Columbia River Coordination Biologist

541-374-4552 Bonneville Office

503-961-5733 Blackberry

Tammy.m.mackey@usace.army.mil

OFFICIAL COORDINATION REQUEST FOR

NON-ROUTINE OPERATIONS AND MAINTENANCE

COORDINATION DATE-  6 April 2010

PROJECT-  John Day Dam

RESPONSE DATE-  09 April 2010

Description of the problem- Installation of the new avian wire array at John Day Dam (JDA) has been delayed due to bad weather and a slip in the Bay 20 flow deflector schedule.  The avian array installation is expected to be completed on Friday, but the ongoing balloon-tag injury and survival study has to shut down to facilitate this.

Type of outage required- Removal of the release pipes on April 12 requires temporarily switching to the FPP pattern (north bulked at 30%) and closing the TSWs.

Impact on facility operation- Spill patterns would be impacted for four hours on 12 April.

Length of time for repairs- Four hours to remove the pipe on 12 April.

Expected impacts on fish passage- Impacts to fish are expected to be minimal.  Spill will still start as planned: 30% TSW pattern in Appendix A.  The balloon-tag test will continue on April 10-11 under that spill pattern, but with a 4.0 Kcfs discharge from Bay 20 (the planned test condition that remains).

The removal of the release pipes will occur on April 12.  Pipe removal will require temporarily switching to the FPP pattern (north bulked at 30%) and closing the TSWs.  Once the pipes are removed, spill will return to the TSW pattern.   The temporary switch in pattern and removal of the pipe is expected to take 4 hours, from 0900-1300.

Comments from agencies

NOAA- via telephone Fredricks said he was ok with the plan as outlined in this form.

Final results

Please email or call with questions or concerns.

Thank you,

Dennis

Dennis Schwartz

NWP Planning Bio

503-808-4779

Dennis.E.Schwartz@usace.army.mil

CENWP-OD-J

07 April 2010

MEMORANDUM FOR THE RECORD

SUBJECT: Dead steelhead at JDA-N.

On 7 April, JDA Project Fisheries reported four dead adult steelhead were found inside the north ladder.  Three of the fish were located in the control section and the fourth was in the lower ladder (first pool at tailwater).

- Species – four steelhead

- Origin – Unknown

- Length – unknown

- Weight – Unknown

- Marks and Injuries noted during tagging – NA

- Marks and Injuries found on the carcass – NA

- Cause and Time of Death – late morning on 7 April 2010.  These mortalities are a result of multiple ladder water ups and dewaterings which have been occurring since 2 April; these dewaterings were necessary for the contractor to keep fixing the leaking counting station window, broken crowder's hardware and correcting other minor deficiencies. In spite that the entrance weirs were closed to prevent entry of fish, a few must had been present inside the lower ladder pools and then moved upstream during the last water up yesterday, 4/6. The last dewatering happened late at approximately 1700 hrs on 4/6 so it was difficult to schedule a fisheries inspection or rescue operation.

- Future and Preventative Measures – As a result of these mortalities, Fisheries requested JDA operations and maintenance notify Fisheries, in advance, of any subsequent JDA-N ladder dewaterings.  This will allow Fisheries to organize fish rescue operations, if needed.

- Other –

MIROSLAW A. ZYNDOL

JOHN DAY DAM

CHIEF OF FISHERIES

BB CELL : 541-980-9958

| March 2010 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
|  | 1 Adult Passage Season Begins – Start counting at Lower Granite Dam 2 | 2 NWD F&W conf. FPAC | 3 NWD F&W conf. | 4 NWD F&W conf. | 5 | 6 Happy Birthday |
| 7 | 8 | 9 FPAC | 10 | 11 FPOM meeting TDA spillwall call | 12 | 13 BON kelt trigger met Happy Birthday |
| 14 BON B2CC open | 15 BON trolley pipe installation begins | 16 FPAC | 17 | 18 | 19 | 20 |
| 21 | 22 | 23 FPAC | 24 | 25 TDA spillwall call | 26 | 27 |
| 28 | 29 | 30 FPAC | 31 |  |  |  |

| April 2010 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
|  |  |  |  | 1 Adult Fish Counting Starts all Dams. Juvenile Bypass Season Begins | 2 Juvenile Spill Starts Snake River Dams – Pools to MOP BON low forebay | 3 BON low forebay |
| 4 | 5 | 6 FPAC | 7 | 8 FPOM meeting TDA spillwall call | 9 | 10 Spill Starts BON PH2 OOS- BPA B2CC OOS |
| 11 | 12 | 13 FPAC | 14 | 15 | 16 | 17 |
| 18 | 19 Snake River Juvenile Transport Begins Happy Birthday | 20 FPAC | 21 TMT | 22 TDA spillwall call | 23 | 24 |
| 25 | 26 | 27 FPAC Happy Birthday | 29 | 29 | 30 |  |

| May 2010 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| 30 | 31 |  |  |  |  | 1 |
| 2 | 3 | 4 FPAC | 5 TMT | 6 | 7 | 8 |
| 9 | 10 | 11 FPAC | 12 | 13 FPOM Meeting- | 14 | 15 |
| 16 | 17 | 18 FPAC | 19 TMT | 20 | 21 | 22 |
| 23 | 24 | 25 FPAC | 26 | 27 | 28 | 29 |

PROPOSED FPP CHANGE FORMS

☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

Change Request Number: 11IHR001

Date: 3-10-2010

Proposed by:  Mark Plummer, Ice Harbor Project Fisheries Biologist

Existing Condition:  Primary Dewatering Screen Cleaner Timing.

2010 FPP IHR-section 2.3.1.2 d.  Dewatering Structure paragraph 1.

- Trash sweep operating correctly. The frequency of sweep should be set as necessary to maintain a clean screen, with a minimum operation of at least once per hour. If automated cleaning system problems occur, operate manually at least once per work shift, or more as necessary, to maintain a clean screen.

Proposed Change to:

- The Project Biologist shall determine the frequency of operation of the trash sweep.  The sweep should operate at a frequency to maintain a clean screen given present debris loads. If automated cleaning system problems occur, operate manually at least once per work shift, or more as necessary, to maintain a clean screen.

Reason for Change: The current FPP criterion minimum frequency setting of once per hour is causing excessive and unnecessary wear on the trash sweep leading to early failure.   The possibility of large amounts of debris in the river that could cause plugging of the screen or descaling of fish occurs during the spring run off.  Typically this is when sweeping of the screen needs to be more frequent.  During the summer months, debris movement in the river usually follows a significant rain occurrence.  The frequency of the screen cleaner can be adjusted during the times of low debris to cycle fewer times to maintain a clean screen.  This will reduce the amount of wear on the equipment and prolong the need for unscheduled maintenance and outages.  In addition, this change will put Ice Harbor more in agreement with what is in the 2010 FPP for Little Goose and McNary facilities.

Comments from others:

Record of Final Action:

☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

Change Request Number: 11LMN001

Date:	April 6, 2010

Proposed by: CENWW –OD-T

Proposed Change:

Lower Monumental spill discharge table - revisions

Reason for Change:

For several days at the end of October and the first of November 2008, Lower

Monumental dam maintained a steady operation that included spilling through six spill

bays. Reservoir Control Center (RCC) personnel observed that there was a discrepancy

between Little Goose outflow and Lower Monumental inflow and between Lower

Monumental outflow and Ice Harbor inflow numbers. An error in the reported spill at

Lower Monumental is the logical explanation for this discrepancy.

Project personnel measured the physical gate opening of Spillbay 8. Based on these measurements, it is apparent that the gate openings for Stops 1, 2, & 3 for Spillbay 8 are significantly greater than what is listed in Table 9 of the Water Control Manual for Lower Monumental. Gate opening measurements from Stop 4 and upwards are in close agreement with Table 9.

Comments from others:

Record of Final Action:  Approved at April 2010 FPOM

☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

Change Request Number:  11LGS001:  LGS SW operations

Date: March 24, 2010 and revised on March 30, 2010

Proposed by: FPAC

Location of Change- LGS Section 2.3.1.2

Proposed Change:

Section 2.3.1.2. Fish Passage Period (April 1 through December 15)

g. Spillbay Weir (SW)

1.   Spring fish passage season will start with the SW-LO in place unless the last flow forecast (STP) in March predicts total outflows at Little Goose dam to be less than 43 kcfs for at least one week.  If so, begin the spill season with the SW in the high crest position (SW-HI).

2.   Change to SW-LO when the flows exceed 43 kcfs and the most recent stream flow forecast projects seasonal flows above 70 kcfs for at least seven consecutive days.  This change-over will take place within three normal working days after the above trigger conditions have been satisfied.  During this change, the uniform spill pattern will be used.  The trigger to change to the SW-LO configuration is further based on the following:

a.	a review of the juvenile fish passage at Lower Granite and Little Goose dams to prevent changes during a peak in outmigration;

b.	coordination with regional fish managers.

3.   After the spring freshet has passed, the SW-HI will be installed after river discharge falls below 70 kcfs for three days in a row.  The SW-LO will not be reinstalled for the rest of the season, even if river discharges subsequently increase above 70 kcfs.  The trigger to change to the SW-HI configuration is further based on the following:

a.	streamflow forecasts indicate continuing lower river discharges;

b.	a review of the juvenile fish passage at Lower Granite and Little Goose dams to prevent changes during a peak in outmigration;

c.	coordination with regional fish managers.

This change-over will take place within three normal working days after the above trigger conditions have been satisfied.

4.   When daily average discharge drops below 32 kcfs in the summer while the SW-HI is installed and forecasts predict flows to remain below 32 kcfs for at least three days, the SW will be closed for the remainder of the spill season.  The SW will be closed within three normal working days and coordinated through CENWW-OD-T.

5.   Special turbine unit 1 operations will change from the upper 25% of the 1% of best efficiency range to the full 1% of best efficiency range when project discharge is below 38 kcfs and above 31 kcfs.

6.   The uniform spill pattern, with no spillway weir operating, will be used as an alternate pattern when the spillway weir must be closed for any reason, such as when switching from SW-LO to SW-HI, or when the SW is removed from service due to low river flows.

Reason for Change:  FPAC desire to use the surface weir at Little Goose Dam if at all reasonably possible to increase surface passage, and the current FPP change form does not describe operations at flows between 26 to 36 Kcfs.

Comments from others:

Record of Final Action:  This FPP change form was discussed via teleconference on March 30, 2010.  Representatives from CRITFC, IDFG, ODFW, USFWS, NOAA, BPA, FPC, and the Corps all agreed to this change for 2010 operations during the March 30 teleconference.

☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

Change Request Number:  11AppGBON001

Date:  January 2010, April 2010

Proposed by: CRITFC, WDFW, IDFG

Location of Change- AppG_ BON 3.9

Current Language:  3.9. No more than two picket leads will be down while trapping activities are in operation.  Additional leads may be requested through the Project Biologists.

Proposed Change:

3.9. Four picket leads will be allowed during trap operations for up to 4 hours.  After all picketed leads are raised; fish already in the AFF can be sampled for an additional one hour.  The picketed lead operations are as follows.

- 0 - 6000 adult salmonids as enumerated at the Washington Shore count station for the previous day.  (For Shad assume that four shad = one salmonid). All four picket leads can be lowered for four continuous hours.

- 6000 -12,000 adult salmonids as enumerated at the Washington Shore count station for the previous day.  (For Shad assume that four shad = one salmonid).  All four picket leads down for 3 hours, at the 3rd hour raise at least one picket lead for ½ hour and then continue sampling for an additional one hour.

- 12,000 -18,000 adult salmonids as enumerated at the Washington Shore count station for the previous day.  (For Shad assume that four shad = one salmonid).  All four picket leads down for 2 hours, at the 2rd hour raise at least 2 picket leads for ½ hour and then continue sampling for an additional 2 hours.

- For 18,000 + adult salmonids as enumerated at the Washington Shore count station for the previous day.  (For Shad assume that four shad = one salmonid).  All four picket leads down for one hour, at the end of the hour raise at least 2 picket leads for ½ hour and then continue sampling for one hour and raise 2 picket leads for ½ hour. Continue until four hours of operations with four picket leads down has been achieved.

3.9.1 Researchers will also be required to monitor the ladder every hour to ensure that crowding is not taking place.  If evidence of crowding is occurring at least two picket leads will be raised for a minimum 1/2 hour before all four picket lead may be deployed again.

3.9.2  FPOM will be notified as soon as Weir 37 violates FPP criteria.

Add:

  - Sampling will be permitted up to four days per week from 0600-1030 when water temperatures are between 70°F and 72°F. to allow for U.S. v Oregon requirements and for nighttime lamprey trapping.

    - Researchers may continue to work through fish in the holding pool for one hour after picket leads have been raised.

    - FPOM will be notified as soon as Weir 37 violates FPP criteria.

4.2.3  The density criteria for picket lead operations will be reduced by half and the operations will be as follows  The density criteria and monitoring of the adult ladder by the researchers as outlined in 3.9.1 also apply.

- 0 - 3000 adult salmonids as enumerated at the Washington Shore count station for the previous day.  (For Shad assume that four shad = one salmonid).  All four picket leads can be lowered for four continuous hours.

- 3000 -6,000 adult salmonids as enumerated at the Washington Shore count station for the previous day.  (For Shad assume that four shad = one salmonid).  All four picket leads down for 3 hours, at the 3rd hour raise at least one picket lead for ½ hour and then continue sampling for an additional one hour.

- 6,000 -9,000 adult salmonids as enumerated at the Washington Shore count station for the previous day.  (For Shad assume that four shad = one salmonid).  All four picket leads down for 2 hours, at the 2rd hour raise at least one picket lead for ½ hour and then continue sampling for an additional 2 hours.

- For 9,000 + adult salmonids as enumerated at the Washington Shore count station for the previous day.  (For Shad assume that four shad = one salmonid).  All four picket leads down for one hour, at the end of the hour raise at least 2 picket lead for ½ hour and then continue sampling for one hour and raise 2 picket lead for ½ hour. Continue until four hours of four picket lead operation has been achieved and all picket leads need to be raised by 10:30 am.

Reason for Change:

- Assume dimensions of the ladder are 40 X 10 X 7.  Average Salmon = 10 pounds, Shad = 2 1/2.  Assume .3 pounds per cubic foot (Bell criteria).  This equates to ~1000 salmon or 4000 shad between any given weir at one time.  The 6000 fish number assumes that fish move past each weir section within 2 hours and fish passage is distributed throughout the day.  The 12,000 assumes they move past a weir section within at least one hour.  From radio tracking data these are conservative estimates for movement of salmonids.

- Under current operations 2-3 picketed leads does not appear to adequately insure the number of Chinook and steelhead needed to meet sample and statistical needs for the research and monitoring being conducted at AFF, and mandated by numerous state, federal and international agreements.  In addition this configuration results in trapping bias (see #7).

- Elimination of the center pickets is required to remove the observed sampling bias.

- Operating four picketed leads does appear to significantly improve the ability to achieve sampling rates, and reduces the sampling bias observed with the center picket/ 2-3 picketed lead configuration.

- Allowing more fish to be diverted into the trap could potentially reduce the hours of trap operation, allowing researchers to efficiently collect data as more fish moved through the trap.

- An alternative to the proposed language is to allow all four pickets to be engaged at least during the first four hours of operation.  This action would potentially allow researchers to complete duties prior to peak temperature/salmonid passage.

- This monitoring supports the data needs of the Pacific Salmon Commission’s U.S. Chinook Technical Committee, U.S. v. Oregon’s Technical Advisory Committee, Harvest Biop, 2008 FCRPS BiOp, and 2009 Adaptive Management Implementation Plan and the Columbia River Accords for monitoring ocean abundance, in-season harvest, run reconstruction and forecasting, and stock specific escapement of Chinook and sockeye salmon, and steelhead.  Sampling at BON allows for fisheries agencies to meet international treaty obligations (Pacific Salmon Treaty), federal court decision (US V Oregon), and develop the best available science for fisheries management, ESA risk assessments, and many other purposes.  We need to continue to work together to meet joint goals such as recovering salmon and steelhead populations and using the best available science for extinction risk, harvest, hydro, and other assessments

- See following tables (deleted to save space) showing bias for smaller sized salmonids

Comments from others:  CRITFC, WDFW, IDFG- approve.  ODFW not convinced; want better development of the density criteria.  USFWS- supports pulling leads but with density criteria.  NOAA- supports pulling leads but with density criteria.  BON- not convinced, but if that is the direction it goes, then they can pull the lead; want to see density criteria.  NWD- would like to see the density criteria fleshed out further.

Record of Final Action:  Agreement was reached on 8 April 2010.

Draft:  May 12 tour at GPUD.

I will assume folks will leave from the Tri-Cities at 8:00 AM and drive to Wanapum dam.

Anticipated time is 1.5 hours to get folks into the dam and start orientation.

9:30 – 10:30		Orientation:  Priest Rapids Project / Wanapum Dam

10:15 – 12:30		Tour Project

12:30 – 1:15		Travel to Priest

1:15– 2:30		Priest Rapids Dam Orientation - Lunch

2:45 – 4:45		Tour Project

5:00 – 6:00 		Travel back to Tri-Cities

Not sure about lunch – Not many / any restaurants in area.  Likely I’ll pick up sack lunches – keep in cooler and we can eat via travel – or during orientation at Priest Rapids Dam.

GPUD Things To Show and Tell - General

Settlement Agreement – Role of PRCC

Fish Passage Modeling – General Background

Survival Studies – General history and results to date

Turbine Operations - Fish Mode

PIT Tag Detection

2009-10 Adult Lamprey Passage Upgrades and Study

Predator Program

Wanapum Things to Show and Tell

Orientation to Dam – Spring/Summer Operations

Alternatives Plan leading to Wanapum Future Unit Fish Bypass

Operations / Criteria for Wanapum Future Unit Fish Bypass

Ongoing Turbine Upgrades

Fish Counting Windows - Operations

Lamprey Passage Features

Avian Array

Priest Rapids Things to Show and Tell

Orientation to Dam – Spring/Summer Operations

Alternatives Plan leading to 2010 Study Design

Duncan Hays Presentation -

Future Turbine Upgrades

Fish Counting Windows - Operations

Lamprey Passage Features

Avian Arrays