OFFICIAL COORDINATION REQUEST

FOR

NON-ROUTINE OPERATIONS AND MAINTENANCE

COORDINATION DATE-  Nov 19, 2010

PROJECT- 	Lower Monumental Dam

RESPONSE DATE-  This was introduced during the Nov 18, 2010 FFDRWG meeting.

Description of the problem:

Lower Monumental JBS Outfall Relocation PDT would like to conduct additional geo-exploration in the water around the area of the new proposed outfall location, 3000'

downstream of the project along the north shore.  The exploration planned includes drilling 15-30' - 3 inches in diameter into the overburden and conducting a balloon test to determine the competency and character of the overburden.  There are two locations proposed for this test.

Timing of this testing to the design is critical and the results could decrease the size of the pier foundations.

Type of outage required:

To support this effort we request an early extension of the in-water work window from 15 Dec 2010 to 1 Dec 2010.

Impact on facility operation

No impact is expected on the facility during this work

Length of time for repairs:

All work is expected to take no more than 3 days (mob in, drill, mob. out)

Expected impacts on fish passage:

The attached document displays fish counts at Lower Monumental Dam’s fish count window during the months of November and December 2001.  Fall CH presence has decreased to single digits during the month of Nov. and December.   However, SH presence is higher as expected as count station information indicates.  But again the daily numbers are lower for SH than during the peak passage period in September / October as seasonally expected.

Comments from agencies

Representatives of fisheries management organizations present or on telephone conference at the NWW FFDRWG meeting 18 November 2010 (NOAA – Fredricks, Hevlin, USFWS - Wills, CRITFC - Lorz, State of Oregon – Kruger, and Dave Statler Nez Perce) all were in agreement with the change in date.

Final results:

The first of December is when this project will be able to start.

Please email or call with questions or concerns.

Thank you,