CENWP-OD									20 December 2012

MEMORANDUM FOR THE RECORD

Subject: FINAL minutes for the 20 December 2012 FPOM meeting.

The meeting was held via conference call.    In attendance:

| Last | First | Agency | Office/Mobile | Email |
| --- | --- | --- | --- | --- |
| Bailey | John | USACE-NWW | 509-527-7123 | John.c.bailey@usace.army.mil |
| Baus | Doug | USACE-RCC | 503-808-3995 | Douglas.M.Baus@usace.army.mil |
| Bettin | Scott | BPA | 503-230-4573 | swbettin@bpa.gov |
| Benner | David | FPC | 503-230-7564 | dbenner@fpc.org |
| Conder | Trevor | NOAA | 503-231-2306 | Trevor.conder@noaa.gov |
| Cordie | Bob | USACE-TDA | 541-506-7800 | Robert.p.cordie@usace.army.mil |
| Dalen | John | USACE-FFU |  | John.T.Dalen@usace.army.mil |
| Fredricks | Gary | NOAA | 503-231-6855 | Gary.fredricks@noaa.gov |
| Fryer | Derek | USACE-NWW | 509-527-7280 | Derek.s.fryer@usace.army.mil |
| Grosvenor | Eric | USACE-JDA |  | Eric.grosvenor@usace.army.mil |
| Hausmann | Ben | USACE-BON | 541-374-4598 | Ben.j.hausmann@usace.army.mil |
| Hevlin | Bill | NOAA | 503-230-5415 | Bill.hevlin@noaa.gov |
| Kiefer | Russ | IDFG | 208-334-3791 | russ.kiefer@idfg.idaho.gov |
| Klatte | Bern | USACE-NWP | 503-808-4318 | Bernard.a.klatte@usace.army.mil |
| Kruger | Rick | ODFW | 971-673-6012 | Rick.kruger@coho2.dfw.state.or.us |
| Lorz | Tom | CRITFC | 503-238-3574 | lort@critfc.org |
| Lut | Agnes | BPA |  | axlut@bpa.gov |
| Mackey | Tammy | USACE-NWP | 503-961-5733 | Tammy.m.mackey@usace.army.mil |
| Moody | Greg | USACE-NWW | 509-527-7124 | Gregory.p.moody@usace.army.mil |
| Ocker | Paul | USACE-NWD | 503-808-3726 | Paul.A.Ocker@usace.army.mil |
| Petersen | Christine | BPA |  | chpetersen@bpa.gov |
| Plummer | Mark | USACE-IHR | 509-543-3208 | Mark.f.plummer@usace.army.mil |
| Rerecich | Jon | USACE-NWP | 503-808-4779 | Jonathan.g.rerecich@usace.army.mil |
| Richards | Steven | WDFW | 509-545-2050 | richaspr@dfw.wa.gov |
| Scott | Shane | Public Power Council | 360-576-4830 | Sscott06@earthlink.net |
| Setter | Ann | USACE-NWW |  | Ann.l.setter@usace.army.mil |
| Stephenson | Ann | WDFW | 360-600-8274 | stephaes@dfw.wa.gov |
| Trumbo | Brad |  |  |  |
| Wright | Lisa | USACE-RCC | 503-808-3943 | Lisa.S.Wright@usace.army.mil |
| Zorich | Nathan | USACE-FFU | 541-374-8801 | Nathan.a.zorich@usace.army.mil |

Everyone called in.

December birthdays include- E. Kovalchuk, D. Baus.  HAPPY BIRTHDAY!

- Finalized results from this meeting.

  - November FPOM minutes approved, with edits.

  - FPOM says ok to BON switching fish counting lights to LED as long as the lights are similar to what is there.

  - FPOM agreed with the move to 1.5” spacing at the BON WS picket leads for lamprey passage improvements.

- The following documents were provided or discussed.  Documents may be found at http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/

  - Agenda, Fish Passage O&M Coordination Team.

  - Cooling Water Strainers Lamprey Counts.xls.

  - Coordination/Notification Forms (NWW/NWP)

  - Schlenker JDA document.

  - Trumbo IHR document.

  - Trumbo MCN document.

- Action Items

  - NWW Action Items

    - [Nov 12] Adult fish counts.  ACTION:  Setter will put together a scope for the Task Group (meeting after the January 2013 FPOM).  She will also include the condition of the NWW count window crowders.  STATUS: Setter has a handout to provide at the task group meeting after the January 2013 FPOM meeting.  She still needs the TAC committee contact information so they can provide input on which sites are critical.

    - [Dec 12] Adult fish counts.  ACTION:  Kruger will assist with getting the TAC contact information to Setter.  Stephenson will also talk with Ron Roller, the new WDFW TAC rep.  Kathryn Kostow is the TAC representative for the Task Group.

    - [Dec 12] MCN 2013 studies and proposed changes to operations.  ACTION: NWW will draft the MOC and sent to FPOM for review.

    - [Dec 12] Critical fish related spare parts.  ACTION:  NWP and NWW will look at what currently exists and compile a more complete list of fish related spare parts

  - NWP Action Items

    - [Nov 12] BON 115Kv line restriction.  ACTION: Bettin will write up the details for FPOM.  STATUS: Bettin sent out an email write up to FPOM. This will be discussed further at  the BON Ops Task Group meeting on 3 January 2013.

    - [Dec 12] TDA spill bay 9 trunnion pin.  .  ACTION:  Cordie will find out more about the prioritization of the crane and check with Ebner about using gates 10 and 11 instead of 9.  He will also find out project impacts while changing the wire ropes.

    - [Dec 12] TDA spillway use.  ACTION: Klatte will work with Eppard to see what we have as far as survival outside the wall.

    - [Dec 12] Critical fish related spare parts.  ACTION:  NWP and NWW will look at what currently exists and compile a more complete list of fish related spare parts

  - Action Items completed or to be discussed later in the agenda.

    - [Oct 12] JDA-N fishway velocities.  ACTION: Zyndol will check with Schlenker to see if he has those measurements.  Schlenker will provide information at the December meeting.  STATUS: discussed under Updates.

    - [Nov 12] TDA Bay 9 Trunnion Pin.  ACTION: Cordie will provide the costs for repairs for bay 9, bay 10, and bay 11.  STATUS: discussed under Updates.

    - [Nov 12] BON FPP.  BON 6.3.1.1.  ACTION: Remove confusing language.  (Mackey).  STATUS: completed.

    - [Nov 12] BON Spillway repairs.  ACTION: Hausmann will find out the concrete cure time.  STATUS: discussed under Updates.

    - [Oct 12] IHR JSATS tracking results.  ACTION: Trumbo will bring early results back to FPOM this December.  STATUS: discussed under Updates.

    - [Nov 12] MCN avian pump.  Bettin asked when the work would end so the restriction on JDA forebay can be lifted.  ACTION: Setter will get back with an answer.  She will also check with Zyndol about a surplus pump.  STATUS: discussed under Updates.

- Updates

  - NWP Updates

    - JDA trash rake crane.  (E. Grosvenor) Returned to service on 5 December.

    - JDA LED orifice lights.  (E. Grosvenor)  Still testing the new fixtures.

4.1.2.1.  Hausmann asked if there are any issues with replacing the lights in the count station with LED.  Fredricks said he has no problem as long as the intensity is similar.  Hausmann said they were just going to use similar wattage.  Moody recommended talking with WDFW before switching lights.  FPOM says ok as long as the lights are similar to what is there.

    - TDA spillbay 9 trunnion pin.  (Cordie)  Spillgate 10 and 11 have bad wire rope and can be repaired like the others for ~$500K total cost for both. Looks like a better option (budget wise) than $1M for spillgate 9 pin. Not sure if this gets us any closer. Regardless, the entire spillway will need to be evaluated to determine where to apply funding first. Project still has crane as first priority.  Fredricks expressed concern about the crane having a higher priority than the spill gates.  Bettin asked if Cordie has talked with Ebner about using gates 10 and 11 instead of 9.  ACTION:  Cordie will find out more about the prioritization of the crane and check with Ebner about using gates 10 and 11 instead of 9.  He will also find out project impacts while changing the wire ropes.  Fredricks asked what the timeline is for this.  Klatte said there isn’t any money right now but once we get funding we can look at the funds available and the priorities.  Cordie asked if Klatte thought he could get fish money to use on a joint activity.  If so, that money may be able to be earmarked for the gates instead of the crane.  Bettin asked if the spillgate wire rope could be done any time of year or only in the winter maintenance period.  ACTION: Klatte will work with Eppard to see what we have as far as survival outside the wall.

    - BON Spillbay 15 hoist.  (Hausmann)  Still waiting to run water through the bay to test the hoist.  This will no longer be an Update.

    - BON Spillway repair update.  (Hausmann) Concrete pours began on 20 November.  Curing time is at least 7 days for 90% strength. 4 truck operation is going to happen maybe once a week or so as they move hole to hole.  It is going to be awhile, moving and setting forms, pouring, moving and setting forms, pouring, etc.  Still on target to be completed in February.  Lorz asked if they are working 24/7.  Hausmann said they started out working every day but now they are working only during daylight hours.

    - BON Unit 11 status/ERDC model results.  (Hausmann/Fredricks)  Hausmann reported that a third party is coming in to look at generator failures.  The contractor won’t be out until next month.  It will require a slow unstack for a thorough inspection.  Lorz asked if we are looking at another year without Unit 11.  Fredricks said they didn’t look at U11 at ERDC but they did look at PH2.  The lower end of 1% still looks bad and we should avoid operating at that point.  Fredricks said Wills had attended and was in agreement with avoiding the lower end of 1%.

    - BON B-Branch update. (Hausmann)  A contractor was going to bore out the pins, but that didn’t proceed at a reasonable pace so the Project is moving forward with repairs in-house.  The valve should be back in service by mid-February.  The Project is also getting spare parts so if FV4-3, 4-4, 5-3, or 5-4 goes OOS, they have the ability to make repairs.  This will mean Cascades Island will not be dewatered this year.  Mackey asked how the exit area will be cleared prior to the exit gate being closed.

    - BON Gantry 7 update.  (Hausmann)  Gantry 7 is slightly behind schedule but will be available to install screens in mid-February.

    - BON JMF kelt counting improvements.  (FFU)  Dalen reported that the network cameras would require a connection to the network.  CenturyLink recommends a T1 line but that will run about $1000/month.  The idea is to have the video available on-line so everyone could access it.  NWP is working on getting all the pieces in place.

    - JDA-N velocities.  (Schlenker/Grosvenor)  Schlenker put together a memo that was distributed to FPOM/FFDRWG.  He expects completion of the JDAN AWS mods to improve hydraulic conditions.

  - NWW Updates

    - MCN – Emergency Bypass (no PIT Tag Detection).  Setter reported the switch to emergency bypass in November was expected to last only a week.  Due to needing parts from Japan, the facility never left emergency bypass.  Fredricks asked if they had the part and if they ordered two.  Setter said the part has not been received and they only ordered one.  Fredricks asked if this could be identified as a spare part so that when funds become available, it could be purchased with that justification.

    - LWG oil sheen update.  Setter reported on the oil sheen and the response.  Fredricks asked where it came from.  Setter said it was seen in the forebay and all appropriate folks were notified.  By the time everyone was mobilized the next morning, no sheen was found.  It had either moved downstream or dissipated.  Main point is, it is gone.

    - DWR – Unit 2 Maintenance – January 2013.  Still plan to take it out in January and have it back in March.

    - Winter maintenance fish facilities.  LGS and LMN have their facilities shut down for the winter.  MCN has high winds preventing pulling screens.  LWG also has high winds preventing pulling screens.  Plummer reported the number of adults netted and transported out of the facility.  Kiefer expressed concerns about the warm, wet fall and the propensity for steelhead to move in these conditions.  He asked why the ladders need to be taken down in December when we still have fish moving.  Setter said it would be helpful for IDFG to participate sooner when the ladder outages are scheduled in the late summer/ early fall.  The ladders will be out for the normal two month outage; though this year some extra maintenance (grating replacement) will be completed as there are funds and time.  Kiefer said it is disappointing that we would shut down the ladder when we have steelhead still migrating.  He did agree that December is better than March for the outage.

  - Research/FFDRWG updates.  Approval letters, permits, etc located at  www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html

    - JDA-N entrance mods.  (Tackley/ Grosvenor)  Grosvenor reported everything is on track and on schedule.

    - JDA-S dewatering dates.  28 January – 11 February 2013.  These dates are similar to 2012 dewatering dates.  (Tackley/ Grosvenor)  Tackley was unable to make the call so this will be held over until the next FPOM.

    - MCN unit priority issues related to research project.  Trumbo had to leave the meeting so this will be submitted as a MOC and sent to FPOM.  ACTION: NWW will draft the MOC and sent to FPOM for review.

    - MCN outages for steelhead studies. ACTION: NWW will draft the MOC and sent to FPOM for review.

    - IHR JSATS tracking results.  Trumbo reported on the study and some of the issues they encountered last fish passage season.  Not all the treatments have been completed.  The noise measured at all treatments was below the JSATS ping frequency.  For the purpose of 3D tracking at fishway entrances seems doable.  Fredricks asked the O&M thread.  Trumbo said he has asked for changes in operations so he was told to run it through FPOM.

  - RCC update.  (Baus)

| Project | Current (kcfs) | 5 day forecast (kcfs) | 10 day forecast (kcfs) |
| --- | --- | --- | --- |
| LWG | 23 | 24 | 24 |
| MCN | 174 | 155 | 139 |
| BON | 193 | 166 | 149 |

    - Chum flow updates.  13.5’ msl tailwater is the current minimum however flows have resulted in tailwater being higher.

  - Lamprey updates.  (Zorich/Tackley/NWW)

    - NWP holding lamprey for the tribes.  Zorich reported that the tribes have requested holding of lamprey for more than one day.  Questions for FPOM consideration: (1) If Tribes and Corps can develop protocols and infrastructure to hold lamprey safely for 48 hours, are there any objections to extending holding time to 48 hours? (2) Who is liable for lamprey losses in this scenario? (3) How and where should this be included in the 2013 FPP?  Setter noted there is a separate appendix for Other Species, including lamprey, where this information could go.  Mackey agreed.  If this holding request is for winter collection, TDA has expressed concerns about holding fish more than one day.  They do not have the personnel nor facilities to hold fish overnight.  Cordie noted that the system in place seems to work.  They call the Nez Perce on the day of the dewatering and if there are no fish, then the Nez Perce reps will turn around.  Zorich has talked with USFWS and their response was that lamprey are not listed therefore they are not under the purview of USFWS at this time.  Kruger and Kiefer questioned that understanding.

    - BON WS lamprey structure.  Rerecich reported that contract work is moving forward.  He said there are two dive contracts at BON that require nearly zero flow; one in the spillway and one at BON WS entrance.  The test for flows yesterday at PH2 seemed to be successful in passing flows and allowing dive work for the lamprey work.  Lorz asked for the drawings for the lamprey flume.

    - BON picket leads spaces.  Raising leads to 1.5” at WS and BI.  Zorich reported that based on LPS passage results presented at AFEP, observations at other dams, and successful exclusion of sockeye at Bradford Island, the Corps would like to have 1.5 inch gaps at the base of picket leads at WA Shore (winter 2012-13) and Bradford (winter 2013-14).  The current criterion is 1 inch (at BON only).  BON Project staff will be making modifications to the picket leads this winter to ensure the gap is even across the pickets (similar to those made at Bradford last winter).  The lamprey ramp at the ‘sill’ of the picket leads will remain in place.  We do not plan on extensive video monitoring of the picket leads in 2013, but may be able to arrange something if necessary.  Hausmann is ok with the gaps.  He notes the risks of getting sockeye behind the leads during the season but as long as the spacing is completed in the dry so the measurements are known.  Rerecich said that the year they changed the WS leads, the max gap was 1.5” and sockeye were found behind the leads that year.  Conder expressed concerns about moving to 1.5” if sockeye were seen behind the picket leads at that elevation.  Hausmann said that without spacers, there are gaps from ¾” to 1.5”.  He said the floor is uneven.  Fredricks said 1.5” seems acceptable as long as there is a solid plate along the bottom.  FPOM agreed with the move to 1.5” spacing at the BON WS picket leads for lamprey passage improvements.

    - JDA Lamprey collection protocols. Zorich reported that Tackley would like to organize a site visit in February.  The JDAS lamprey trap/counting structure is to be installed in late January-early February.   Prior to operation of the trap, we need to work a few things out:  (1) Per NOAA concerns regarding impacts on salmon passage, all parties (Corps, Tribes, NOAA, etc) need to agree on time of day and frequency of operation.  (2) Corps/JDA and Tribes need to make sure that any and all operators of the jib crane/hoist are properly trained and that appropriate safety requirements are met.  Details need to be worked out and Tribes need to be aware of safety requirements well in advance of the passage season so they can do what they need to do to comply.  (3) How and where should JDAS trap ops be included in the 2013 FPP?

    - MCN – Removing stilts SFEW2.  Only operational change is the nighttime flows and velocity change.

  - Avian Hazing.

    - MCN avian pump.  (Setter)  Work has been completed.  LMN was looking for a surplus pump.  Working through the process to see if LMN has funds to move the JDA pump up to LMN.

    - MCN Avian Wires.  Fredricks asked about wires at MCN.  Bettin and Setter suggested it is a question for SCT.  Setter said the last conversation about the wires resulted in the wires ranking relatively low in priority.  Fredricks and Lorz said they were unwilling to wait a year for a complete avian array.  Fredricks asked what MCN could do this year to reduce the avian impact seen in 2012.  ACTION:  Setter will ask the Project Biologist to provide an update on work planned for the 2012-13 winter work window..  Bettin asked if FPOM would rather see a MCN avian array or TDA spillway wire ropes.  Fredricks asked what the flows are going to be in 2013, based on the response, priorities may need to move to MCN avian array.  Fredricks stressed he isn’t asking for the full a avian array, just an interim action that could be completed prior to the 2013 fish passage season.  Lorz and Fredricks noted that performance standards haven’t been met yet and they will take this issue to the other meetings they attend.

  - BPA updates.  (Bettin/Lut)  No transmission restrictions in the next three months that should impact FPP operations.

- Coordination/Notification forms (need concurrence).  None for December 2012.

- Spare parts.  (Fredricks).  Fredricks requested a spare parts list for all fish equipment at each Project.  He noted that spare parts are a critical need for fish equipment.  He said this used to be a routine discussion at FPOM back when Gary Johnson was in Klatte’s position.  The list hasn’t been seen in many, many years.  Klatte said he would look into it and see if that list has been renamed and/or where it is housed.  ACTION:  NWP and NWW will look at what currently exists and work on compiling a more up to date list of fish related spare parts.

- 2013 FPP change forms.

  - 13BON001 2.5.1. PH2 and BI dredging

  - 13BON002 2.4.1.2.d elevation for ITS gates 1A-B

  - 13BON003 2.5.1.2.h fish count crowder

  - 13BON004 6.3.1.1 orifice flow

  - 13BON005 6.1 dewatering plans

  - 13TDA001 3.2.1. Third inspection

  - 13TDA002 2.5.1.2.c. TDA-N entrance weirs

  - 13TDA003 2.5.1.2.a.8 fish count crowder

  - 13TDA004 6.1 dewatering plans

  - 13TDA005 4.3.2.1.b both Fish Units OOS

  - 13JDA001 trashrack raking 2.4.1.2

  - 13JDA002 2.5.1.2.a.8 fish count crowder

  - 13JDA003 6.1 dewatering plans

  - 13JDA004 2.4.1.2.g orifice position for dewatered turbine units

- Potential 2013 FPP change forms

  - BON PH1 gatewell dewatering protocols (re: juvenile mortalities on Unit 6 headgate).

  - BON PH1 unit operating tables with the low end of the best operating range included.  (Fredricks).  This may or may not be within the existing 1% range.

  - Update FPP language to clarify what unit priority means.

  - MCN trash rack inspections and raking.

  - MCN transport (Lorz).

  - 12 LMN05 summer spill change.  Need to look at hydraulic data from R. Laughery.

- Task Group Updates.

  - AFF mods (Rerecich).  Rerecich reported that the BCOE went out on 13 December with comments due back on 19 December.  Comments were received from NOAA and CRITFC.  The PDT is responding to comments and making adjustments to the plans as needed.  Completion is expected by the end of February with a small chance of going into March.  Fredricks said there will be a need to discuss operating protocols after the mods are completed.  He wants to lay out plans for how to use the new observation tanks and also the trapping protocols.  These discussions should include the AFF users as well.  Hausmann requested a discussion on the use AQUI-S instead of clove oil.  Lorz and Fredricks said that would be a huge expense.  Hausmann said the discussion came up because of the platforms located upstream of the fishway and the potential for humans to consume a fish that has been anesthetized with clove oil, which is not FDA approved at this time.

    - Near-term projects:

      - Install a new floor in the recovery pool area to hold up a new two stage recovery tank.  Extend the exit section of this new tank well upstream of the drain grizzly.

      - Evaluate potential to improve drain grizzly hydraulics to even out flow distribution.

      - Extend the return to ladder flume pipes out of the existing building (perhaps with another 90 degree bend around corner of the building).

  - BON unit operating range (Lorz).   Team members include Baus, Benner, Bettin, Chockley, Conder, Cooper, Fredricks, Hausmann, Hevlin, Lorz, Mackey, Meyer, Tackley, Rerecich, Wills.

    - Check in call on 17 December at 1300.  Lorz reported on the results of the 17 December meeting.  Conder, Fredricks, Lorz, and Mackey called in.  Everyone should have their pieces together by the next task group meeting, which is on 3 January at 0900 in the CRITFC building.  Team members should have all of their write-ups completed and turned in to Lorz and/or Mackey

- Second powerhouse gatewell fish condition test results from 2008 – 2009.  Fredricks.

- Past (<2007) and recent (2010 – 2012) Smolt Monitoring Program data and observations.  FPC- completed.    Conder- still playing with the numbers and working on finding the break point between gains at the monitoring facility and fallback.

- Second powerhouse gatewell debris/turbine loading/fish condition relationships.  Hausmann.

- Second powerhouse turbine unit passage and survival considerations. TSP group

- NERC generations flexibility requirements and AGC programming schedule.  Bettin/NWP.  Completed.

- First powerhouse open geometry MGR unit operation.  Fredricks  Completed.

- Adult passage concerns – spillway approach and Bradford Is. fallback.  Benner

- Total dissolved gas concerns.  Fredricks/Kruger  Bettin said BPA needs good justification for de-rating the units.  Everyone agreed this work will provide that justification.

- Gatewell Improvement Program alternatives and schedule.  Rerecich

- HDC open geometry tables and associated costs with PH1 open geometry and PH2 mid-point operation.  Mackey- Draft FPP change form completed.

- Lamprey and Bull trout data.  FPC agreed to take on juvenile lamprey data.

- BON PH2 units used as spinning reserve.  Bettin

  - Fish counting task group (Setter).  The team will meet after the January 2013 FPOM.

    - Team members include Fredricks, Klatte, Mackey, Setter, Tackley, and Wills.  Discussions will include when and what to count. This group will explore ways to save money on the fish count contract.  The group will look at both lamprey and salmon.  Conder asked if money is saved on fish counting, can the money be spent on other improvements.  Due to the budget cuts coming, any savings would just keep the fish program in the black.  Fredricks said there are a lot more details needed.  He said that there would be more enthusiasm if the cuts resulted in money getting moved to other fish projects, but if it just gets cut and it gone, that is just a shrinking of the program.  ACTION:  Setter will put together a scope for the Task Group (meeting after the January 2013 FPOM).  She will also include the condition of the NWW count window crowders.

  - Sturgeon task group (Van der Leeuw or Hausmann).

    - The group did not have a chance to look at slow roll while at ERDC.

  - BON VBS task group.  (Hausmann).  Next meeting will be after the 14 February FPOM.  Team members include Baus, Bettin, Fredricks, Hausmann, Lorz, Mackey, Rerecich, and Wills.  Fredricks said the main purpose it to better clarify the FPP criteria for re-installing screens and how to keep screens in throughout the year.

    - Hausmann provided a handout for discussion.  Lots of discussion took place in little groups.  Eventually discussions focused on one discussion with the entire group.  Fredricks said he would like to see ideas that are out of the box.  Lorz and Meyer suggested rotating louvers.

    - Fredricks said the second reason for this group is to look at the screen installation trigger.  Hausmann will look at the spring data to see when screens would have been reinstalled in 2012.

    - Wills said he really likes Fredricks’ comment during FPOM- to pull Unit 11 and replace with the new, improved, fish friendly turbine and then pull the screens.  Bettin said the problem is that we are not currently using the PH1 MGRs to their full capacity.  Fredricks said PH1 isn’t as fish friendly as the new design.  Bettin said if you can prove that the change will pencil out for BPA, then you will get support.

    - Fredricks said 1% will not be in the new BiOp and even the current one says to operate for best fish survival.

    - BON PH2 units used as spinning reserve was brought up.  The group agreed this should be explored more, especially if an agreement can be reached by all parties.

    - Fredricks would like to look debris pre-FGE improvements and post-FGE improvements.

    - Discussion about pulling screens out of BON.  Bettin noted that if screens were pulled at BON, then TDA and BON could be safer for lamprey.  Fredricks noted he doesn’t like BON screens but we need to look at survival.  Everyone agreed there is a need to look at the 2012 data.

- Other.

- Calendar items/ next FPOM agenda items.

  - 3 January.  BON Ops task group meeting at CRITFC at 0900.

  - January FPOM.  CRITFC PIT tag detector in the AFF brail pool. (Fryer)

  - 24 January.  FPP meeting.

  - February FPOM.  NWD Fiscal update.  (Dykstra)

OFFICIAL COORDINATION REQUEST FOR

NON-ROUTINE OPERATIONS AND MAINTENANCE

☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻

2013 FPP Change Forms.

☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

Change forms were sent as separate files for your review.