AGENDA

Fish Passage Operation and Maintenance (FPOM) Team meeting

January 10, 2012 (0900-1300)

CRITFC Basement meeting room.

Conference line: 888-675-2535		FPOM code: 4849586

- Approve December 2012 FPOM minutes. This will be delayed as there were many edits and Mackey lost the updated minutes when her computer failed.

- Action Items

  - NWW Action Items

    - [Dec 12] Critical fish related spare parts.  ACTION:  NWP and NWW will look at what currently exists and compile a more complete list of fish related spare parts

  - NWP Action Items

    - [Dec 12] TDA spill bay 9 trunnion pin.  ACTION:  Cordie will find out more about the prioritization of the crane and check with Ebner about using gates 10 and 11 instead of 9.  He will also find out project impacts while changing the wire ropes.

    - [Dec 12] TDA spillway use.  ACTION: Klatte will work with Eppard to see what we have as far as survival outside the wall.

    - [Dec 12] Critical fish related spare parts.  ACTION:  NWP and NWW will look at what currently exists and compile a more complete list of fish related spare parts

  - Action Items completed or to be discussed later in the agenda.

    - [Dec 12] Adult fish counts.  ACTION:  Kruger will assist with getting the TAC contact information to Setter.  Stephenson will also talk with Ron Roller, the new WDFW TAC rep.  Kathryn Kostow is the TAC representative for the Task Group.  STATUS: completed.

    - [Dec 12] MCN 2013 studies and proposed changes to operations.  ACTION: NWW will draft the MOC and sent to FPOM for review.  STATUS: Discussed under Coordination /Notification Forms

- Updates

  - NWP Updates

    - JDA LED orifice lights.

    - BON LED lights in the fish count station.  (Hausmann)

    - BON Spillway repair update.  (Hausmann)

    - BON B-Branch update. (Hausmann)

    - BON CI dewatering.  (Hausmann)

    - BON WS B-valves repair.  (Hausmann)

  - NWW Updates

    - DWR – Unit 2 Maintenance – January 2013.  Still plan to take it out in January and have it back in March.

    - NWW Winter Maintenance- Ladder outages update

    - NWW Winter Maintenance-Juvenile Fish Facilities

  - Research/FFDRWG updates.  Approval letters, permits, etc located at  www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html

    - JDA-N entrance mods.

    - JDA-S dewatering dates.  28 January – 11 February 2013.  These dates are similar to 2012 dewatering dates.  (Tackley/ Grosvenor)  Tackley was unable to make the call so this will be held over until the next FPOM.

  - RCC update.  (Baus)

| Project | Previous day average (kcfs) | 5 day forecast (kcfs) | 10 day forecast (kcfs) |
| --- | --- | --- | --- |
| LWG |  |  |  |
| MCN |  |  |  |
| BON |  |  |  |

    - Chum flow updates.

  - Lamprey updates.  (Rerecich/NWW)

    - BON WS lamprey structure.  Rerecich reported that contract work is moving forward.  He said there are two dive contracts at BON that require nearly zero flow; one in the spillway and one at BON WS entrance.  The test for flows yesterday at PH2 seemed to be successful in passing flows and allowing dive work for the lamprey work.  Lorz asked for the drawings for the lamprey flume.

    - JDA Lamprey collection protocols. Prior to operation of the trap, we need to work a few things out:  (1) Per NOAA concerns regarding impacts on salmon passage, all parties (Corps, Tribes, NOAA, etc) need to agree on time of day and frequency of operation.  (2) Corps/JDA and Tribes need to make sure that any and all operators of the jib crane/hoist are properly trained and that appropriate safety requirements are met.  Details need to be worked out and Tribes need to be aware of safety requirements well in advance of the passage season so they can do what they need to do to comply.  (3) How and where should JDAS trap ops be included in the 2013 FPP?

    - MCN - SFE2 entrance gate  - lamprey stilts removal.

  - Avian Hazing.

    - MCN Avian Wires

  - BPA updates.  (Bettin/Lut)

- Coordination/Notification forms (need concurrence).

  - 13BON01 T11 and T12 outages.doc

  - 13MCN01 Adult Steelhead Direct Injury and Survival throught eh TSW and Turbines.

  - 13MCN02 McNary FGE study

- AFF PIT tag detector installation.  (Fryer).

- 2013 FPP change forms.  Please see the FPP website for a complete listing of current draft FPP change forms.  http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/2013/changes/index.html

- Potential 2013 FPP change forms

  - BON PH1 gatewell dewatering protocols (re: juvenile mortalities on Unit 6 headgate).

  - Update FPP language to clarify what unit priority means.

  - MCN trash rack inspections and raking.

  - MCN transport (Lorz).

  - 12 LMN05 summer spill change.  Need to look at hydraulic data from R. Laughery.

- Task Group Updates.

  - Fish counting task group (Setter).  The team will meet after the January 2013 FPOM.

    - Team members include Fredricks, Klatte, Mackey, Setter, Tackley, and Wills.  Discussions will include when and what to count. This group will explore ways to save money on the fish count contract.  The group will look at both lamprey and salmon.  Conder asked if money is saved on fish counting, can the money be spent on other improvements.  Due to the budget cuts coming, any savings would just keep the fish program in the black.  Fredricks said there are a lot more details needed.  He said that there would be more enthusiasm if the cuts resulted in money getting moved to other fish projects, but if it just gets cut and it gone, that is just a shrinking of the program.  ACTION:  Setter will put together a scope for the Task Group (meeting after the January 2013 FPOM).  She will also include the condition of the NWW count window crowders.

  - BON unit operating range (Lorz).   Team members include Baus, Benner, Bettin, Chockley, Conder, Cooper, Fredricks, Hausmann, Hevlin, Lorz, Mackey, Meyer, Tackley, Rerecich, Wills.

8.2.2.  Meeting held on 3 January.  Attendees included Chockley, Conder, Cooper, Fredricks, 	Kruger, Lorz, Lut, Mackey, Rerecich, Traylor.  Team members should have all of their write-ups 	completed and turned in to Lorz and/or Mackey.  Detailed minutes were taken but due to a 	technical issue, they were lost.  New minutes will be available by the next Task Group meeting 	on 17 January.  The final task group meeting is scheduled for 29 January.  All meetings this 	month are at CRITFC.

8.2.1. Assignments are as follows:

- Second powerhouse gatewell fish condition test results from 2008 – 2009.  Fredricks.

- Past (<2007) and recent (2010 – 2012) Smolt Monitoring Program data and observations.  FPC- completed.    Conder- still playing with the numbers and working on finding the break point between gains at the monitoring facility and fallback.

- Second powerhouse gatewell debris/turbine loading/fish condition relationships.  Hausmann.

- Second powerhouse turbine unit passage and survival considerations. TSP group

- NERC generations flexibility requirements and AGC programming schedule.  Bettin/NWP.  Completed.

- First powerhouse open geometry MGR unit operation.  Fredricks  Completed.

- Adult passage concerns – spillway approach and Bradford Is. fallback.  Benner

- Total dissolved gas concerns.  Fredricks/Kruger  Bettin said BPA needs good justification for de-rating the units.  Everyone agreed this work will provide that justification.

- Gatewell Improvement Program alternatives and schedule.  Rerecich

- HDC open geometry tables and associated costs with PH1 open geometry and PH2 mid-point operation.  Mackey- Draft FPP change form completed.

- Lamprey and Bull trout data.  FPC agreed to take on juvenile lamprey data.

- BON PH2 units used as spinning reserve.  Bettin

  - AFF mods (Rerecich).  Rerecich reported that the BCOE went out on 13 December with comments due back on 19 December.  Comments were received from NOAA and CRITFC.  The PDT is responding to comments and making adjustments to the plans as needed.  Completion is expected by the end of February with a small chance of going into March.  Fredricks said there will be a need to discuss operating protocols after the mods are completed.  He wants to lay out plans for how to use the new observation tanks and also the trapping protocols.  These discussions should include the AFF users as well.  Hausmann requested a discussion on the use AQUI-S instead of clove oil.  Lorz and Fredricks said that would be a huge expense.  Hausmann said the discussion came up because of the platforms located upstream of the fishway and the potential for humans to consume a fish that has been anesthetized with clove oil, which is not FDA approved at this time.

    - Near-term projects:

      - Install a new floor in the recovery pool area to hold up a new two stage recovery tank.  Extend the exit section of this new tank well upstream of the drain grizzly.

      - Evaluate potential to improve drain grizzly hydraulics to even out flow distribution.

      - Extend the return to ladder flume pipes out of the existing building (perhaps with another 90 degree bend around corner of the building).

  - Sturgeon task group (Van der Leeuw or Hausmann).

    - The group did not have a chance to look at slow roll while at ERDC.

  - BON VBS task group.  (Hausmann).  Next meeting will be after the 14 February FPOM.  Team members include Baus, Bettin, Fredricks, Hausmann, Lorz, Mackey, Rerecich, and Wills.  Fredricks said the main purpose it to better clarify the FPP criteria for re-installing screens and how to keep screens in throughout the year.

    - Hausmann provided a handout for discussion.  Lots of discussion took place in little groups.  Eventually discussions focused on one discussion with the entire group.  Fredricks said he would like to see ideas that are out of the box.  Lorz and Meyer suggested rotating louvers.

    - Fredricks said the second reason for this group is to look at the screen installation trigger.  Hausmann will look at the spring data to see when screens would have been reinstalled in 2012.

    - Wills said he really likes Fredricks’ comment during FPOM- to pull Unit 11 and replace with the new, improved, fish friendly turbine and then pull the screens.  Bettin said the problem is that we are not currently using the PH1 MGRs to their full capacity.  Fredricks said PH1 isn’t as fish friendly as the new design.  Bettin said if you can prove that the change will pencil out for BPA, then you will get support.

    - Fredricks said 1% will not be in the new BiOp and even the current one says to operate for best fish survival.

    - BON PH2 units used as spinning reserve was brought up.  The group agreed this should be explored more, especially if an agreement can be reached by all parties.

    - Fredricks would like to look debris pre-FGE improvements and post-FGE improvements.

    - Discussion about pulling screens out of BON.  Bettin noted that if screens were pulled at BON, then TDA and BON could be safer for lamprey.  Fredricks noted he doesn’t like BON screens but we need to look at survival.  Everyone agreed there is a need to look at the 2012 data.

- Other.

- Calendar items/ next FPOM agenda items.

  - 17 January. BON Ops Task Group meeting at CRITFC.

  - 24 January.  FPP meeting.

  - 29 January.  BON Ops Task Group meeting at CRITFC.

  - February FPOM.  NWD Fiscal update.  (Dykstra)

OFFICIAL COORDINATION REQUEST FOR

NON-ROUTINE OPERATIONS AND MAINTENANCE

☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻☻

COORDINATION TITLE- 13BON01 T11 and T12 outages.

COORDINATION DATE- 17 December 2012

PROJECT- Bonneville Lock and Dam

RESPONSE DATE- 10 January 2013 (FPOM)

Description of the problem- BON will need to upgrade the T11 and T12 transformers.  Each transformer will be out of service for two months.  Each outage will take out four PH2 units.  Contractors need the driest and warmest work windows possible.

Type of outage required- T11 (units 11-14) and T12 (units 15-18) need to be upgraded during the summer/fall of 2014.

Impact on facility operation- For 16 weeks, there will be four units out of service at PH2.

Dates of impacts/repairs- Proposed outage dates are

T12: 7 July 2014 through 4 September 2014

T11: 8 September 2014 through 6 November 2014

Length of time for repairs- Each transformer will require an eight week outage.

Expected impacts on fish passage-

Bull Trout- Occurrence in Action Area.  Of the five distinct population segments (DPS) of bull trout listed as threatened by the USFWS, the Columbia River DPS is the only one that is likely to occur in the vicinity of the proposed project.  Historically, bull trout of the Columbia River DPS likely ranged through much of the Columbia River Basin with spawning and rearing occurring in the coldest creeks, often at higher elevations.  Presently, bull trout of the Columbia River DPS are distributed in a more fragmented pattern throughout the Columbia River Basin with fewer adult migratory fish and fewer, more compressed spawning reaches than historically occurred.

WDFW and Corps personnel provided a list of anecdotal sightings/captures of bull trout in the mainstem Columbia River.  From 2000 through 2012 there were eleven bull trout reported.  Three were downstream of Bonneville Dam, with two at the mouth of Hamilton Creek (RM 143) and one in 2005 at the Bonneville Dam Smolt Monitoring Facility (RM 144).  Upstream of the dam, one bull trout was found at Cascade Locks (RM 149), two at Drano Lake (RM 162), two at the mouth of the Klickatat River (RM 180.5), one in 2002 at the John Day Dam Smolt Monitoring Facility (RM 215), and one sighting at Dog Creek Falls by a reputable WDFW creel sampler who observed 18- to 24-inch cuts or dollies working old redds below the splash pool over the course of two weeks.

Fish passage data from the Bonneville Dam fish ladders (Corps, unpublished) show only three sightings of bull trout moving through the fish ladders for 2000 through 2011 during the fish counting season (April 1 through October 31).  These sightings occurred between May 30, 2009 and June 2, 2009 and were reported as ‘12-inch bull trout moving upstream’ through the count window on each occasion.

Downstream passage- T12 would be taken out of service in July, keeping south units in operation to maximize attraction to the B2CC.  T11 would be in service for the duration of spill season and B2CC operation.  This keeps the south PH2 units in service to assist in attracting fish to the B2CC.   PH1 units would remain in service and in FPP criteria.

Upstream passage- Below are two tables showing the five year average adult fish passage (by species) for each transformer outage.  Also noted are the high passage years and the low passage years.

| Table 1. Bonneville Bradford Island 5-year average Fish Passage Numbers for 2008 – 2012 During T11 and T12 Proposed Outages. |
| --- |
| Date |  | All Chinook | Clipped Steelhead | Unclipped Steelhead | All Coho | Sockeye | Chum | Pink |
| 7 Jul - 4 Sep | Average | 85244.4 | 81888.6 | 39928.4 | 10183 | 9574.2 | 0.8 | 20.4 |
| T12 outage (U15-18) | High/year | 107273 2009 | 151302 2009 | 58586 2009 | 16885 2009 | 18193 2011 | 2 2008 | 90 2011 |
|  | Low/year | 67910 2010 | 38965 2012 | 22004 2012 | 4670 2010 | 1722 2008 | 0 2009-10 | 0 2009-10, 12 |
| 8 Sep - 6 Nov | Average | 76617.2 | 16310 | 5573.2 | 30326.4 | 2 | 11 | 128 |
| T11 outage (U11-14) | High/year | 133852 2011 | 20212 2011 | 7345 2011 | 47832 2011 | 7 2008 | 16 2010 | 632 2011 |
|  | Low/year | 32759 2009 | 12985 2010 | 4634 2010 | 14651 2012 | 0 2010-12 | 3 2012 | 0 2008,12 |

| Table 2. Bonneville Washington Shore 5-year average Fish Passage Numbers for 2008 – 2012 During T11 and T12 Proposed Outages. |
| --- |
| Date |  | All Chinook | Clipped Steelhead | Unclipped Steelhead | All Coho | Sockeye | Chum | Pink |
| 7 Jul - 4 Sep | Average | 102788.6 | 110710.8 | 60557.6 | 19851.4 | 18676.8 | 2 | 107 |
| T12 outage (U15-18) | High/year | 124502 2010 | 193402 2009 | 84136 2009 | 42389 2009 | 27770 2012 | 4 2011 | 463 2011 |
|  | Low/year | 84257 2012 | 61899 2012 | 41696 2012 | 7275 2012 | 5555 2008 | 1 2008,10,12 | 0 2012 |
| 8 Sep - 6 Nov | Average | 160070.2 | 31501.4 | 9949.4 | 69763.4 | 2.6 | 32.4 | 475.8 |
| T11 outage (U11-14) | High/year | 233320 2010 | 45314 2009 | 14110 2009 | 124658 2009 | 5 2008,10 | 52 2010 | 2326 2011 |
|  | Low/year | 93585 2008 | 33164 2010 | 7505 2012 | 24083 2012 | 0 2009,11 | 4 2011 | 0 2008,10 |

Comments from agencies-

Final results

☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

COORDINATION TITLE:  13 MCN 01 Adult Steelhead Direct Injury and Survival through the TSW and Turbines.

COORDINATION DATE- 	7 January 2013

PROJECT- 	McNary

RESPONSE DATE-  FPOM meeting  Jan. 10, 2013

Description of the problem:

Direct injury and survival estimation of adult steelhead passing turbines and temporary spillway weirs (TSW) will occur at McNary during March, 2013. It is expected that TSW’s will need to be installed in spill bays 19 and 20 beginning by 18 February, 2013. The FPP does not specify an installation date for the TSW’s but simply states that the TSW’s must be available for the start of the fish passage season. The TSW’s will operate up to 10kcfs in bay 20.  It is expected that the study will begin by 11 March, 2013 and will require approximately three weeks for completion. Upon the completion of the study it is expected that the TSW’s will remain in place for the fish passage season beginning in early April. Turbine unit 12A will be used for the study and turbine operations have been identified as peak efficiency and best geometry (approximately 14kcfs). Turbines operate under the 1% soft constraint between November 1 and March 31; however, operation at the best geometry point (~14kcfs) will be coordinated through FPOM. Equipment removal will occur prior to the beginning of the fish passage season and is expected during the last week of March and first week of April.

Type of outage required:

Turbine unit 12 outage may be required to install the direct release pipe structure in the head gate slot of intake A. Operation at ~14kcfs will need approval through FPOM and BPA. Spill requirements for the TSW in bay 20 will need approval through FPOM and BPA.

Impact on facility operation:

The study will potentially require the flat bed truck to move the fish release apparatus from the bone yard to the powerhouse deck. Project personnel and the use of the gantry crane will be required for install and removal of the fish release structure as well. Operations assistance for changing turbine operations will be required. These requirements may be difficult for the project to support and is currently being coordinated through McNary personnel.

Length of time for repairs:  N/A

Expected impacts on fish passage:

The study is expected to be completed with equipment removed prior to the beginning of fish passage season with no expected impact on fish passage.

Comments from agencies

Final results: ☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

COORDINATION TITLE: 13 MCN 02 McNary FGE study

COORDINATION DATE-7 January 2013

PROJECT- McNary

RESPONSE DATE- FPOM - January 10, 2013

Description of the problem:

A fish guidance efficiency (FGE) and fish condition study relative to partially raised operating gate (PROG) and stored operating gate (SOG) position will occur at McNary Dam during the 2013 fish passage season. The study will occur over a period of approximately two weeks during April-May, and again in June-July. Prior to the fish passage season, hydroacoustic transducers will be installed behind the trashracks and on the ESBS brackets in the A, B, and C intakes in turbine units 6, 7, 12, and 13 (assuming units 4 and 11 will be OOS for rewind).

Intake gate positions will be alternated among two turbine pairs for all three intakes of each turbine during the study. One unit of each pair will have all gates in the SOG position while the other unit will have all gates in the PROG position. Gate positions will need to be switched once during the April-May period, and again during the June-July period. Currently unit 6 intake gates are lowered at the beginning of each month to address an oil leak in the turbine hub. This will be considered in the study design to reduce the number of times the intake gates need to be moved. Turbine units will be operated at peak efficiency or upper 1% and may need to be changed to the appropriate operation at times.

For the evaluation of fish condition and gatewell retention time fish will be released into the A intake of one turbine unit. A flexible release hose will be fed down through apparatus attached to the trashrack sections currently installed in unit 6B. These trashrack sections will need to be moved into the A intake of an appropriate turbine unit (likely 6A). This may be done during the outage scheduled for install of hydroacoustic transducers to reduce the need for further outage time.

Type of outage required:

The use of turbines 6 and 7 may cause unit priority to deviate from that stated in the FPP and should be coordinated through FPOM. It is expected that the install of hydroacoustic transducers behind the trashrack will require approximately 7 days and occur between 11 February and 4 March, 2013. Divers will not be behind the trashrack at any time.

Turbine units may need to be operated at a specific load within the 1% operating range at times depending upon the day and treatment. This will need to be coordinated through the project, as well as FPOM.

Requiring head gates to be lowered during fish passage season for the study will deviate from the FPP August 1-December 15 time period for gates being lowered. The study design will also consider leaving the intake gates in the last treatment position of the spring period and beginning the summer period with this configuration.

Impact on facility operation:

The installation of hydroacoustic transducers and changing of turbine operations will require operational support from the project. Outages during install of hydroacoustic transducers will be required. Turbines will be operated within the 1% range, but will require operating adjustments. Movement of head gate position will require project personnel and potentially unit outages.

Length of time for repairs:  N/A

Expected impacts on fish passage:

Installing gear will occur prior to fish passage season, and removal will occur at the end of the season and should not affect fish passage. Changing of turbine operations within the 1% range should not affect fish passage. Changes in head gate configuration and potential outages required to make the changes may temporarily reduce FGE in the affected units, and potentially adjacent units; however, this is not expected to cause any measurable impacts to fish passage. The operation of the hydroacoustic transducers will have no impact on fish passage.

Comments from agencies

Final results:

2013 FPP Change Forms.

☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

Change forms are available on the FPP website.

A complete list will be sent in the FPP meeting agenda later this month.