Fish Passage Operation and Maintenance (FPOM) Team DRAFT meeting Agenda

**8 December 2022**, **09:00-2:00**

**Meeting will be held via WebEx and Call-in**

**Conference line:** **1-844-800-2712**  **Access: 199 076 9084**

**WebEx meeting:**

<https://usace1.webex.com/usace1/j.php?MTID=mfd2225aec54960151ed1beffdc99906a>

**Access Code: 199 076 9084 Password: fy21FPOM\*\***

Documents may be found at: <http://pweb.crohms.org/tmt/documents/FPOM/2010/>

1. **Approval of November Minutes:** (Peery)
2. **Action Items**
   1. **NWW**
   2. **NWP**
      1. [July 22] Lethal Removal **Action**:(Sachs/Schmidt) will update. Draft EA will be sent to cooperators on Dec 16th for a 35-day review. Public review planned for January 2023*.*
   3. **Completed Action Items or to be discussed later in the agenda**
      1. LWG 08 MOC Trash Rake Crane Replacement (May 2022). *STATUS: Postponed*.
      2. 22 IHR 07 MOC Fish Release Pipe Install Outage and Unit 3 Turbine. *STATUS: Postponed.*
      3. [July 22] LWG adult CH fallback. *STATUS: Has been distributed.*
3. **Updates**
   1. **NWW Updates**
      1. Upcoming maintenance/construction/research activities (previously coordinated MOC/MFRs).
         1. 22 LWG 04 MOC T1T2 Gasket Repair - T1AC scheduled for 28 November, A month long but the outage will only be 12 hours a day. Update –
         2. 20 LGS 16 MOC Powerhouse Roof Repair, January outage. Update -
         3. 22 LMN 09 MOC T-2 Rehabilitation – Extended to 12 December, units 5 and 6 are out. – Update –
         4. McNary crane status – Update –
   2. **NWP Updates**
      1. Upcoming maintenance/construction/research activities (previously coordinated MOC/MFRs).
         1. 21BON001 MOC Navigation Lock 1 (old navlock) Bridge Replacement scheduled for CY 2023**. (**Trachtenbarg) Update **–**
         2. BON FGE **–** Units 11 and 18 scheduled from 30 November – 28 March. Unit 11 is scheduled first.
         3. 19TDA04 MOC – East side powerhouse crane rails, Update –
         4. 18JDA02 MOC Trash rack replacement – Delivery Scheduled end Nov, Starting with unit 16 – Update –
         5. 20JDA04 MOC STS crane replacement, has design phase been completed? Update –
         6. 22JDA07 MOC Block Study - concluded 17 Aug, is the review available? Update –
      2. BON ITS PIT detection -
      3. TDA AWS debris management – Update – Trash rack dive on the 28th, was a brush or metal rake used?
      4. TDA trunnion pin, Update – Spillbay 10 is not in operation. Hoping to get it done in in water work period.
      5. TDA N Ladder Rockfall P#449517
      6. JDA north pump #4. - Update – The project completed PMP for 250k. A budget request for FY25 has been submitted.
      7. JDA spill bay 10, Still in manual operation.
      8. JDA SFL Temperatures – FFDRWG Update –
   3. **NWS updates.**
   4. **Research/FFDRWG** No in person meeting in Dec.
      1. **NWP FFDRWG.**
      2. **NWW** **FFDRWG.**
      3. **SRWG**.
      4. **2022 Research and Access requests**:

Is the Guide available?

**RCC update.**

* 1. **Fish Count Program update (Peery, Wertheimer)**.
     1. BON WDFW – TDA is conducting winter counting this year, JDA will be next year.
  2. **Pinniped update** 
     1. Bonneville Dam –
     2. Willamette Falls –
  3. **Lamprey update** 
     1. BON LPS – Letter Report from this year out by 28 Feb.
     2. TDA –
     3. JDA –
     4. NWW –
     5. Lamprey Accords Work Group –
  4. **BPA update**. –
  5. **NWP/NWW Critical Fish Passage O&M needs**. –Available on the FPOM website.
  6. **Avian updates (10:30)**
     1. Lethal take update
     2. NWW –

3.10.1.1 FY24 NWW falconry funding -

* + 1. JDA –
    2. TDA –
    3. BON –
    4. Estuary –

1. **Coordination/Notification forms (need concurrence/discussion)**
   1. **NWW**
      1. 22MCN16 MOC – Extended winter outage for the fishway to install the rounded crest weir on entrance gate. Update -
      2. 22LWG11 MFR Change in Exit Temp Pump Operations – Update from FFDRWG?
   2. **NWP**
      1. 22BON095 MOC ITS outage for gate install – Comment period closed, no comments.
      2. 22BON096 MOC BON Modified involuntary spill patterns -
      3. 22TDA14 MOC The Dalles Hydro-survey and Bonneville forebay, Operation has been delayed. Update –
      4. 22JDA16 MFR – Main Units 2 and 3 STS’s pulled -
2. **Fish Passage Plan** 
   1. The 2022 FPP is in effect through February 28, 2023, and available online at: [pweb.crohms.org/tmt/documents/fpp/2022/](http://pweb.crohms.org/tmt/documents/fpp/2022/)
   2. The 2022 – 23 Winter Maintenance schedules are posted at: <https://pweb.crohms.org/tmt/documents/FPOM/2010/Plans%20lists%20charts/>
   3. The draft 2023 FPP (chapters, appendices, and change forms) are posted at:

[pweb.crohms.org/tmt/documents/fpp/2023/changes/](https://pweb.crohms.org/tmt/documents/fpp/2023/changes/)

* + 1. PENDING Change Forms:
    2. 22MCN005 Macro/Micro Spill Ops
       1. *23LMN001 - Early JBS Start –*
       2. *23LGS001 - Early JBS Start –*
       3. *22AppJ001 – LMN, LGS JBS Start Date – Due to the above change forms.*
       4. *23IHR001- Unit 3 Operation Range -*
    3. NEW Change Forms:

None

1. **Task Group Updates.**
   1. Task Group Kelt Trigger (Wertheimer and Lorz). [Documents / FPOM / 2013 / FPOM Task Groups (crohms.org)](https://pweb.crohms.org/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20TDA%20ITS%20operations/)
      1. TDA Sluiceway Ops - Bellerud
   2. Task Group Hazing NEPA (CRC and Schmidt). [Documents / FPOM Avian Task Group (crohms.org)](https://pweb.crohms.org/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20Avian%20Hazing/). Sachs – Meetings will resume in early January. Currently on track for public review at the end of January.