**Fish Passage Operation and Maintenance (FPOM) Team**

**Agenda for December 2024 at 0900**

**Conference line:** **1-844-800-2712** **Access: 199 163 3034**

**WebEx meeting:**

<https://usace1.webex.com/meet/christopher.a.peery>

Documents may be found at: <http://pweb.crohms.org/tmt/documents/FPOM/2010/>

1. **Attendance, Agenda changes, Approval of November meeting minutes. (Peery)**
2. **FPOM Action Items**
   1. **NWS**
   2. **NWW**
      1. [Oct 24] 24LWG02 MOC Annual Spillway inspections. ACTION: Peery will inquire if information could be shared with the region. *STATUS: Peery is gathering information and will get an inspection summary out to FPOM*.
   3. **NWP**

* 1. **Completed Action Items or to be discussed later in the agenda.**

1. **FPOM Updates**
   1. **NWS updates.** 
      1. Albeni Falls.
   2. **NWW Updates**
      1. Upcoming coordinated maintenance/construction/research activities.
         1. 24LWG01 MOC Trash Rake Crane
         2. 24LGS02 MOC Potential Noise - Juvenile Collection Channel. - *March 2025*
         3. 24LGS03 MOC Unit 5 Commissioning. – *January 2025*
         4. 23IHR11 MOC Navlock Tainter Gate Replacement –*Start 22 February 2025.*
      2. LWG tailwater elevation –
      3. M CN JFF early start and fish collection for telemetry evaluation – *24 March*
      4. MCN crane status.
      5. MCN ERDC Model.
   3. **NWP Updates**
      1. Upcoming coordinated maintenance/construction/research activities.
         1. 19BON001 MOC Navigation Lock 1 Bridge Replacement**.**
         2. BON PH2 Tailrace crane replacement. Work will occur during winter 25/26.
         3. 24BON012 MOC B1 Fish Salvage Operations on Oil Leak Investigation Units\_REVISED.
         4. 24BON063 MOC WA Shore Control Section Redesign-Extension Request
         5. 19TDA04 MOC East side powerhouse crane rails.
         6. 24TDA03 MOC TDA MU22 Priority.
         7. 24TDA09 MOC Early East Ladder Outage for Winter Maintenance
         8. 18JDA02 MOC Trash rack replacement.
         9. 20JDA04 MOC STS crane replacement.
         10. 24JDA16 MOC MU-2 Extended 5-Year to PIN Blades and Delayed 5-Year Maintenance for MU-1
         11. 24 JDA17 MOC Response to Delayed Repairs on JDA SFL AWS Turbines 1 and 2
         12. 24JDA19 MOC Request to Shift NFL Attraction Spill from Bay-2 to Bay-3 (1-week)
      2. JDA north pump #4. Funded for FY25.

* 1. **Research/FFDRWG**
     1. FFDRWG.
     2. SRWG.

* 1. **RCC update.**

**Table 1. Previous Day Average Outflow and NWRFC Inflow Forecast.**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

* 1. **Avian updates 10:30AM**
     1. NWW –
     2. NWP
        1. JDA –
        2. TDA –
        3. BON –
        4. Estuary –
           1. Astoria Megler Bridge.

* 1. **Fish Count Program** (Peery, Wertheimer).
  2. **BPA Update.**
  3. **Pinniped update.** 
     1. BON.
     2. Willamette Falls*.*
  4. **Lamprey update** 
     1. BON –
     2. TDA –
     3. JDA-
     4. NWW –
     5. LAWG-

1. **FPOM Coordination/Notification forms (need concurrence/discussion)**
   1. NWW
      1. 24 LWG 06 MFR Closed 4A Orifice.

* 1. NWP
     1. 24BON064 MFR Temporary ITS Outage to Support Unit 3
     2. 24BON065 MFR Temporary Outage of Spillbay 18 Attraction Spill for Hydrosurvey
     3. 24BON066 MFR Unit 6 Flushing Oil Sheen
     4. 24JDA21 MFR Spillbay-2 OOS Due to Gearbox Failure
     5. 24JDA22 MOC LPS Modification Construction Near the NFL
     6. 24JDA23 MFR Sturgeon Mortality During NFL Dewatering

1. **Fish Passage Plan** 
   1. Final 2024 FPP in effect through the end of February 2025 and is available online at: https://pweb.crohms.org/tmt/documents/fpp/2024/
   2. Change Forms – None.
   3. Draft 2025 FPP:
      1. Submit draft change forms, Appendix A submissions, and other FPP updates anytime between now and FRIDAY, DECEMBER 13.
      2. Annual FPP Meeting to finalize change forms will be on Thursday, February 6.
2. **FPOM Task Group Updates.** 
   1. Adult Fish Passage Delay Criteria (TBD).
   2. MCN spillway (Peery).
   3. Budget and Infrastructure Updates. Posted at [*https://pweb.crohms.org/tmt/documents/FPOM/2010/*](https://pweb.crohms.org/tmt/documents/FPOM/2010/)under the Plans, Lists and Charts section updated with new comments or ranking. No updates received. Send ranking to Peery.