Update for Natalie Richards- 3/24/2011

Lamprey Program- 118738

| Meet with MOA Treaty Tribes-10-year Lamprey Plan | Sept 28, 2008 |
| --- | --- |
| Discussed Research needs Lamprey and Salmon | Feb and March 2009 |
| USACE Lamprey team meeting- PMP, 10-year Plan, 2010 estimated funds and FY09 | March 19 |
| Starting BONN Washington Shore- Kickoff Entrance Modification work | April 21 |
| Meet with MOA Treaty Tribes- 10 year Plan comments addressed and Prioritization | April 22 |
| 1-year Accord Celebration | May 8 |
| Lamprey Passage Efficiency- Cascade Island Ladder | June –July |
| USACE Lamprey team meeting | Aug 17 |
| USACE meet with CRITFC/ Tribes | Aug 18 |
| USACE Lamprey team meeting- NWW | Oct 28 |
| USACE meet with CRITFC/Tribes- 3 meetings-NWP, NWP, NWW | Oct 1 (COL), Oct 21 (COL), Oct 29 (Team) |
| NWP Meeting with CRITFC Tribes | 2/11/2010 at McNary Dam |
| NWP Lamprey Ranking Meeting-NWW | 3/24/2010 |
| Next Bi- Monthly Meeting- NWW | 9/2/2010 |
| Next Bi- Monthly Meeting- NWW | 10/29/2010 |
| Next Bi- Monthly Meeting | 1/14/2011 |
| Next Bi- Monthly Meeting | 3/11/2011 |

Issues-

-BONN WA Shores-Gravity flow presentation

-Meeting planned out for year April 8- ERDC conference call, McNary model visit April 11-15, May 20, July 15, Sept 23, Oct 21, Dec 16

-Meeting on Bonneville Trash Rake Fix Tentatively 2/16- Requesting PM

Adult Salmon and Steelhead Studies-118618

- TDA Sluiceway Operation- BPA Benefits- Operated for March- Long term not sure where we are at.

- B1 and B2 CC Sluiceway fish Release work in March- Completed- Dennis S.

John Day North Fish Ladder – 138171

Issues-

ARRA Fish Exit- Crowder  window leaking- FPOM form sent out- outage March 14-28

Completed Tribal lamprey access

Entrance

- Entrance 90% P&S for FY12 construction for review 4/4/2011

- Team requests ladder 1-2 week dewatering late Sept 2011 for contractors to provide accurate bids. (Did Sean ask at last FFDRWG?)

- ARRA 13.8 KV Power Tap-on going punch list work continues

- 6 Pumps, Power Controls and Housing-Model Testing/Design and Construction-

  - Pump Model Visit Completed- weak vortex expected

  - Excavation to start April (depending on BONN and TDA gates repair)