Update for Natalie Richards- 10/4/2012

CRFM

373409-BONN WA Shores-Gravity Flow-Lamprey Install discussion, Partnering meeting 10/24 pm BONN

118618-Adult Salmon and Steelhead Studies-scheduling FY13 work

138171-John Day North Fish Ladder

Entrance

Slayden-

- Oct 23-ROV possible entrance undermining work. See what damage has occurred.  Fix with CM? I think under the ladder is easily fixed but an eroded slope issue into the stilling basin is not.

- Start Nov 1st

Olsson-6 Pumps, Power Controls and Housing- Pumps #2-#4 are up and running ladder in criteria.

-Ktr working on #1, #5 lower bearing issue. #6 awaiting results from #1 and #5

-Correction plan forward provided. Awaiting schedule

353174-TDA PIT Alternatives Study Report- Team working on 100% Alternative Report.

-Value Engineering completed Sept 26-28

-Count Stations viable for 3 years.

393762-Fall Creek Fish Facility-

-BPA review completed

-URS 30% needs work before going to Agencies

-Drawdown is a couple day process between Thanksgiving and Christmas- See one day? Stay Tuned

O&M

354296-Bradford Island Reliability– DDR starting

-Cascade Ladder Reliability - EDR started

2406 Program

373284- JDA PH Monolith Drainage issues – Team working on 60% DDR

-I’m working on Review Plan approval