**USACE Fish Facility Design Review Work Group**

# **Portland District**

December 6, 2018 (0930-1200)

Block 300 – Fireside Conference Room (1st Floor)

333 SW 1st Ave, Portland, OR

Conference Call Information:
Call: (888) 675-2535; Access Code: 7520508; Security Code: 4036

WebEx Information:

<https://usace.webex.com/meet/sean.c.tackley>

**Link to FFDRWG folder:** <http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html>

**AGENDA**

1. Introductions
2. Review and approve meeting minutes from 4 October 2018 meeting (Kovalchuk)
3. Review discussion topics (Tackley)
4. Updates on Bonneville experimental PIT barge – Results from 2018 and future plans (Gordy Axel and Gabe Brooks, NOAA Fisheries)
5. Outstanding action items:
	1. Lamprey Passage Minor Fishway Modifications - **ACTION:** Walker will follow up with FFU and the project and then communicate the status of the redistribution of the rest boxes to FFDRWG. **STATUS: The boxes will not be redistributed at WA shore this winter. Further details can be provided at the meeting.**
	2. The Dalles Back-Up AWS - **ACTION:** Rerecich will identify the testing dates. **STATUS: Successful testing of backup AWS and one fish unit completed on 11/28.**
	3. The Dalles Back-Up AWS - **ACTION:** Rerecich make sure the risks of running the AWS unscreened compared to running one fish unit with minimal criteria is evaluated in the alternatives report. **STATUS: Evaluation strategy is in development.**
	4. Turbine Survival Program - **ACTION:** Rerecich will post the TSP report when available. **STATUS: A few B2 report hard copies are available.**
	5. B2 orifices - **ACTION:** Eppard and Rerecich will have another conversation with Medina on the status of the B2 orifice project and report back to the group. **STATUS: An update will be provided at the meeting.**
6. Quick updates:
	1. Lamprey Minor Fishway Modifications (Turaski/Knowles/Walker)
	2. Lamprey Passage Structures (Bluhm/Schroeder/Walker)
	3. Bonneville PIT Feasibility - NEW (Ament/Bannister/Royer). The PDT is being formed and funding is being set up. No meetings have occurred yet.
	4. The Dalles Fish Unit Turbine Rehab (Bluhm/Schroeder/Rerecich)
	5. The Dalles East Fish Ladder AWS Backup (Wright/Rerecich)
	6. John Day Turbine Rehab (Medina/Lipski/Rerecich)
7. Bonneville B2 FGE Final DDR Discussion (Medina/Roshani/Rerecich)

**Next NWP FFDRWG Meeting:** 7 February 2019, from 09:30-12:00