**Fish Facility Design Review Work Group**

**(FFDRWG)**

# **USACE, Portland District**

August 1, 2019 (09:30-12:30)

Block 300 – Fireside Conference Room (1st Floor)

333 SW 1st Ave, Portland, OR

WebEx:

https://usace.webex.com/meet/jacob.macdonald

Call In:
(888) 278-0296 | Access Code: 5614323 | Security Code: 07734

Link to FFDRWG folder:

<http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html>

**AGENDA**

1. Introductions
2. Review and approve meeting notes from 30 April 2019 meeting
3. Bonneville PIT detection
	* USACE at-dam feasibility 60% DDR, presentation of alternatives and ranking – *Ida Royer*
	* BPA’s PIT barge update – Leah Sullivan
4. Quick updates with discussion as needed
	* John Day Turbine Rehab – *Jon Rerecich*
		+ *Final phase 1A report sent to FFDRWG for review on 10-June. Comment period ended 28-June.*
	* The Dalles Fish Unit Turbine Rehab Phase 1A – *Jon Rerecich*
		+ *The draft final report was sent to FFDRWG for review and comment on 16-May. Comment period ended 12-June.*
	* The Dalles East Fish Ladder AWS Backup – *Jon Rerecich*
		+ *Current Schedule:*
	* Lamprey Minor Fishway Modifications – *Ricardo Walker*
		+ *Lamprey trapping improvements at The Dalles East fish ladder were completed June 11th 2019.*
	* Lamprey Passage Structures – *Ricardo Walker*
		+ *The John Day north fish ladder lamprey passage structure and collection box have been in operation since May. The original water supply system was reinstalled.*

**Next NWP FFDRWG Meeting:** 3 October 2019