OFFICIAL COORDINATION/NOTIFICATION REQUEST FOR

NON-ROUTINE OPERATIONS AND MAINTENANCE

COORDINATION DATE- Started at 10 February FPOM

PROJECT- BON

RESPONSE DATE- No response needed.

Description of the problem- BPA needed PIT tags tested in the B2CC.  Tailwater and Washington Shore winter maintenance had prevented NOAA Fisheries (Sandy Downing) from getting into the channel during February to test the tags from the various vendors.  Failure to test the tags could result in acquisition of PIT tags that didn’t perform well in the B2CC.

Type of outage required- BPA and Downing were requesting access to the B2CC in mid-March for about a week.  This would require the B2CC to potentially be closed at a time when it would be open for kelt passage.

Impact on facility operation- BON Project is limited in its ability to open and close the B2CC due to wind restrictions on the TIE crane.

Length of time for repairs- Testing is expected to take at least three days.

Expected impacts on fish passage- Having the B2CC closed during March could impact migrating kelts, though there is a possibility the PH1 ITS would be a suitable kelt passage route.  Testing is scheduled for early March.

Comments from agencies- FPOM could not reach consensus regarding the mid-March closure.  They asked Downing and BPA to provide better justification for the closure.  More information was provided on 15 February.

-----Original Message-----
From: Gary Fredricks [mailto:Gary.Fredricks@noaa.gov] 
Sent: Wednesday, February 16, 2011 8:12 AM
To: Mackey, Tammy M NWP
Cc: Ritchie Graves; Sandy Downing; Ballinger, Dean; Baus, Douglas M NWD; BPA Scott Bettin; Clugston, David A NWD; Dave Benner; Ed.Meyer@noaa.gov; Hausmann, Ben J NWP; Hevlin, Bill; Kiefer,Russell; Klatte, Bernard A NWP; Kruger, Rick; Lorz, Tom; Martinson, Rick; Rerecich, Jonathan G NWP; Schwartz, Dennis E NWP; Trevor.Conder@noaa.gov; Wills, Dave
Subject: Re: FPOM: B2CC action item

Tammy,  Our response to this request remains unchanged.  The B2CC should be operational as soon as the agreed upon trigger for steelhead kelt passage has been reached.  Given adult steelhead run size in the system last year, that could be anytime in March.  Anyone planning to do work in the collector channel should have considered that months ago, it's been out of service since September.  They might be able to get in there if channel repairs dictate a short outage, regardless of kelt numbers, but we need to agree that the repairs are actually necessary first.  If the spalling in the channel doesn't threaten channel integrity or fish safety, it should wait until September.  Also, I don't think closing the channel mid-season is a good idea given the now-famous crane/wind

conflicts at BON.   Thanks,  Gary

-----Original Message-----
From: Tom Lorz [mailto:lort@critfc.org] 
Sent: Wednesday, February 16, 2011 9:02 AM
To: Mackey, Tammy M NWP
Subject: Re: FPOM: B2CC action item

You might be able to get the work done right after the balloon tag test, but you run the risk of hitting the trigger for opening the corner collector, so I would suggest unless this work is absolutely necessary, ie fish issues, or likely to change hydraulics then I would wait until after the season.  If they want to try to do the work I would suggest they plan to do the balloon tag work first at the Corner Collector then go straight to the work, and understand they might have to get out of there if we hit the trigger.  Would need to make sure they can get out quick and we can water back up.  Why can they not get the work done before they start the balloon tag test.  If this is something they are going to try maybe get a conference call together later this week.  tom

-----Original Message-----
From: Kiefer,Russell [mailto:russ.kiefer@idfg.idaho.gov] 
Sent: Wednesday, February 16, 2011 1:08 PM
To: Gary Fredricks; Mackey, Tammy M NWP
Cc: Ritchie Graves; Sandy Downing; Ballinger, Dean; Baus, Douglas M NWD; BPA Scott Bettin; Clugston, David A NWD; Dave Benner; Ed.Meyer@noaa.gov; Hausmann, Ben J NWP; Hevlin, Bill; Klatte, Bernard A NWP; Kruger, Rick; Lorz, Tom; Martinson, Rick; Rerecich, Jonathan G NWP; Schwartz, Dennis E NWP; Trevor.Conder@noaa.gov; Wills, Dave
Subject: RE: FPOM: B2CC action item

Tammy,

I and IDFG are in agreement with Gary and NOAA on this request.  Russ

-----Original Message-----
From: Rick Kruger [mailto:rick.kruger@state.or.us] 
Sent: Wednesday, February 16, 2011 3:53 PM
To: Kiefer,Russell; Gary Fredricks; Mackey, Tammy M NWP
Cc: Ritchie Graves; Sandy Downing; Ballinger, Dean; Baus, Douglas M NWD; BPA Scott Bettin; Clugston, David A NWD; Dave Benner; Ed.Meyer@noaa.gov; Hausmann, Ben J NWP; Hevlin, Bill; Klatte, Bernard A NWP; Lorz, Tom; Martinson, Rick; Rerecich, Jonathan G NWP; Schwartz, Dennis E NWP; Trevor.Conder@noaa.gov; Wills, Dave
Subject: RE: FPOM: B2CC action item

Tammy,

As am I and ODFW.  Rick

-----Original Message-----
From: Sandy Downing [mailto:Sandy.Downing@noaa.gov] 
Sent: Wednesday, February 16, 2011 3:58 PM
To: Kruger, Rick
Cc: Kiefer,Russell; Gary Fredricks; Mackey, Tammy M NWP; Ritchie Graves; Ballinger, Dean; Baus, Douglas M NWD; BPA Scott Bettin; Clugston, David A NWD; Dave Benner; Ed.Meyer@noaa.gov; Hausmann, Ben J NWP; Hevlin, Bill; Klatte, Bernard A NWP; Lorz, Tom; Martinson, Rick; Rerecich, Jonathan G NWP; Schwartz, Dennis E NWP; Trevor.Conder@noaa.gov; Wills, Dave
Subject: Re: FPOM: B2CC action item

All - Since the Washington Shore work is finishing early, it looks like we have been able to arrange schedules to do our evaluation work over the next 2 weeks instead of pushing it into the middle of March.  I want to thank the Corps and NMFS Regional Office for helping to arrange this.  Sandy

Final results- On 16 February, the Project and Downing worked out a schedule which allows Downing to conduct her testing from 22 February – 24 February and/or 28 February – 2 March.

Please email or call with questions or concerns.

Tammy Mackey

NWP Operations Columbia River Coordinator

503-961-5733

Tammy.m.mackey@usace.army.mil