OFFICIAL COORDINATION REQUEST FOR

NON-ROUTINE OPERATIONS AND MAINTENANCE

COORDINATION TITLE- 12JDA05 JDA-S fish pump#3 ROV

COORDINATION DATE-  15 March 2012

PROJECT-  John Day Dam

RESPONSE DATE- NLT 20 March.

Description of the problem- please see MOC 12JDA04 JDA-S fish pump return to service for background information.

Prior to divers removing the clips off the bulkheads, the dive safety office requires a ROV inspection to check for turbulence and to make recommendations for adjusting the south fishway flow (potentially going to orifice flow instead of full ladder flow).

Type of outage required- The fish pumps would be OOS during the ROV inspection.  The fishway would remain in FPP criteria EXCEPT there would be no attraction flow from the AWS.

Impact on facility operation- The fishway would be out of FPP criteria as there would be no attraction flow, but the fishway would remain watered-up with just ladder flow.

Dates of impacts/repairs- The planned date is the evening of 23 March.

Length of time for repairs- 3.5 hours.  The Project would take the fish pumps out of service at 1800 and return them to service at 2130.

Expected impacts on fish passage- The outage will occur in the evening hours to minimize impacts to migrating adults.  Another option, if needed, may be to open spillbay 2 to provide attraction flow for the north fishway during the outage for the ROV.

Upstream migrating adults- please see Table 1 below.

Table 1.  Average Weekly Passage of Chinook and Steelhead at JDA from 2003-2010.

| Dates | JDA-S |  | JDA-N |  |
| --- | --- | --- | --- | --- |
|  | Chinook | Steelhead | Chinook | Steelhead |
| 18-24 March | 27 | 320 | 282 | 600 |
| 25-31 March | 75 | 251 | 374 | 577 |

*March passage numbers (only available from 2003 -2007) are five year averages.

Comments from agencies

WDFW- -----Original Message-----
From: Stephenson, Ann E (DFW) [mailto:Ann.Stephenson@dfw.wa.gov] 
Sent: Friday, March 16, 2012 9:10 AM
Subject: FW: FPOM: MOC 12JDA05 JDA-S fish pump #3 ROV inspection

Could you clarify this for me.  It sounded to me that the ladder would not be officially "out of service" at any point, there would just be less attraction flow to that ladder, therefore we would count as normal in April.  Ann

NOAA Fisheries- -----Original Message-----
From: Trevor Conder [mailto:trevor.conder@noaa.gov] 
Sent: Tuesday, March 20, 2012 12:02 PM
Subject: Re: FPOM: MOC 12JDA05 JDA-S fish pump #3 ROV inspection

We support the JDA-5 coordination as written and the suggestion of spilling at spillbay 2. Providing attraction spill to the north would be useful in attracting adults to the north shore entrance while the south shore is being worked on. While we aren't seeing a lot of Chinook moving right now, there are some steelhead in the river that could be delayed with no attraction flow at the south ladder.  We should also consider providing some north attraction spill and maybe consider a temporary change to the powerhouse loading priority when the JDA-4 (April 6-9th) work is being done. There will likely be quite a few spring Chinook in the river during that period, so anything we can do to help them find the ladder would be appreciated. We will likely provide additional comments on the JDA-4 coordination when Gary returns.  Trevor

BPA-----Original Message-----
From: Bettin,Scott W (BPA) - KEWR-4 [mailto:swbettin@bpa.gov] 
Sent: Wednesday, March 21, 2012 6:50 AM
Subject: Re: FPOM: MOC 12JDA05 JDA-S fish pump ROV inspection

I'd suggest doing it with the pumps off and seeing if we have an issue. These are spring salmon.

----- Original Message -----

From: Mackey, Tammy M NWP [mailto:Tammy.M.Mackey@usace.army.mil]

Sent: Wednesday, March 21, 2012 06:46 AM

Subject: Re: FPOM: MOC 12JDA05 JDA-S fish pump ROV inspection

We haven't seen issues with two functional fishways.  Would opening bay 2 to attraction flow on 6 April to compensate for the AWS outage be worth considering?  What would we need, in terms of data to get to an answer?

----- Original Message -----

From: Bettin,Scott W (BPA) - KEWR-4 [mailto:swbettin@bpa.gov]

Sent: Wednesday, March 21, 2012 08:35 AM

Subject: Re: FPOM: MOC 12JDA05 JDA-S fish pump ROV inspection

Spill doesn't begin until the 10th for juveniles, nothing for adults. We just haven't seen any adult passage problems at JDA that need to be fixed with spill.

CRITFC- -----Original Message-----
From: Tom Lorz [mailto:lort@critfc.org] 
Sent: Wednesday, March 21, 2012 9:14 AM
Subject: Re: FPOM: MOC 12JDA05 JDA-S fish pump ROV inspection

Thanks tammy I would recommend ~5 kcfs training spill from bay 2 or bay 2/3, in case we have problems with TDG since TDG levels can not exceed 110 until April 10 i think will need to check the waiver if it is the 1 or the 10th.  With only 1 ladder running and it appears that stealhead are starting to move, we need to provide more attraction flow to get the fish over there.  I would recommend this for the south shore ladder outage, not as worried about the rov work.  Thanks  tom lorz critfc

Final results- The Project will move forward with this ROV inspection on 23 March.

Additional spill for the ROV inspection will not occur.  Further discussion regarding spill for the 6-9 April outage may continue.

Please email or call with questions or concerns.

Tammy Mackey- Columbia River Coordination Biologist

503-961-5733

Tammy.m.mackey@usace.army.mil