**Yakama Nation Fisheries Resources Management Program**

**Department of Natural Resources, Pacific Lamprey Project**

**The Dalles Dam 2017**

PROJECT WORK PLAN

A key component for the restoration of Pacific Lamprey to the Yakima River subbasin and other rivers within the Yakama Nation Ceded Lands is to collect adults from Lower Columbia River dams for outplanting. The Yakama Nation Fisheries Resource Management Program (YNFRMP) proposes to collect up to **599** adult Pacific lamprey from The Dalles Dam behind the picketed leads using pot traps. YNFRMP and Columbia River Inter-Tribal Fish Commission (CRITFC) staff would come to The Dalles Dam and deploy pot traps in the fishway (primarily East Ladder). Trap placement was chosen to avoid contact with any migrating salmonids. Traps would be checked daily. Trapped lamprey would be transported to Prosser Hatchery via a 300-gallon fish transport tank supplied with oxygen. The YNFRMP plans to coordinate schedules with the CRITFC, Confederated Tribes of the Umatilla Indian Reservation (CTUIR), and Nez Perce Tribe staff, and pick up adult lampreys until the target is met. Upon USACOE’s approval, YN/CRITFC would begin trapping in June and likely finish in October or until target is met, whichever is first. YNFRMP has permitting to collect adult lampreys at the project. The USACOE’s FPOM group approved this activity in June 2010-2016 and we request approval for 2017. YNFRMP has already initiated the coordination with Tammy Mackey and Erin Kovalchuk regarding this work. YNFRMP may also help facilitate other tribes collect their perspective collections as well.

PROJECT IMPACT STATEMENT

YNFRMP has no anticipated impacts to the existing project activities. Measures will be taken to assure project safety.

JOB HAZARD SAFETY ANALYSIS

See attached Job Hazard Safety Analysis sheet.

MATERIAL SAFETY DATA SHEETS (MSDS)

No hazardous materials will be brought on site for this activity.

FUNDING ARRANGEMENTS

No project support will be necessary to perform job activities.

PERMITS

YNFRMP Pacific Lamprey Project has a permit for collection issued from the Yakama Nation.

PERSONNEL LIST

**NAME AGENCY ACTIVITY EXPIRATION**

 **1ST AID CPR**

BEAL, TYLER YN Fishways 5/15/2017 5/15/2017

LUMLEY, DAVE’Y YN Fishways 7/19/2018 7/19/2018

LAMPMAN, RALPH YN Fishways TBA TBA

GOUDY, SEAN YN Fishways 7/19/2018 7/19/2018

WAPATO, LEONA YN Fishways TBA TBA

SWAN, JAROD YN Fishways TBA TBA

TBA YN Fishways TBA TBA

VEHICLE LIST

**LICENSE ST DESCRIPT COLOR AGENCY OWNER POC/CREW BOSS**

G63 1024R GOVT CHEVY GREY YN US GOVT LAMPMAN, RALPH

G63 2535N GOVT DODGE WHITE YN US GOVT LAMPMAN, RALPH