OFFICIAL COORDINATION REQUEST FOR

NON-ROUTINE OPERATIONS AND MAINTENANCE

COORDINATION TITLE- 12 LWG 005 Station Service Bus 2 fish AWX pumps

COORDINATION DATE-  17 May 2012

PROJECT-  Lower Granite Lock and Dam

RESPONSE DATE- 29 May 2012

Description of the problem

Power House Emergency Generator testing on Station Service Buss Two will be completed during the last week of May.  The testing on Buss One is scheduled for the week of 04 Jun 2012 and will require us to reconfigure our Fish Pumps (FPs) to support.  We have to shutdown FPs 1 and 3, remove Bulkhead from FP #2, install Bulkhead in FP #3 and restart FPs 1 and 2, prior to their commencing work on Station Service Buss One.

Type of outage required

Short Time – Late afternoon, Adult Fish Passage Attraction Water Fishway Pump Outage

Impact on facility operation

Temporary reduction in Adult Fish attraction water, for up to 2 hours, after 1500.

Minimal impact expected.

Dates of impacts/repairs

30 or 31 May 2012

Length of time for repairs

We expect this evolution to take 30 minutes, but are requesting two hours in case of unforeseen rigging problems.

Expected impacts on fish passage

Minimal impact on Adult and Juvenile Fish Passage is expected.  Our plan is to commence work after 1500 hrs for approximately 30 minutes.

Comments from agencies

-----Original Message-----
From: Bill Hevlin [mailto:bill.hevlin@noaa.gov] 
Sent: Tuesday, May 22, 2012 2:45 PM
To: Moody, Gregory P NWW
Cc: Bailey, John C NWW; Baus, Douglas M NWD; BPA Scott Bettin; Dave Benner; Ed Meyer (ed.meyer@noaa.gov); Fredricks, Gary; Haeseker, Steve; Jason Sweet; Kiefer,Russell; Klatte, Bernard A NWP; Kruger, Rick; Langeslay, Mike J NWP; Lorz, Tom; Mackey, Tammy M NWP; Richards, Steven P (DFW); Setter, Ann L NWW; Shutters, Marvin K NWW; Stansell, Robert J NWP; Stephenson, Ann; Swenson, Larry; trevor.conder@noaa.gov; Wills, Dave; Wright, Lisa NWD; Barton, Steven B NWD; Clugston, David NWD; Cordie, Robert P NWP; Dykstra, Timothy A NWD; Eppard, Matthew B NWP; Faulkner, Donald L NWD; Feil, Dan H NWD; Hausmann, Ben J NWP; Hurd, Terry W NWP; Keller, Paul S NWP; Lear, Gayle HQ @ NWD; Medina, George J NWP; Ocker, Paul A NWD; Peters, Rock D NWD; Rerecich, Jonathan G NWP; Richards, Natalie A NWP; Schneider, Carolyn B NWP; Schwartz, Dennis E NWP; Tackley, Sean C NWP; Traylor, Andrew NWP; Van-der-leeuw, Bjorn NWP; Walker, Christopher NWP; Zorich, Nathan A NWP; Zyndol, Miroslaw A NWP; Dugger, Carl R NWW; FCRPS NWW; Fone, Kenneth R NWW; Francis, Michael NWW; Fryer, Derek S NWW; Halter, Mike J NWW; Kirts, Linda R NWW; Melanson, George W NWW; Mettler, Lonnie E NWW; Plummer, Mark F NWW; Spurgeon, William F NWW; Gersbach, William J NWW; Aaron Jackson; Ballinger, Dean; Bob Rose; Brian McIlraith; Charles Morrill (charles.morrill@dfw.wa.gov); Chris Caudill (caudill@uidaho.edu); Chris_Peery@fws.gov; Statler, Dave; elmerc@nezperce.org; 'Fred Mensik' (lgrsmolt@gmail.com); Fryer, Jeff; Jerry McCann; Kathryn Kostow; Kovalchuk, Greg; Martinson, Rick; Patrick Luke; Roger Dick Jr.; Rosanna Mensik; Shane Scott; Skidmore,John T - KEWR-4; Tucker Jones; Warf, Don; Whiteaker, John
Subject: Re: FPOM COORDINATION: Emergency Generator Station Service Bus 2 testing (UNCLASSIFIED)

Greg,

Thanks for the coordination request for the non-routine maintenance of the PH emergency generator testing on station service buss two.  The adult fish passage attraction water pump will be out for up to 2 hours in the late afternoon on May 30 or 31, temporarily reducing the adult attraction water.  NOAA Fisheries agrees with your assessment of mimimal expected impact on adult passage due to the outage, and we support the Corps' plan for the non-routine maintenance.

Bill Hevlin

Final results

Please email or call with questions or concerns.

Thank you,

Greg Moody

509-527-7124