**134706 SYS CRFM BiOp and Adaptive Management Implementation Plan (AMIP) Annual Initiatives**

CRFM Work Plan

June 2017

**1. Project Information**

* **Purpose/Objective**. This is a programmatic project to address recurring and/or new requirements required by the FCRPS BiOp, Adaptive Management Implementation Plan, or continuing BiOp litigation.

**Description**. Many of these requirements are for limited work scope for a short duration, require recurring effort for annual updates, or require limited or recurring effort to participate in regional work groups (e.g. COMPASS Modeling, Kelt Management, etc.). In lieu of creating and managing these as many small projects, this project has been established to capture all of these efforts and estimate reasonable resource requirements.

**2. Major Activities/Tasks**. Provide resources and input to support:

 - COMPASS Work Group and continued module development

 - Kelt Management Work Group and course of action development

 - Annual FCRPS BiOp Progress Report

 - Unscheduled requirements to support BiOp data calls

- Ensure AFEP Subgroups have the opportunity to provide input.

- Lead Coordination with regional fisheries agencies.

**3. Cost Estimate**. FY17 Actual Obligation - $302,200; FY18 - $70,000

**4. Information and Issues**.