Little Goose Spillway Weir Boat Barrier

Multi-Year Plan

6 July 2017

1.  Project Information

- Purpose/Objective.  The purpose of this project is to design, award, and execute a contract to install a boat barrier across the forebay upstream of the spillway at Little Goose Dam on the Snake River.

- Description.  A boat barrier system is necessary to mitigate safety hazards associated with the installation of a temporary spillway weir (TSW) at LGA. The installed weir (when in operation) passes water from the forebay water surface through the dam spillway to provide a surface passage route for downstream migrant fish. The presence of a surface draw creates a significant hazard to boaters that may approach the spillway. Prior to the installation of the TSW, all draw through the dam was submerged and presented a reduced risk to marine traffic.  Floating boat barrier systems spanning across the dam forebay are a means to restrain vessels that may inadvertently approach the spillway.

2.  Major Activities/Tasks

| Milestone | Date (Mo/Yr) |
| --- | --- |
| Design Phase Initiate design Design complete Contract award Construction Phase Material procurement (contractor) Boat barrier installation | 10/2015 06/2017 07/2017 07-11/2017 12/2017-02/2018 |

3.  Cost Estimate (1,000s)

| Activity | FY17 Final Obligations | FY18 Budget |
| --- | --- | --- |
| TOTAL | $2,122,695 | $182,000 |

4.  Information & Issues.   The spillway boat barrier will be installed in the Little Goose Forebay during the in-water work window, 15 Dec 2017 – 1 Mar 2018.