CENWP-PM-E								20 July 2009

MEMORANDUM FOR THE RECORD

Subject: FY 10 TDA wintertime sluiceway operations and research planning.

The meeting was held at NWP District Office in the Summit Room., Portland OR.  In attendance:

| Last | First | Agency | Office/Mobile | Email |
| --- | --- | --- | --- | --- |
| Benner | David | FPC | 503-230-7564 | dbenner@fpc.org |
| Bettin | Scott | BPA | 503-230-4573 | swbettin@bpa.gov |
| Caudill | Chris | U of I | 208-885-7614 | caudill@uidaho.edu |
| Fredricks | Gary | NOAA | 503-231-6855 | Gary.fredricks@noaa.gov |
| Volkman | Eric | BPA | 503-230-3182 | etvolkman@bpa.gov |
| Sweet | Jason | BPA | 503-230-3349 | jcsweet@bpa.gov |
| Mackey | Tammy | USACE | 503-961-5733 | Tammy.m.mackey@usace.army.mil |
| Klatte | Bern | USACE | 503-808-4318 | Bernard.a.klatte@usace.army.mil |
| Wills | David | USFWS | 360-604-2500 | David_wills@fws.gov |
| Khan | Fenton | PNNL | 509-371-7230 | Fenton.Khan@pnl.gov |
| Richards | Natalie | USACE | 503-808-4755 | Natalie.A.Richards@usace.army.mil |
| Baus | Doug | USACE | 503-808-3995 | Douglas.m.baus@usace.army.mil |
| Clugston | David | USACE | 503-808-4751 | David.a.clugston@usace.army.mil |
| Keefer | Matt | U of I | 406-556-0639 |  |

Benner, Caudill, and Keefer were on the phone.

After discussions of past and ongoing research and about potential additional research needs those in attendance came to agreement on the following;

- An additional year of hydro-acoustic evaluations were needed before deciding on a long term operational scenario.

- The metric used for future decision making would be the number of adult SH sized fish passing downstream through the sluiceway.  Escapement effects could be estimated using  these numbers and past studies.

- We will not conduct a block test design study but a single condition evaluation.

- The study period for evaluating sluiceway passage should be the same as last year with the addition of an evaluation of passage downstream through the powerhouse turbines during the winter months when the sluiceway is closed (Dec 16-end of Feb).

- The single condition for the period of Dec 1-15 and Mar 1- start of spill would be with the sluiceway operating with the following gates open; 1-2, 1-3, 18-1, and 18-2.  This will reduce the flow via the sluiceway by about 1 kcfs.

There was disagreement between BPA and NMFS on the single condition that should occur during the month of November.  NMFS stated it should be what is already planned in the Fish Passage Plan and was supported by COE in discussions with BPA in 2006, with the same gate openings as the rest of the fish passage season.   BPA wanted the same reduced gate openings planned for the December 1-15 and Mar 1- start of spill period listed above.   BPA suggested that this disagreement would mean the issue may need to be elevated.

As the COE needs to deal with related dives and funding issue we will proceed to move forward with planning as if a single condition test will occur this coming winter.  Fenton Khan will rewrite the proposal and present at the upcoming proposal review with two options.   PNNL will evaluate the transducers along the powerhouse ASAP for any needed maintenance problems that will need a dive to be undertaken in October so we can put together a dive contract funded with FY09 dollars.