### CENWP-OD-B																						19 February 2013

MEMORANDUM FOR CENWP-OP, ATTN: Operations Biologist

SUBJECT: Bonneville Lock and Dam, Fishway and Fish Activities for Week 07 of 2013, which covers the period from 10 February through 16 February 2013.

- OPERATION SUMMARY

  - Daily average river flows ranged from 147.6 to 154.6 kcfs.  Daily average project tailwater ranged from 13.6’ to 13.7’ msl.  Daily average powerhouse forebay elevation ranged from 73.0’ to 74.8’ msl.  Daily average water temperatures ranged from 40ºF to 41ºF. Secchi disk measurements ranged from 5.5’ to 7.0’.

  - Spill Bays 1 and 18 provide attraction flow for Cascades Island and B-branch, respectively. Spill bay 1 was open a minimum of 6” during daylight hours aside from outages for scheduled dive operations. Spill bay 18 is closed as B-branch is out of service for repairs on FV 4-4. Daily average spill ranged from 12.5 to 18.8 kcfs.

  - Unit Operation.  Powerhouse One is the priority powerhouse.

    - Unit Operation Closures (See Table 1 below).

  - Fish Units.  Second Powerhouse fish units provide attraction flow for the Washington Shore (WS) fish ladder.  The units may be placed on standby, as necessary, during nighttime hours to float debris.

    - Table 2.  Fish Unit Closures.

| #### Unit | #### OOS | #### Date | #### Return | #### Date | #### Comment |
| --- | --- | --- | --- | --- | --- |
| #### F1 | #### 0000 | #### 10 NOV | #### N/A | #### N/A | #### Scheduled Winter Maintenance |
| #### F2 | #### 0000 | #### 10 NOV | #### N/A | #### N/A | #### Scheduled Winter Maintenance |

  - Gatewell drawdowns are measured on Tuesdays and more frequently as needed.

- ACTIVITIES

  - Auxiliary Water System Closures.  The following AWS closures occurred this reporting week.

    - FV1-1 was closed from 0705 to 0710 on 14 February for cleaning.

    - FV5-3 was closed from 1800 on 10 February to 1629 on 12 February to facilitate the dewatering of Cascades Island upper fish ladder.

    - FV5-4 was closed from 1800 on 10 February to 1629 on 12 February to facilitate the dewatering of Cascades Island upper fish ladder.

    - FV5-9 was closed from 1634 to 1715 on 12 February to bring PH2 WA shore fish exit online.

  - STS/VBS inspections.  No STS/VBS inspection occurred this reporting week.

    - Table 3.  STS and VBS inspection.

| #### Unit | #### Date | #### Run Hours | #### Comments |
| --- | --- | --- | --- |
| 11 | N/A | N/A | Unit 11 OOS |
| 12,18 | N/A | N/A | STSs installed, VBSs removed on 11/05 |
| 13-17 | N/A | N/A | STSs removed |

  - Dewatering and Fish Salvage.

    - On 11 February, project biologists dewatered the Cascades Island fishway from the UMT picket lead junction to Cascades Island fishway exit.  No fish were found.

- RESEARCH

  - WDFW – Fish Counting.  Video counting continues.

  - Fisheries Field Unit – Sea Lion Observations.  Observations commenced on 04 January and continue.  Weekly pinniped reports can be found at: http://www.nwd-wc.usace.army.mil/tmt/documents/fish/2013/sea_lion_hazing2013.html

- FISHWAYS

  - Project biologists inspected 11 February through 14 February.

  - Fish Passage Plan Observations.

    - Table 4.  FPP Out of Criteria items.

| Date | Location | FPP Items | Cause | Response |
| --- | --- | --- | --- | --- |
| BRADFORD ISLAND (BI) |  |  |  |  |
| 02/11 | WG-2 | Gate Submergence | N/A | TR in place |
| 02/12-14 | WG-64 | Gate Submergence | N/A | TR in place |
| All week | B-branch ladder | Out of service | Dewatered to repair FV4-4 | N/A |
| All week | PH1CC | South diff < 1.0’ | B-branch dewatered | N/A |
| All week | A-branch | FG3-3 half open | Mechanically bound | TR in place |
| All week | A-branch | Water level > 1.1’ | B-branch dewatered | N/A |
| All week | BI weir | Water level < 0.9’ | B-branch dewatered | N/A |
| CASCADES ISLAND (CI) |  |  |  |  |
| WASHINGTON SHORE (WS) |  |  |  |  |

    - PH1CC diffuser FG2-19 is partially open.  Repairs will occur when the PH1CC is dewatered. The next possible time period will be 2013/14 winter maintenance.

    - A new mechanical velocity meter has been fabricated for PH2 and is scheduled for installation.

  - Fishway Temperatures. Temperatures are taken 01 March through 30 November.

  - Zebra Mussel Monitoring.  No signs of colonization were observed this reporting week.

  - Adult Fishways.

    - Calibration was checked on 14 February.

    - 10 of 12 floating orifice gates (FOGs) are installed. Two gates remain out for maintenance.

    - SLEDs were installed for both entrances of PH1CC on 31 January and Cascades Island SLEDs were installed on 11 February.  SLEDs are currently removed from B-branch and PH2CC entrances.

    - The WA Shore North and South Monoliths at PH2 remain dewatered.

    - The WA ladder from the Cascades Island picket leads to WA shore exit was open at 1715 on 12 February.  The WA shore ladder from both north and south monolith entrances to the bulkhead adjacent to the UMT remains closed to facilitate work on WA shore LPS structure.

    - The Cascades Island fish ladder exit went out of service at 1800 on 10 February.

    - On 09 August, FV 4-4 was discovered to be broken in the full open position. Upon ROV inspection, the gate was found to be sheared from its attachment point on the wall. B-branch was dewatered from the junction pool down to the entrance during 25-27 September to facilitate repairs on FV 4-4. A-branch and the upper Bradford Island ladder remain in service and are currently being operated as close to FPP criteria as possible.

    - The AFF remains dewatered.

  - Juvenile Fishways.

    - Manual chaingates 1A and 1B remain open and are both set to 70’ msl. Automated chaingates 3B, 6C and 10B are open and functioning in auto.

    - The JMF remains dewatered and the hydrocannon winterized.

    - The DSM2 remains dewatered.

    - The B2CC remains dewatered.

    - The B2CC avian array was removed to facilitate barge access for B-branch emergency repairs. The array will be reinstalled during winter of 2012/13.

    - The spillway avian array was removed on 11 October to facilitate barge access for spillway erosion repair. The array will be reinstalled during the winter of 2012/13.

    - The PH2 avian array was removed 01 February to facilitate barge access for the WA shore LPS construction.  The array will be reinstalled during the winter of 2012/2013.

    - Lamprey Fishways.  All LPSs remain dewatered.

- CONSTRUCTION

  - Cascades Island LPS Continuation. This expansion will remove the evaluation trap box and continue the LPS flume to a volitional exit near the CI fishway exit.

  - Gantry 7 Rehabilitation. The Powerhouse 2 intake gantry crane went out of service on 01 August for rehabilitation. It is scheduled to return to service in February 2013.

  - Spillway Erosion Repair. Rock removal and erosion cavity repair continues.

  - WA Shore LPS/LFS Installation. Construction continues.

  - AFF.  Modifications and improvement were scheduled to begin 11 February and last through 15 March.  Commencement was postponed until 19 February.

- HAZMAT, SPILLS AND CLEANUP. Nothing to report.

- TELETYPES CURRENTLY IN EFFECT

  - A teletype sent on 23 August updates the operation of BON project PH2 unscreened units (Units 13-17) to pass flow. This operation is necessary due to the rehabilitation of Gantry 7. During the Gantry 7 outage, the project will not be able to remove or install screens. Additionally, limit flow through PH2 screened units (Units 11, 12, and 18) to a maximum of 15 kcfs per unit. The intent of this limitation is to minimize the chance of damaging an operating screen during the Gantry 7 outage, which would force the unit out of service until February 2013.

  - A teletype sent on 23 August states that on 16 September PH1 will become the priority powerhouse.  In November, MU18 will be taken out of service and the VBS will be removed from MU11 and MU12, when the downstream migrant channel (DSM2) is dewatered for installation of a lamprey passage system. At that time, those units will be operated last in the priority order.

  - A teletype sent on 21 November updates the spill notification for the spillway stilling basin repair work. Effective immediately and until further notice, BPA is requested to provide a minimum of one hour notice prior to spill, with a day-ahead notice preferred if possible due to ongoing spillway repair work and related safety concerns.

  - A teletype sent 13 December updates the winter spill priority list and wintertime spill caps.

  - A teletype sent on 20 December updates the flow operations necessary to maintain a daytime tailwater appropriate for daytime chum spawning and to pass excess water, effective until further notice.  As hard constraint #1, maintain the tailwater at a minimum of 13.5’ at all hours.  As a hard constraint #2, maintain tailwater during the daytime within a 2.0’ band of 13.5’ – 15.5’ with a target of 14.0’.

  - A teletype sent on 06 February states that effective immediately, a previous teletype limiting the maximum tailwater to 21.0’ for lamprey caisson removal is cancelled.

  - A teletype sent on 13 February updates previous teletypes regarding PH2 outages and stilling basin repair work .  The updated teletype states that the stilling basin repairs will continue to take place at night and the lamprey work below PH2 will take place during daylight hours.  The previous schedule will vary in that on the night of 15 February, there will be no stilling basin work as the final concrete pour will take place the night of 14 February.  The spillway will remain vacated and available on the night of 15 February.  On the night of 16 February, the stilling basin work will resume and be finalized.  In the event stilling basin work is not complete on 16 February, the schedule will be revised.  The schedule states that through 0600 on 15 February, the spillway basin will be vacated, clearances lifted, and start spill while simultaneously the shutdown of PH2, and lock out and tagging out of units.  At approximately 0830-1400 dive work will occur for lamprey construction.  On or before 1500 divers will release clearances and no later than 1700 the clearances will be lifted and PH2 generating.  On days the lamprey dives complete early, PH2 units will be returned to service as early as possible.  At 1800 the stilling basin clearances will be hung so that spillway repair dive work may occur from 1800 to 0430.  The one-hour notice of spill referenced in a prior teletype is not required for spill during the hours of spill listed above only.  The B2CC is not to be in use when barge is in transit past it.  PH1 units should be operated to minimize spill to the extent possible.  The 13.5’ tailwater minimum remains in effect at all times.  From 0600 to 1600 on 06 February until further notice, request to spill up to 70 kcfs as necessary to meet all non-emergency flow requirements at the project.  If more spill is required, or if clearances on generating units cannot be lifted fast enough, additional operating guidance is outlined.  Due to no stilling basin work on the night of 15 February, the daily schedule for 15 February will be the same as previously stated but will vary in that the lamprey dive operations will be allowed to continue until 1730.  On or before 1800 divers  will release clearances off the lock box.  No later than 2000 clearances will be lifted and PH2 generating.  The previous schedule will resume for 16 February.  From 0600 on 17 February to 2000 on 09 March, the daily schedule for lamprey work will be as followed: 0600 start the shutdown of PH2 and the lock out and tagging out of units.  At approximately 0830 – 1730 dive work will be in progress for lamprey construction.  On or before 1800 divers will release clearances from lock box.  No later than 2000, clearances will be lifted and PH2 generating.  If dive work is completed early, PH2 units will be returned to service as early as possible.  Once stilling basin work has completed on 16 February, a previous teletype regarding the one-hour notice of spill will no longer be required and lifted.

  - A teletype sent on 14 February updates a teletype sent on 13 February regarding the PH2 outage and stilling basin repairs for 15 February.  The updated schedule states that on the evening of 15 February, there will be extended hours of lamprey work and reduced hours for stilling basin repairs.  Changes to the previous teletype include: having stilling basin clearances hung for workers in the stilling basin at 2100.  From approximately 2100 on 15 February to 0300 on 16 February dive work will commence.  After stilling basin work is finished in at 0300 on 16 February, the previous schedule will revert back.

  - A teletype sent on 15 February updates a teletype sent on 14 February regarding the PH2 outage and stilling basin repairs for the night of 15 February.  The night of 15 February will include an extended hour of lamprey work and a shift in the hours for stilling basin repair.  On or before 1900 divers  will release clearances off the lock box.  No later than 2100 clearances will be lifted and PH2 generating.  By 2100, stilling basing clearances will be hung for workers in the stilling basin.  From approximately 2200 on February 15 to 0400 on February 16 dive work will commence for stilling basin repair work.  After stilling basin work is finished in at 0400 on 16 February, the previous schedule will revert back.

  - A teletype sent on 15 February extends a previous teletype to 1800 on 28 February, operate the Bonneville forebay 24 hours per day from 71.5’ – 76.0’ as a hard constraint to facilitate work at Bradford Island B-branch fishway.  At the expiration of this teletype, revert to normal pool operating range of 71.5’ – 76.5’.

JERRY CARROLL

Operations Project Manager

Table 1.  Unit Operation Closures.

| #### Unit | #### OOS | #### Date | #### Return | #### Date | #### Comment |
| --- | --- | --- | --- | --- | --- |
| #### 10 | #### 0001 | #### 11 FEB | #### 1138 | #### 14 FEB | #### Scheduled Annual Maintained |
| #### 11 | #### 0800 | #### 09 SEPT | #### N/A | #### N/A | #### High Thrust Bearing Temperatures |
| #### 12 | #### 0627 | #### 10 FEB | #### 1551 | #### 10 FEB | WA Shore LPS Construction |
| #### 12 | #### 0642 | #### 11 FEB | #### 1552 | #### 11 FEB | WA Shore LPS Construction |
| #### 12 | #### 0635 | #### 12 FEB | #### 1614 | #### 12 FEB | WA Shore LPS Construction |
| #### 12 | #### 0652 | #### 13 FEB | #### 1535 | #### 13 FEB | WA Shore LPS Construction |
| #### 12 | #### 0638 | #### 14 FEB | #### 1557 | #### 14 FEB | WA Shore LPS Construction |
| #### 12 | #### 0700 | #### 15 FEB | #### 1916 | #### 15 FEB | WA Shore LPS Construction |
| #### 12 | #### 0616 | #### 16 FEB | #### 1601 | #### 16 FEB | WA Shore LPS Construction |
| #### 13 | #### 0627 | #### 10 FEB | #### 1524 | #### 10 FEB | WA Shore LPS Construction |
| #### 13 | #### 0642 | #### 11 FEB | #### 1544 | #### 11 FEB | WA Shore LPS Construction |
| #### 13 | #### 0635 | #### 12 FEB | #### 1542 | #### 12 FEB | WA Shore LPS Construction |
| #### 13 | #### 0652 | #### 13 FEB | #### 1511 | #### 13 FEB | WA Shore LPS Construction |
| #### 13 | #### 0638 | #### 14 FEB | #### 1557 | #### 14 FEB | WA Shore LPS Construction |
| #### 13 | #### 0700 | #### 15 FEB | #### 1908 | #### 15 FEB | WA Shore LPS Construction |
| #### 13 | #### 0616 | #### 16 FEB | #### 1600 | #### 16 FEB | WA Shore LPS Construction |
| #### 14 | #### 0627 | #### 10 FEB | #### 1531 | #### 10 FEB | WA Shore LPS Construction |
| #### 14 | #### 0642 | #### 11 FEB | #### 1552 | #### 11 FEB | WA Shore LPS Construction |
| #### 14 | #### 0635 | #### 12 FEB | #### 1544 | #### 12 FEB | WA Shore LPS Construction |
| #### 14 | #### 0652 | #### 13 FEB | #### 1514 | #### 13 FEB | WA Shore LPS Construction |
| #### 14 | #### 0638 | #### 14 FEB | #### 1557 | #### 14 FEB | WA Shore LPS Construction |
| #### 14 | #### 0700 | #### 15 FEB | #### 1916 | #### 15 FEB | WA Shore LPS Construction |
| #### 14 | #### 0616 | #### 16 FEB | #### 1601 | #### 16 FEB | WA Shore LPS Construction |
| #### 15 | #### 0627 | #### 10 FEB | #### 1536 | #### 10 FEB | WA Shore LPS Construction |
| #### 15 | #### 0642 | #### 11 FEB | #### 1547 | #### 11 FEB | WA Shore LPS Construction |
| #### 15 | #### 0635 | #### 12 FEB | #### 1614 | #### 12 FEB | WA Shore LPS Construction |
| #### 15 | #### 0652 | #### 13 FEB | #### 1532 | #### 13 FEB | WA Shore LPS Construction |
| #### 15 | #### 0638 | #### 14 FEB | #### 1557 | #### 14 FEB | WA Shore LPS Construction |
| #### 15 | #### 0700 | #### 15 FEB | #### 1912 | #### 15 FEB | WA Shore LPS Construction |
| #### 15 | #### 0616 | #### 16 FEB | #### 1547 | #### 16 FEB | WA Shore LPS Construction |
| #### 16 | #### 0627 | #### 10 FEB | #### 1551 | #### 10 FEB | WA Shore LPS Construction |
| #### 16 | #### 0642 | #### 11 FEB | #### 1543 | #### 11 FEB | WA Shore LPS Construction |
| #### 16 | #### 0635 | #### 12 FEB | #### 1555 | #### 12 FEB | WA Shore LPS Construction |
| #### 16 | #### 0652 | #### 13 FEB | #### 1519 | #### 13 FEB | WA Shore LPS Construction |
| #### 16 | #### 0638 | #### 14 FEB | #### 1557 | #### 14 FEB | WA Shore LPS Construction |
| #### 16 | #### 0700 | #### 15 FEB | #### 1916 | #### 15 FEB | WA Shore LPS Construction |
| #### 16 | #### 0616 | #### 16 FEB | #### 1601 | #### 16 FEB | WA Shore LPS Construction |
| #### 17 | #### 0627 | #### 10 FEB | #### 1513 | #### 10 FEB | WA Shore LPS Construction |
| #### 17 | #### 0642 | #### 11 FEB | #### 1540 | #### 11 FEB | WA Shore LPS Construction |
| #### 17 | #### 0635 | #### 12 FEB | #### 1548 | #### 12 FEB | WA Shore LPS Construction |
| #### 17 | #### 0652 | #### 13 FEB | #### 1507 | #### 13 FEB | WA Shore LPS Construction |
| #### 17 | #### 0638 | #### 14 FEB | #### 1557 | #### 14 FEB | WA Shore LPS Construction |
| #### 17 | #### 0700 | #### 15 FEB | #### 1907 | #### 15 FEB | WA Shore LPS Construction |
| #### 17 | #### 0616 | #### 16 FEB | #### 1538 | #### 16 FEB | WA Shore LPS Construction |
| #### 18 | #### 0627 | #### 10 FEB | #### 1551 | #### 10 FEB | WA Shore LPS Construction |
| #### 18 | #### 0642 | #### 11 FEB | #### 1552 | #### 11 FEB | WA Shore LPS Construction |
| #### 18 | #### 0635 | #### 12 FEB | #### 1614 | #### 12 FEB | WA Shore LPS Construction |
| #### 18 | #### 0652 | #### 13 FEB | #### 1535 | #### 13 FEB | WA Shore LPS Construction |
| #### 18 | #### 0638 | #### 14 FEB | #### 1557 | #### 14 FEB | WA Shore LPS Construction |
| #### 18 | #### 0700 | #### 15 FEB | #### 1916 | #### 15 FEB | WA Shore LPS Construction |
| #### 18 | #### 0616 | #### 16 FEB | #### 1601 | #### 16 FEB | WA Shore LPS Construction |