**Willamette Fish Passage Operation and Maintenance (W-FPOM) Team meeting**

28 February 2018 0900-1000

NWP U.S. Army Corps of Engineers

Portland, Oregon

Block 300, Lobby Conference Room

Conference line: 877-411-9748 **Access code: 7791114**

WebEx (if needed): http://usace.webex.com/meet/christopher.e.walker

1. **Introductions and agenda updates**
2. **Approve January W-FPOM minutes**
3. **Action Items**
   1. **[Jan 2018]** Research/FPT updates – ACTION: Walker will look into the MFW pre-spawn mortality study to see where it is at.
   2. **[Jan 2018]** 18OVE002 – Maintenance schedules – ACTION: Walker will send the maintenance schedule to NOAA.
   3. **[Apr 2017]** Form task group to examine adult fish facility operations to incorporate into the WFOP (Walker). ***Pending in the next couple of months***
   4. **[Jul 2017]** Contact Art Armour regarding Minto TDG gage data uploaded to the website in a readily-retrievable form that is regularly updated. ***Pending. There are some problems with gauge readings. The housing around the gauge is solid. They are going to try a perforated housing so the water is flowing through it. All the software to add the TDG information to the PLC has been purchased.***
4. **Updates** 
   1. HMT Updates
      1. North Santiam
      2. South Santiam
      3. McKenzie
      4. Middle Fork
   2. HGMP updates
   3. Research/FPT updates
   4. Water Quality Updates
   5. Flow update
   6. BPA updates
   7. Cougar Fish Facility
   8. Fall Creek Fish Facility
5. **Willamette Valley Contract Status**
   1. **Willamette Hatcheries (ODFW)** – Awarded, current. Option year mod by 1 Sept 2018.
   2. **Trout (Desert Springs)** – Awarded, current. Option for base amount of 100K lbs for 2019 delivery awarded 31 December 2017.
   3. **Monitoring and Evaluation** – Not awarded. Scope of work in development.
6. **Coordination/Notification forms (need concurrence/discussion)**
   1. 18LOP01 MFR Lookout Point Dam Hydraulic Fluid Release
   2. 18WVP01 Trout and M&E

1. **Fish Operations Plan:** WFOP homepage: [http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Willamette\_Coordination/WFOP/](http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Willamette_Coordination/WFOP/%20)
   1. Status of the 2018 WFOP
   2. Change forms
      1. 18OVE002 – Maintenance schedules (pending)
      2. 18NS003 – Maintenance Periods (pending)
      3. 18MCK003 – Fish Passage RO (pending)
2. **Task Group Updates.**
   1. Summer Steelhead (Traylor/Taylor)
   2. SWIFT, Flow task group (Piaskowski)