**Willamette Fish Facility Design Work Group**

**Tuesday, January 7, 2019**

**9:30 am to 12:30 pm**

**Location:**

USACE - Block 300 Building

333 SW 1st Ave., Portland Oregon

Fireside (Lobby) Conference Room (1st floor)

**Conference Call Number:**

--------------------CONFERENCE CALL-----------------------------------------------------------------------

USA Toll-Free: 877- 402-9753

ACCESS CODE: 2377130

SECURITY CODE: 2377130 LOG IN as participant for call.

--------------------------- Web Meeting ---------------------------------------------------------------------

<https://usace.webex.com/meet/fenton.o.khan>

-------------------------------------------------------------------------------------------------------------------

**Meeting Purpose:**

Finalize previous meeting notes. Provide an update on status of active design projects.

**Agenda:**

1. Review and approve previous meeting notes - due to the short review time, the minutes will be
2. Updates on active design/construction projects
	1. Fall Creek AFF – installed new dewatering screens with greater porosity. Almost complete.
	2. Cougar DSP 2.0 – getting ready to send new report but discussing internally. Agencies will see 50% report on Friday. Comments due by February 7. Reis asked if the 50% will have the spreadsheet discussed at the meeting. Yes, update to the matrix that is different than the meeting. It will accompany the report and be in a spreadsheet.
	3. Cougar DSP – Next milestone is 90% ps towards end of April/May. The team will present at the May meeting. Mullan asked if the spawning survey numbers are back and if they can see before the science review. Khan said it was a question for RME.
	4. Detroit Temp Control and DSP - updates
	5. Foster AFF ladder Improvements - updates
	6. Foster DSP - Fish Weir Design Improvements – updates
	7. High Head Bypass - updates
3. Next Steps
	1. Next WFFDWG meeting currently scheduled for February 4
	2. Upcoming reviews
		1. High head bypass – mid-January