# Seasonal Updates to the
2011 Water Management Plan

Updated November 28, 2011

# Introduction

The annual Water Management Plan (WMP) is developed prior to the implementation of operational measures identified in the BiOp.  The WMP is also developed prior to the receipt of any seasonal information that may determine how many of the operational measures are implemented.  The Seasonal Update is intended to supplement the WMP with more detailed information on operations as the water year progresses.  Each section of the Seasonal Update will be updated when information is available and finalized when no further information is available.  The first update for the primary elements of Fall and Winter will be posted on November 1st of each year.  The first update for the primary elements of Spring and Summer will be posted by March 1st of each year.

# Seasonal Update Elements

The elements included in the Seasonal Update are generally the same as have been previously presented in the Fall/Winter and Spring/Summer Updates to the WMP.  The change to provide updates in this manner has been implemented to present better continuity for tracking operations as they change throughout and across each season.  The elements included in the Seasonal Update and the approximate schedule for updates and finalizations are as present in the table below.

| Seasonal Update Section | Element | Last Updated | Begins | Finalized |
| --- | --- | --- | --- | --- |
| 2.1 | Current Conditions (WSF, Streamflows, etc.) | Sep 9, 2011 | October | July |
| 2.2 | Seasonal Flow Objectives |  | April | August |
| 2.3 | Flood Control | Feb 22, 2011 | January | June |
| 2.4 | Storage Project Operations | Nov 1, 2010 | September | September |
| 2.5 | Water Quality (Spill Priority Lists) | Dec 2, 2010 | April | August 31 |
| Specific Operations |  |  |  |  |
| 2.6 | Chum Operations | May 2, 2011 | November | April 18 |
| 2.7 | Burbot | Nov 1, 2010 | November | December 30 |
| 2.8 | Upper Snake Flow Augmentation |  | April | August 31 |
| 2.9 | Lake Pend Oreille Kokanee Operation |  | September | December 30 |
| 2.10 | Vernita Bar/Hanford Reach Fall Chinook Protection Program Agreement Operations (Non-BiOp Action) | May 2, 2011 | November | June |
| 2.11 | Spring Creek Hatchery Releases |  |  |  |
| 2.12 | Snake River Zero Generation | Dec 2, 2010 | December | February |
| 2.13 | Minimum Operating Pool (MOP) |  |  |  |
| 2.14 | Spill and Transportation | May 2, 2011 |  |  |
| 2.15 | Fish Passage Research | May 2, 2011 | March | April 3 |

## Current Conditions

### NOAA River Forecasts

Water supply forecasts provided by NOAA’s Northwest River Forecast Center can be accessed at: http://www.nwrfc.noaa.gov/water_supply/ws_fcst.cgi

The Dalles January-July (30-year average = 107.3 maf)

| Date Issued | Forecast | Volume (maf) | % Normal |
| --- | --- | --- | --- |
| Dec 16, 2010 | December Mid-Month | 111.0 | 103% |
| Dec 30, 2010 | January Early Bird | 103.0 | 96% |
| Jan 7, 2011 | January Final | 104.0 | 97% |
| Jan 20, 2011 | January Mid-Month | 108.0 | 101% |
| Jan 27, 2011 | February Early Bird | 108.0 | 101% |
| Feb 9, 2011 | February Final | 110.0 | 103% |
| Feb 17, 2011 | February Mid-Month | 108.0 | 101% |
| Feb 24, 2011 | March Early Bird | 108.0 | 101% |
| Mar 7, 2011 | March Final | 109.0 | 102% |
| Mar 17, 2011 | March Mid-Month | 112.0 | 104% |
| Mar 31, 2011 | April Early Bird | 115.0 | 107% |
| Apr 7, 2011 | April Final | 117.0 | 109% |
| Apr 21, 2011 | April Mid-Month | 127.0 | 118% |
| Apr 27, 2011 | May Early Bird | 128.0 | 119% |
| May 6, 2011 | May Final | 128.8 | 119% |
| May 19, 2011 | May Mid-Month | 133.0 | 124% |
| Jun 2, 2011 | June Early Bird | 138.0 | 129% |
| Jun 6, 2011 | June Final | 141.0 | 131% |
| Jun 15, 2011 | June Mid-Month | 142.0 | 132% |
| Jun 29, 2011 | July Early Bird | 142.0 | 132% |
| Jul 7, 2011 | July Final | 142.0 | 132% |

The Dalles April-August (30-year average = 93.1 maf)

| Date Issued | Forecast | Volume (maf) | % Normal |
| --- | --- | --- | --- |
| Dec 16, 2010 | December Mid-Month | 98.9 | 103% |
| Dec 30, 2010 | January Early Bird | 89.0 | 96% |
| Jan 7, 2011 | January Final | 90.6 | 87% |
| Jan 20, 2011 | January Mid-Month | 91.5 | 98% |
| Jan 27, 2011 | February Early Bird | 90.9 | 99% |
| Feb 9, 2011 | February Final | 92.5 | 99% |
| Feb 17, 2011 | February Mid-Month | 91.2 | 98% |
| Feb 24, 2011 | March Early Bird | 91.4 | 98% |
| Mar 7, 2011 | March Final | 92.3 | 99% |
| Mar 17, 2011 | March Mid-Month | 97.3 | 105% |
| Mar 31, 2011 | April Early Bird | 99.9 | 107% |
| Apr 7, 2011 | April Final | 101.0 | 108% |
| Apr 21, 2011 | April Mid-Month | 112.0 | 120% |
| Apr 27, 2011 | May Early Bird | 113.0 | 121% |
| May 6, 2011 | May Final | 113.0 | 121% |
| May 19, 2011 | May Mid-Month | 118.0 | 127% |
| Jun 2, 2011 | June Early Bird | 124.0 | 133% |
| Jun 6, 2011 | June Final | 126.0 | 135% |
| Jun 15, 2011 | June Mid-Month | 127.0 | 136% |
| Jun 29, 2011 | July Early Bird | 128.0 | 138% |
| Jul 7, 2011 | July Final | 128.0 | 138% |

Grand Coulee January-July (30-year average = 62.9 maf)

| Date Issued | Forecast | Volume (maf) | % Normal |
| --- | --- | --- | --- |
| Dec 16, 2010 | December Mid-Month | 64.1 | 102% |
| Dec 30, 2010 | January Early Bird | 58.9 | 94% |
| Jan 7, 2011 | January Final | 59.0 | 94% |
| Jan 20, 2011 | January Mid-Month | 61.7 | 98% |
| Jan 27, 2011 | February Early Bird | 61.9 | 98% |
| Feb 9, 2011 | February Final | 65.2 | 104% |
| Feb 17, 2011 | February Mid-Month | 65.5 | 104% |
| Feb 24, 2011 | March Early Bird | 65.3 | 104% |
| Mar 7, 2011 | March Final | 65.6 | 104% |
| Mar 17, 2011 | March Mid-Month | 67.6 | 107% |
| Mar 31, 2011 | April Early Bird | 68.5 | 109% |
| Apr 7, 2011 | April Final | 68.2 | 108% |
| Apr 21, 2011 | April Mid-Month | 74.1 | 118% |
| Apr 27, 2011 | May Early Bird | 74.7 | 119% |
| May 6, 2011 | May Final | 73.7 | 117% |
| May 19, 2011 | May Mid-Month | 75.7 | 120% |
| Jun 2, 2011 | June Early Bird | 78.1 | 124% |
| Jun 6, 2011 | June Final | 78.3 | 124% |
| Jun 15, 2011 | June Mid-Month | 79.1 | 126% |
| Jun 29, 2011 | July Early Bird | 79.5 | 126% |
| Jul 7, 2011 | July Final | 79.8 | 127% |

Lower Granite April-July (30-year average = 21.6 maf)

| Date Issued | Forecast | Volume (maf) | % Normal |
| --- | --- | --- | --- |
| Dec 16, 2010 | December Mid-Month | 23.5 | 109% |
| Dec 30, 2010 | January Early Bird | 22.7 | 105% |
| Jan 7, 2011 | January Final | 23.7 | 110% |
| Jan 20, 2011 | January Mid-Month | 23.5 | 109% |
| Jan 27, 2011 | February Early Bird | 23.0 | 107% |
| Feb 9, 2011 | February Final | 22.2 | 103% |
| Feb 17, 2011 | February Mid-Month | 21.0 | 97% |
| Feb 24, 2011 | March Early Bird | 21.6 | 100% |
| Mar 7, 2011 | March Final | 21.6 | 100% |
| Mar 17, 2011 | March Mid-Month | 22.5 | 104% |
| Mar 31, 2011 | April Early Bird | 24.5 | 114% |
| Apr 7, 2011 | April Final | 25.1 | 116% |
| Apr 21, 2011 | April Mid-Month | 27.7 | 129% |
| Apr 27, 2011 | May Early Bird | 27.9 | 129% |
| May 6, 2011 | May Final | 28.4 | 132% |
| May 19, 2011 | May Mid-Month | 30.2 | 140% |
| Jun 2, 2011 | June Early Bird | 33.1 | 154% |
| Jun 6, 2011 | June Final | 33.7 | 156% |
| Jun 15, 2011 | June Mid-Month | 33.7 | 156% |
| Jun 29, 2011 | July Early Bird | 33.8 | 157% |
| Jul 7, 2011 | July Final | 34.2 | 159% |

### Corps Forecasts

Volume inflow forecasts provided by the Corps for Libby and Dworshak can be accessed at:  http://www.nwd-wc.usace.army.mil/report/inflow.htm

Libby April-August (70-year average = 6337 kaf)

| Date Issued | Forecast | Volume (kaf) | % Normal |
| --- | --- | --- | --- |
| November 5, 2010 | November Pre-Season | 5822 | 99% |
| December 3, 2010 | December Final | 6262 | 107% |
| January 7, 2011 | January Final | 5610 | 89% |
| February 4, 2011 | February Final | 6656 | 105% |
| March 4, 2011 | March Final | 7105 | 112% |
| April 5, 2011 | April Final | 7191 | 113% |
| May 3, 2011 | May Final | 8165 | 129% |
| June 3, 2011 | June Final | 8099 | 128% |

Dworshak April-July (70-year average = 2683 kaf)

| Date Issued | Forecast | Volume (kaf) | % Normal |
| --- | --- | --- | --- |
| Oct 15, 2010 | October Pre-Season | 3972 | 148% |
| November , 2010 | November Pre-Season | 3972 | 148% |
| December 7, 2010 | December Final | 3452 | 129% |
| January 5, 2011 | January Final | 3340 | 124% |
| February 4, 2011 | February Final | 3142 | 117% |
| March 4, 2011 | March Final | 3329 | 124% |
| April 7, 2011 | April Final | 3387 | 126% |
| May 3, 2011 | May Final | 3772 | 141% |
| June 2, 2011 | June Final | 3813 | 142% |

### Reclamation Forecasts

Hungry Horse April-August (30-year average = 2070 kaf)

| Date Issued | Forecast | Volume (maf) | % Normal |
| --- | --- | --- | --- |
| January 6, 2011 | Apr-Aug January Final | 2.193 | 106% |
| February 4, 2011 | Apr-Aug February Final | 2.413 | 117% |
| March 3, 2011 | Apr-Aug March Final | 2.506 | 121% |
| April 5, 2011 | Apr-Aug April Final | 2.659 | 128% |
| May 3, 2011 | Apr-Aug May Final | 2.933 | 142% |

Hungry Horse January–July (30-year average = 2224 kaf)

| Date Issued | Forecast | Volume (maf) | % Normal |
| --- | --- | --- | --- |
| January 6, 2011 | Jan-Jul January Final | 2.356 | 106% |
| February 4, 2011 | Jan-Jul February Final | 2.654 | 119% |
| March 3, 2011 | Jan-Jul March Final | 2.741 | 123% |
| April 5, 2011 | Jan-Jul April Final | 2.862 | 129% |
| May 3, 2011 | Jan-Jul May Final | 3.118 | 140% |

Hungry Horse May-September (30-year average = 1835 kaf)

| Date Issued | Forecast | Volume (maf) | % Normal |
| --- | --- | --- | --- |
| January 6, 2011 | May-Sep January final | 1.944 | 106% |
| February 4, 2011 | May-Sep February Final | 2.139 | 117% |
| March 3, 2011 | May-Sep March Final | 2.222 | 121% |
| April 5, 2011 | May-Sep April Final | 2.357 | 128% |
| May 3, 2011 | May-Sep May Final | 2.798 | 153% |

### Precipitation, Streamflow and Weather Summaries

| WY 2011 | Precipitation |  |  | Streamflow |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | GCL | LWG | TDA | GCL | LWG | TDA |
| Oct | 93% | 161% | 122% | 101% | 85% | 98% |
| Nov | 105% | 106% | 100% | 107% | 85% | 97% |
| Dec | 99% | 135% | 111% | 105% | 85% | 101% |
| Jan | 144% | 94% | 120% | 158% | 135% | 157% |
| Feb | 122% | 75% | 100% | 103% | 87% | 104% |
| Mar | 138% | 165% | 167% | 135% | 108% | 122% |
| Apr | 145% | 160% | 155% | 92% | 132% | 119% |
| May | 111% | 152% | 147% | 109% | 135% | 123% |
| Jun | 111% | 124% | 112% | 142% | 179% | 152% |
| Jul | 103% | 49% | 85% | 152% | 212% | 165% |
| Aug | 27% | 61% | 32% | 114% | 121% | 115% |
| Sep | 54% | 27% | 45% | 97% | 116% | 91% |
| WYTD | 108% | 117% | 113% |  |  |  |

* Final numbers for WY2011

| Date | Weekly Weather Retrospective |
| --- | --- |
| October 26, 2010 | The stormy weather that occurred over the past weekend will continue this week. There will be some streamflow rises; however, temperatures are cool. So flows are tempered because precipitation falling at higher elevations is coming down as snow. The new water year snowpack is starting to build! |
| November 1, 2010 | Remnants of the typhoon from Asia are bringing warm wet weather to the Pacific Northwest. The northern part of the basin, particularly British Columbia, will be receiving the heaviest of the precipitation. Snow levels in Canada will be about 6000 feet so some of the precipitation will be falling as rain. Expect precipitation, overall, for the week, to be average to above average. Moderate streamflow rises expected. |
| November 15, 2010 | Precipitation this past weekend caused moderately small streamflow rises from BC to the lower Snake. Precipitation will continue this week although amounts expected are considered to be normal to below normal. With the cold front moving in, temperatures have dropped. This should temper streamflows rises, particularly at mid level and higher elevations, as the precipitation will be falling as snow. |
| November 22, 2010 | This week streams should be quiet with the much colder weather shutting things down. Precipitation will fall mostly as snow. Overall, the precipitation will be average to below average this week. |
| November 29, 2010 | The week of November 21-27 was perhaps the coldest November week since 1985 in the Columbia River Basin. A major winter storm moved off the Gulf of Alaska on the 21st, which pulled Arctic air south from the Yukon Territory. Snow levels fell to the valley floors on the 22nd with 2 to 3 feet of snow accompanied by hours of blizzard conditions in both middle and upper elevations. This was followed by record cold, particularly east of the Cascades. Temperatures began a slow recovery by Thanksgiving, but were still 5 to 7 degrees below long-term averages by week’s end. The extreme cold slowed runoff into the river basin, with ice development noted at several headwater sites. |
| December 13, 2010 | Unusually heavy precipitation, combined by a significant jump in snow levels, led to significant flows over the weekend, mostly west of the Cascades and especially over western Washington. Farther east where cold air remained entrenched until Sunday, most of the precipitation fell as snow or freezing rain before turning to rain. Reports are still coming in, but some stream response is already underway in some of the upper Columbia and Snake River tributaries. These increased flows will work downstream over the next few days. However a return to more seasonable precipitation and temperatures will slow runoff and reduce streamflows by midweek. The best news with this past weekend’s storm is that significant precipitation fell over southern Canada, northeast Washington, and northern Idaho and Montana. These areas had generally missed out on previous storms this fall. |
| December 20, 2010 | Below normal precipitation fell over the basin last week, which allowed streams to gradually recede throughout the week after significant jumps occurred in the wake of the December 7-9 heavy rain events. A storm system this weekend brought moderate amounts of precipitation to the southern two-thirds of the basin, but most of that fell as snow. Although still quite early in the season, snowpacks were above mid-December normals across Oregon and Southern Idaho and near normal in Northern Idaho and Montana. Snowpacks continued to lag behind normal in Washington and British Columbia. |
| December 27, 2010 | Precipitation over the past four days was mostly a west side event. Snow conditions in Canada remain much below average in many spots. The rest of the basin is a mixed bag but pans out to an overall near average snowpack. Streamflows have been flat. The forecast for the next several days is for below normal precipitation in BC region (again) and near normal precipitation in northern Idaho and northwestern Montana, with heavier amounts in central and south Idaho. Mostly snow is expected but there will be a rain/snow mix at lower elevations. Small rises may occur in the Clearwater and lower Spokane river basins. Small rises should occur in the Willamette. |
| January 3, 2011 | After a wet Christmas, below normal precipitation and temperatures were the main stories across the entire basin last week. Temperature departures bottomed out at -10F over the New Years’ weekend, with many subzero low temperatures in the interior Pacific Northwest. This kept streamflows flat with some icing noted on many smaller river systems. While snowpack levels remain near or even slightly above normal on the U.S. side of the border, they remain well below normal in southwest Canada. |
| January 10, 2011 | Most of the precipitation last week was focused where it is needed most: over Canadian portions of the Columbia Basin. Several feet of snow fell in the mountains of southwest Canada, but that merely put a dent into ongoing snowpack deficits. The U.S. portion of the basin received below average precipitation last week, although snowpacks remained near or above early January normals. |
| January 18, 2011 | Both weather and streamflows were unusually active across the basin last week, even for a La Niña winter. The beginning of the week featured a brief cold snap and unusually low elevation snows. By the end of the week, the jet stream quickly shifted into a nearly classic pineapple express configuration it dipped into Hawaii and aimed at the Pacific Northwest. The result was a rapid warmup and record rainfall this past weekend. This precipitation, which ranged from 2 to 9 inches across the U.S. portion of the Basin, in addition to snow levels ranging from 4000ft in Canada to 8000ft in the Cascades, led to significant streamflows and some tributary flooding -- particularly in the streams flowing out of the Cascades, and in the Clearwater, Spokane, and Pend Oreille Basins. Even southern British Columbia got into the action with high flows and significant improvement in the snowpack. While the Canadian headwater snowpack continues to lag well behind the rest of the basin, snow water equivalents as of this morning had risen above their record lows near Mica, and were now above average in the Kootenay Basin. |
| January 24, 2011 | After the active weather from last weekend and early in the week, this coming week looks to be fairly quiet here in the northwest with dry conditions and just above normal temperatures. Streamflow rises peaked both above Coulee and Lower Granite early in the week with slow recessions across the week. Heartening news is that although we lost low elevation snow, that the storms from these past two weeks have increased the upper elevation snow and especially increased the snow pack in Canada. Water supply saw a small increase in the mid-month forecast, with these dry conditions expected for the next week, we may see that drop down again. |
| January 31, 2011 | The Columbia Basin continued dry weather is expected this week, with the exception of some spotty light rain or mountain snow over southern Canada and Washington. A piece of the Arctic air heading into the eastern U.S. has also spilled into the valleys east of the Cascades and will remain in place for much of the week. East winds through the Gorge and passes will help drop temperatures to near average levels for a few days this week in the I-5 corridor before turning milder again this weekend. The forecast for the second week of February looks on the cool side, with some indications of more seasonable, wetter weather returning to the basin. |
| February 7, 2011 | The cool dry weather led to gradual streamflow decreases, with some river icing returning to headwater areas in Montana and Idaho. Snowpack averages actually decreased in the U.S. portion of the basin last week because of the fact that snowpack should be steadily increasing in early February, and it simply did not last week. The only location which built snowpack was over southern British Columbia where many locations are finally near average after lagging for much of the winter so far. |
| February 14, 2011 | Much of the week was mild and dry across the basin with temperatures several degrees above early February averages. By the end of the week, though, the expected turn toward much wetter and cooler weather began, particularly over British Columbia and Washington where significant valley rain and mountain snow fell. Streamflows slowly receded through much of the week, although some snowmelt in the Snake basins helped maintain some elevated base flows. |
| February 22, 2011 | A major weather pattern change occurred last week. During the first half of the month most of the precipitation was aimed at the northern half of the basin where snow water equivalents made significant gains – mainly over Canada. Since mid-month, though, the jet stream has shifted into the U.S. basins, with the main precipitation axis shifting with it. The shift also allowed cooler air to overspread the entire basin, with snow levels dropping unseasonably low – at times near sea level. As this shift took place and precipitation increased over the southeast half of the basin, minor stream rises were noted in the Spokane, Clearwater, and upper Snake basins as some of the initial precipitation fell as rain. By week’s end, though, runoff dropped as temperatures fell near or below freezing, and subsequent precipitation fell as light to moderate snow. |
| February 28, 2011 | Light precipitation gave way to a significant cold snap by week’s end across the basin. As forecast about a week in advance, load center temperatures plummeted to 15 degrees below normal or colder from Thursday through the Saturday, which is “major cold snap” territory. Several cities hit new low record low temperatures as a result of the arctic front which brought the cold and accumulating snow to both Portland and Seattle. |
| March 7, 2011 | Heavy rain and mountain snow fell over most of the basin last week with unusually low snow levels and temperatures hovering 2 to 6 degrees below average. In much of Oregon, Idaho and Montana, precipitation was over double what would normally fall during the first week of March, with a few locations in the Cascades picking up over 5 inches of water equivalent. This supported significant gains in snowpack over the Cascades, and above about 3500 feet over the rest of the U.S. portion of the basin. Even the Canadian portion of the basin saw snowpack gains – mainly near the U.S. border. Despite such heavy precipitation last week, streamflow responses were very modest due to the unusually low snow levels and cold temperatures. |
| March 14, 2011 | Above normal precipitation continued across the Columbia basin last week with more rain in the valleys and snowfall in the mountains. Snowpack percentages continued to increase basinwide. Canada gained 2%, areas above Grand Coulee 3%, and the Snake was up 1% for the week. Temperatures started out as much as 5 degrees below normal, then warmed to near normal by week’s end. Despite the above normal precipitation last week, streamflow responses were very modest due to the low snow levels and cool temperatures. |
| March 21, 2011 | For the third week in a row, precipitation was well above average across the Columbia basin last week. This led to another significant increase in mountain snowpack, particularly in the southern two-thirds of the basin. Some individual reporting stations in the basin, including Portland, received double their normal precipitation for the first 3 weeks of March. Temperatures remained a bit below normal last week as snow levels remained near or below pass levels. Thus streamflow responses were modest and generally limited to the Snake and John Day basins where average temperatures this time of year begin a noticeable, almost daily increase. |
| March 28, 2011 | Although not as cold and wet as the first three weeks of the month, we once again had above average precipitation and below average temperatures last week, which led to another significant gain in snowpack, particularly in the U.S. basin. Streamflow responses were once again modest as most of the precipitation fell as snow above pass levels. The existing snowpack grew less dense last week as rather steady, light, fluffy snow continued to accumulate in the mountains. This increased the water content of the snowpack, but also increased its ability to absorb any rain that may fall this week as snow levels rise to more typical late March levels, and made it even less likely for a sudden melt should unusually warm temperatures arrive by surprise. |
| April 4, 2011 | Yet another wet week was experienced basin-wide. The month of March closed with several locations having their 3rd, 4th or 5th wettest March on record. The big difference last week was in our temperatures and snow levels, which rose well above pass levels and initiated our first melt of the season in the US part of the basin. The heaviest precipitation fell in northwest Washington, British Columbia, and northern Idaho/Montana Tuesday through Thursday, where some 3 days totals exceeded 3 inches in the mountains. Much of the precipitation fell as snow in the high mountains, but below 7000ft in the interior Columbia Basin, the precipitation changed to rain and melted the lowest portions of the snowpack. Streamflows responded quickly, particularly in the Clearwater, Spokane, Snake, Yakima, John Day, and Willamette basins. In the higher elevations, we continued to either build snowpack, or some of the rain was absorbed into the pack. As we entered the weekend, another system brought more moderate to heavy precipitation on Saturday, but much colder air coming in behind it brought snow levels back below pass levels and began to slow the runoff – at least temporarily. |
| April 11, 2011 | Unlike the sogginess of the past five weeks, precipitation was just slightly above average across the basin last week. Initially, snow levels were typical for early April which prolonged ongoing high flows on the Snake and Spokane basins. By Wednesday, though, snow levels fell to levels more typical of February, mountain temperatures fell into the teens, and even the lowest coastal valleys had morning freezes. Temperatures bottomed out well below average, with a few record low temperatures broken. This refroze the still-building snowpack, allowed new snow to accumulate at mid elevations, and slowed runoff. We had yet more gains in the snowpack compared to average, not only because of the additional snow, but also because we saw accumulations the southern Oregon and Idaho where we should already be melting. |
| April 18, 2011 | Although temperatures briefly approached normal levels for a time, heavy precipitation and unusually low snow levels were again the rule last week. New daily precipitation records set both last Thursday and Friday in Portland, the mountains picked up anywhere form 1 to 3 inches of snow-water equivalent over the 7 day period, and significant snowpack gains were noted basin-wise, and at unusually low elevations for mid April. Despite the heavy precipitation, streamflows declined last week, although modest rises were being observed this morning in some of the lowest elevation streams. |
| April 25, 2011 | For the first time since mid-February, basin-average precipitation was below average this week. However temperatures were even colder relative to average last week, with several morning lows below freezing all the way down to sea level. Where precipitation did fall (mostly in BC, ID and MT), it was the form of yet more mountain snow. Snowpack gains were noteworthy in Canada, and while less snow fell in the Snake Basin, we should be melting off snow this time of year – not gaining like we did. Streamflows generally receded last week, although base flows in the Snake and mid-Cs rose a bit due to low elevation precipitation and melting in the very lowest elevation snowpacks. |
| May 2, 2011 | Once again, above average precipitation and much below average temperatures were observed last week, which closed out the wettest March-April period ever recorded at several locations in the Pacific Northwest, including Portland. Much of the precipitation fell as snow in the mountains which kept streamflows modest, however by the end of the week, snowmelt cycling was observed in some of the lowest elevation streams in the US basin and extreme southern BC. Despite some snowmelt in the lowest elevations over the weekend, another significant snowpack gain was noted basin-wide, with a couple of locations in Montana and southern BC near record levels. |
| May 9, 2011 | Another week of below average temperatures and near average precipitation was observed last week. However most of the precipitation fell this past weekend when snow levels rose into the 6000-10000ft range. The heaviest precipitation fell over eastern portions of the basin, which is a significant departure from the spring we’ve had so far. As of this morning, increasing streamflows were observed basin-wide, and lingering rain and mountain snow over eastern Idaho and Montana today will feed additional runoff into the far upper Snake basin. |
| May 16, 2011 | The spring runoff season began last week as temperatures early in the week approached normal. By the end of the week, a modest, brief warmup drove temperatures several degrees above average for the first time in over two months. Valley temperatures briefly rose into the 70s and 80s east of the Cascades before a slow moving front brought heavy rain (which fell on the mid elevation snowpack) over the heart of the basin this weekend. As of this morning, virtually all headwater streams and tributaries were still rising – many of them already near or over their local flood stages. |
| May 23, 2011 | The spring runoff season intensified last week as a particularly wet storm exited the region. This was followed a brief cold spell which dropped temperatures several degrees below average and helped slow the runoff by refreezing some of the very deep snowpack which remains over much of the basin. By the end of the week, another modest, brief warmup drove temperatures a few degrees above average, which is now being followed by another rather wet storm system today. Thus after peaking on Tuesday and a brief decrease, streamflows are again on the way up this morning. |
| May 31, 2011 | The spring runoff intensified again last week despite well below average temperatures and even an extremely late increase in snowpack above 8000ft. A rather strong storm brought significant basin-wide precipitation last week, but snow levels quickly fell as the precipitation arrived which helped to temper the runoff. By the end of the week, unregulated flows at The Dalles still managed to increase to over 700 kcfs as lower elevation snowmelt continued, while regulated flows rose above 500 kcfs. |
| June 6, 2011 | While remaining high, flows dropped last week in response to cooler temperatures. The weekend showed a significant warming trend although brief in nature. Streams are beginning to rise again this morning, but that rise should be short-lived. There is an expected increase later this week with the onset of precipitation across much of Idaho and western Montana. |
| June 13, 2011 | Below average temperatures and near average rainfall last week continued to support very high flows and ongoing flooding on some headwater tributaries. However, considering the amount of remaining snow above 8000ft, a slow, orderly (or as many call it, a “mitten”) spring runoff continues. Some locations in Idaho saw temperatures as much as 10 degrees below average last week, although some warming in the interior was noted this past weekend. |
| June 20, 2011 | Below average temperatures were once again observed basin-wide last week which continued to prolong the spring snowmelt. Considerable snowpack remains above 8000ft, so several weeks of high water remain. Heavy rain also fell over the Canadian portion of the basin last Thursday, which only added to the water supply heading into summer. Significant precipitation also fell in parts of Idaho yesterday in the form of scattered thunderstorms. |
| June 27, 2011 | Temperatures were near average last week, although brief warm-ups early last week and this past weekend were interrupted by cool weather late in the week. Significant rainfall was observed over southern Canada, which combined with rapid snowmelt resulted in significant streamflow increases into the Canadian projects. Elsewhere rainfall was below normal, but snowmelt in Montana and Idaho led to secondary streamflow spikes in the Snake and Flathead basins. |
| July 5, 2011 | Streamflows continued well above normal for late June as slightly above average temperatures in the interior combined with heavy rain in Canada to accelerate snowmelt above Arrow. In the U.S. basin, much of the snow below 7000ft is now gone, but several automated sites in central Idaho and western Montana still show several feet yet to melt. This has helped to keep flows in the Snake, Spokane, Pend Oreille and Kootenay basins unusually high. Over the weekend, the summer monsoon high developed over the southwest U.S. and began to expand north into the Great Basin, this brought on our first summer heat east of the Cascades, and even some brief heat to the central California coast. |
| July 11, 2011 | After almost two months of very high runoff, unregulated flows at The Dalles will finally fall below 500 KCFS today or tomorrow, and below 400 KCFS by early next week. That is still over 150% of July normals as plenty of snow remains in the mountains of British Columbia and Western Montana. The flows will be kept high as an unusually strong storm system moves into the Pacific Northwest this week, before stalling overhead and gradually weakening over the weekend. Above average rainfall is expected pretty much everywhere in the Pacific Northwest, with basin average rainfall exceeding an inch over British Columbia and the northern Washington Cascades, and isolated one inch rains in thunderstorms over parts of the Snake and mid-C basins, and even the Oregon Cascades. This storm will also keep temperatures well below normal, not only in the Pacific Northwest but also in California where temperatures last week where summer heat was the norm. |
| July 18, 2011 | Although temperatures moderated slightly last week, it was still quite cool across the basin. The unusually cool weather also spread south into California where several locations experienced near record cold for mid July. In addition to the cool weather, significant rain fell over parts of the basin last week and this past weekend, particularly in Canada where some locations received over 2 inches of rain last week – some of that on snowpack that is still melting above 7000ft. Thus while streamflows generally diminished last week, particularly below Grand Coulee, they remained well above normal. |
| July 25, 2011 | Significant rainfall fell yet again over the northern half of the basin last week, especially in Canada where there is still some melting mountain snow. Thus unregulated flows continued well above average for mid July, particularly on the mainstem Columbia. Temperatures were once again well below normal for much of the week, but a brief warm and dry spell arrived just in time for the weekend. Meanwhile, near record heat and humidity plagued the eastern half of the U.S. |
| August 1, 2011 | Yet another cool week was observed across the basin last week as cold fronts moving off the eastern Pacific kept a deep marine layer trapped west of the Cascades, while areas to the east experienced near or just slightly above average temperatures. Thunderstorms brought significant rain to Canada above Arrow, but otherwise it was a dry week which allowed basin-wide streamflows to slowly fall. |
| August 8, 2011 | After weeks of below average temperatures, it was slightly warmer than normal across the basin last week. Precipitation was also below average, with the notable exception of southern Idaho and western Montana where scattered thunderstorms dropped locally heavy rains on Monday and Thursday. Most of this rain soaked into the now drying soils, or ran off into irrigation projects. Unregulated flows at The Dalles finally fell below 200 KCFS on August 4 – two weeks later than usual. |
| August 18, 2011 | Last week’s weather was practically a mirror image of the previous month across the region, with cooler-than-average temperatures, near average rainfall in Canada, and little if any rainfall south of the US-Canadian border. This is now the fourth week in a row that rainfall has actually been below normal in the US portion of the basin, although since this is normally the driest time of year, the impact has been minimal. Streamflows in the US basin are finally returning to near-normal August levels, while occasional rain in Canada has kept streamflows higher than normal, and projects nearly full north of the border. |
| August 22, 2011 | After near average temperatures for much of last week, temperature finally broke the 90 degree mark for the first time this year across most of the basin on Saturday. Portland also had its first record high of 2011 (96°F on Saturday). This, combined with mostly dry weather across the basin, allowed streamflows to continue their slow downward drift. It is worth noting that none of the three load centers Portland, Seattle, or Spokane have had measureable rain yet this month, although that will change in the next 48 hours. |
| August 29, 2011 | Although much of the weather attention was focused on the east coast this week with the impending arrival of Hurricane Irene, weather across the Northwest was warmer than normal with Portland staying above 80 for the entire week. Precipitation across the basin was mostly from localized thunderstorms except for a significant precipitation event in Canada and western Washington last Monday. This precipitation coupled with warmer temperatures sent streams in Canada into sharp rises as a result of that storm, but they have already returned to their previous slow recessions. |
| September 9, 2011 | The week started off on a cool note as a cold front brought below average temperatures to the basin, up to an inch of rain in southern BC, and even the first slushy snow of the season in Glacier National Park, MT. However by the end of the week, the first real summer weather pattern of the season established itself, with temperatures near 90°F west of the Cascades. With the exception of some minor rises above Arrow early in the week, streams returned to their gradual late summer decreases. For the first time since November 2010, average monthly unregulated flows at The Dalles ended up just a bit below normal in August. |
| September 12, 2011 | The only notable heat wave of the summer told hold over the region last week. Load center departures hovered at +6°F for most of the week before peaking around +10°F over the weekend. Several record highs were set across the region. The heat wave was tempered, though, by the rather dry airmass and lengthening early fall nights. Thus temperatures fell quickly after sunset and resulted in some rather cool mornings. With the exception of a few, extremely isolated thunderstorms over the mountains, no rain fell across the region last week. Streamflows continued their slow decreases, except in Canada where the warm temperatures helped to melt some of the leftover, high mountain snows from last winter. |
| September 19, 2011 | Last week started off hot and dry across the region, with several record highs throughout the basin (and probably the last 90 degree high of the year in Portland). However as expected, the blocking high pressure area, which kept the region hot and dry for the first half of September, gradually gave way last week. Temperatures fell to near normal my mid week, and below normal by the weekend. A couple of cold fronts also brought the first rains to the region in several weeks, particularly in Canada and western Washington where the first wet snow of the season fell on the higher mountain peaks. Much of this rain soaked into the dry soils, so streamflows continued their slow decreases overall. Streamflows across Canada showed much steeper drops over the weekend as cooler weather shut off much of the glacier melt. |
| September 26, 2011 | It was warm and dry across the basin last week, with temperatures on Friday peaking nearly 10 degrees above average. Al this changed over the weekend, though as a seasonably strong, early fall cold front marched across the basin on Saturday. This brought significant rain to the northwest third of the basin, with locally heavy rains in British Columbia and the Cascades. Most of the rain went into increasing soil moisture across the basin instead of runoff, but the combination of warm temperatures followed by rain in BC did increase flows above Arrow last week. |
| October 3, 2011 | We had one last gasp of late summer weather late last week, after a couple of rather cool showery days to start the week. Load center temperatures peaked almost 8°F above average before beginning a slow fall over the weekend as a series of weakening cold fronts pushed across the basin. Most of the rains were focused on southern British Columbia, but significant amounts were also reported west of the Cascades, particularly in the Olympics and in southwest Oregon. Modest streamflow rises were noted in Canada where we are beginning the water year with projects in much better shape than the past several falls. |

## Seasonal Flow Objectives

| Project / Season | Average to date | BiOp Objective |
| --- | --- | --- |
| Priest Rapids Spring (April 10 - June 30) | 138 kcfs | 135 kcfs |
| McNary Spring (April 10 – June 30) | 377 kcfs | 260 kcfs |
| McNary Summer (July 1 – Aug 31) | 262 kcfs | 200 kcfs |
| Lower Granite Spring (April 3 – June 20) | 138 kcfs | 100 kcfs |
| Lower Granite Summer (June 21 – Aug 31) | 80 kcfs | 55 kcfs |

## Flood Control

Flood Control Elevations and April 10 Objective Elevations per each forecast period are depicted in the tables below.  Forecasted flood control elevations will be presented beginning in December after the Libby and Dworshak water supply forecasts are available.  Subsequent forecasted flood control elevations will be updated after the final water supply forecasts are available January-April.

(The April 10 elevations noted below are the result of linear interpolation between the March 31 and April 15 forecasted flood control elevations.)

|  |  | DECEMBER | JANUARY | FEBRUARY | MARCH | APRIL |
| --- | --- | --- | --- | --- | --- | --- |
| LIBBY | Jan 31 | 2410.8 | 2424.5 |  |  |  |
|  | Feb 28 | 2409.2 | 2432.7 | 2392.7 |  |  |
|  | March 31 | 2408.4 | 2436.7 | 2388.6 | 2364.3 |  |
|  | April 10 | 2408.4 | 2436.7 | 2388.6 | 2364.3 | 2360.9 |
|  | April 15 | 2408.4 | 2436.7 | 2388.6 | 2364.3 | 2359.2 |
|  | April 30 | 2408.4 | 2436.7 | 2388.6 | 2364.3 | 2359.2 |
| HUNGRY HORSE | Jan 31 | 3543.6 | 3541.8 |  |  |  |
|  | Feb 28 | 3538.5 | 3534.9 | 3525.1 |  |  |
|  | March 31 | 3532.5 | 3527 | 3511.2 | 3503.4 |  |
|  | April 10 | 3530.6 | 3524.4 | 3506.5 | 3497.7 |  |
|  | April 15 | 3529.6 | 3523.1 | 3504.1 | 3494.8 | 3480.7 |
|  | April 30 | 3526.7 | 3519.0 | 3501.8 | 3493.7 | 3479.5 |
| GRAND COULEE | Jan 31 | 1290.0 | 1290.0 |  |  |  |
|  | Feb 28 | 1289.8 | 1289.7 | 1289.4 |  |  |
|  | March 31 | 1259.3 | 1267.4 | 1262.0 | 1270.2 |  |
|  | April 10 | 1246.3 | 1254.8 | 1248.9 | 1258.4 |  |
|  | April 15 | 1239.8 | 1248.5 | 1242.3 | 1252.5 | 1232.2 |
|  | April 30 | 1230.8 | 1238.5 | 1235.1 | 1237.0 | 1220.2 |
| BROWNLEE | Jan 31 | 2077.0 | 2077.0 |  |  |  |
|  | Feb 28 | 2048.4 | 2044.5 | 2044.5 |  |  |
|  | March 31 | 2043.1 | 2036.8 | 2035.9 | 2038.7 |  |
|  | April 15 | 2040.7 | 2031.7 | 2030.7 | 2034.6 | 2026.2 |
|  | April 30 | 2038.4 | 2028.8 | 2026.8 | 2031.4 | 2017.4 |
| DWORSHAK | Jan 31 | 1526.2 | 1526.2 |  |  |  |
|  | Feb 28 | 1491.5 | 1493.5 | 1501.4 |  |  |
|  | March 31 | 1469.6 | 1479.7 | 1495.6 | 1445.0 |  |
|  | April 10 | 1472.3 | 1483.6 | 1495.1 | 1445.0 | 1445.0 |
|  | April 15 | 1474.2 | 1485.5 | 1494.8 | 1445.0 | 1462.7 |
|  | April 30 | 1466.6 | 1475.2 | 1489.8 | 1476.1 | 1471.6 |

Grand Coulee and all Canadian projects will be operated for standard flood control in 2010-11.  Hungry Horse and Libby will be operated for Variable Q (VARQ) Flood Control.  Beginning in January, the Corps calculates Upper Rule Curve elevations based on the monthly official final forecasts.  Projects are operated using these elevations as an upper limit, with the objective of reaching their spring refill elevations.  For detailed flood control operations see:  http://www.nwd-wc.usace.army.mil/report/colsum.

## Storage Project Operations

### Libby Dam

#### Libby Dam - Bull Trout Flows

Bull trout minimum flows are specified in the 2006 Libby Sturgeon Biological Opinion (2006 BiOp) and presented in Table 7 of the WMP.

#### Libby Dam - Sturgeon Pulse

Per the 2006 BiOp, the sturgeon pulse volume is determined from a tiered flow structure based upon the Corps’ May Final WSF for the period of April-August.

#### Libby Dam - April 10 and Refill Objectives

Based on the April Libby water supply forecast the April 10 objective elevation was 2360.9 feet. The actual elevation on April 10 was 2361.5 feet.  Due to a rising water supply and continued cool and wet conditions the Libby project was drafting aggressively in April and continues to do so in March, for purposes of system flood control.  The project ended April at 2349.4 feet.  .  The May forecast sets the flood control elevation to 2287 ft as an input for the calculation of the VARQ refill flow once the start of refill is declared, although due to physical outlet considerations and water quality considerations the project is not expected to draft that deep prior to beginning of refill.  There is a high potential of reaching flood stage at Bonners Ferry, Idaho and Nelson in British Columbia this year, as well as other points on the Pend Oreille and other rivers within the Seattle District.  The project is expected to fill or be nearly full by late July.

#### Libby Dam – Summer Draft Limit

Experimental draft to 10 feet from full by the end of September, except in the lowest 20th percentile of water years (currently less than 71.8 MAF), as measured at The Dalles, when draft will increase to 20 feet from full by end of September. The RFC’s May Final forecast for April-August is used to set the official draft limit.  The limit will be 10 feet from full, or 2449.0 feet, based on the May water supply forecast.

### Hungry Horse Dam

#### Hungry Horse - Water Supply Forecast and Minimum Flows

The minimum flow requirements are measured at two locations the South Fork Flathead River below Hungry Horse Dam and the Flathead River at Columbia Falls. The minimum flows will be determined monthly, beginning in January, with the Bureau of Reclamation’s WSF forecast for Hungry Horse Reservoir for the period of April 1 to August 31. The final flow levels, for the remainder of the calendar year, are based on the March Final forecast.  The Bureau of Reclamation’s March Final WSF for April–August was 2506 kaf  (121% of average).  Minimum flow requirements from Hungry Horse and Columbia Falls are currently set at 900 cfs and 3,500 cfs, respectively.  The March final forecast sets the minimum flow requirements from March through December.

#### Hungry Horse - April 10 and June 30 Refill Objectives

The Bureau of Reclamation computes Hungry Horse’s final April 10 elevation objective by linear interpolation between the March 31 and April 15 forecasted flood control elevations based on the March Final WSF.  Based on the 2011 March Final WSF, the April 10 elevation objective was 3497.7 ft.  However due to the increasing WSF from March to April and lower flood control elevations, Hungry Horse increased discharges to 10.6 kcfs (included 2 kcfs spill) in order to draft down to the April 30 flood control elevation.  The actual elevation on April 10 was 3492.98 ft. Hungry Horse Reservoir is expected to refill by approximately June 30.  A late snowmelt runoff may delay refill to sometime after June 30 in order to avoid excessive spill at the project. Hungry Horse will most likely fill sometime after June 30 in 2011 due to the well above average WSF.

#### Hungry Horse - Summer Draft Limit

The experimental summer reservoir draft limit at Hungry Horse is 3,550 ft. (10 ft. from full) by September 30, except in the lowest 20th percentile of water years (The Dalles April-August <71.8 maf) when the draft limit is elevation 3,540 ft. (20 ft. from full) by September 30.  The RFC’s May Final April-August forecast is used to set the official draft limit.  Based on the April Final WSF, the September 30 draft limit for 2011 is expected to be 3550 ft.

### Grand Coulee Dam

#### Grand Coulee - April 10 and June 30 refill Objective

The Bureau of Reclamation computes Grand Coulee’s final April 10 elevation objective by linear interpolation between the March 31 and April 15 forecasted flood control elevations based on the March Final WSF for The Dalles.  Based on the 2011 March Final WSF, the April 10 elevation objective was 1258.4 ft.  However due to the increasing WSF from March to April and lower flood control elevations, Grand Coulee began drafting  in late March and continued drafting through April in order to draft down to the April 30 flood control elevation of 1220.2 ft.  Grand Coulee drafted around 1ft/day during April and the actual elevation on April 10 was 1238.5 ft.

#### Grand Coulee - Summer Draft Limit

The Grand Coulee summer draft limit is set by the magnitude of the RFC's July Final April–August WSF at The Dalles Dam.  Based on the April Final WSF at The Dalles, the summer draft limit for Grand Coulee is expected to be 1,280 ft.  This draft limit will most likely be modified to implement the Lake Roosevelt Incremental Storage Release component of Washington’s Columbia River Water Management Program (CRWMP)  The amount of additional draft in 2011 is still to be determined.

#### Grand Coulee - Drum Gate Maintenance

Because maintenance was deferred in 2009 and 2010, drum gate maintenance will have to be performed in the spring of 2011 regardless of water supply conditions.  Flood control drafts at Grand Coulee in 2011 provided significant time for the maintenance to be completed without consequence to downstream flow objectives.

### Dworshak Dam

#### Dworshak - Summer Draft for Temperature Control and Flow Augmentation

To be updated in June.

## Water Quality

### Current Spill Priority List

The spill priority list provides guidance on project operations to provide fish passage spill, and lack of market spill.  A new proposed spill priority list format is being reviewed by the FCRPS Action Agencies.  Once the review process of the spill priority list is complete, it will be provided for the WMP update.

Until further notice, during periods of lack of market projects will spill in the following order: LWG, LGS, MCN, LMN, IHR, TDA, JDA, BON, MID-C, CHJ, GCL & DWR.  Current spill caps for the various TDG levels are shown below.  These are adjusted in-season based on real-time data.

Spill Priority List - May 3, 2011

| Project | TDG% | TDG% | TDG% | TDG% | TDG% | TDG% |
| --- | --- | --- | --- | --- | --- | --- |
|  | 110 | 115 | 120 | 125 | 130 | 135 |
| LWG | 20 | 30 | 41 | 90 | 125 | 200 |
| LGS (night) | 18 | 23 | 40 | 80 | 150 | 250 |
| MCN | 40 | 80 | 160 | 230 | 290 | 450 |
| LMN | 18 | 23 | 30 | 95 | 180 | 250 |
| IHR | 18 | 45 | 94 | 110 | 180 | 240 |
| LGS (day)3 | 18 | 23 | 40 | 80 | 150 | 250 |
| TDA | 45 | 60 | 125 | 250 | 360 | 600 |
| JDA | 15 | 60 | 125 | 240 | 450 | 600 |
| BON | 65 | GC75 | 100 | 190 | 225 | 270 |
| MID-C | GC4 | 110GC | GC | GC | GC | GC |
| CHJ | 20 | 1745 | 110 | 130 | 165 | 200 |
| GCL(a) | 7 | 3013 | 17 | 20 | 35 | 50 |
| GCL(b)5 | 0 | 15 | 30 | 75 | 120 | 130 |
| DWR | 37% | 37% | 37% | 37% | 37% | 37% |

## Chum Operations

### Chum Operation Summary – WY2011

| Date | Operation/TMT Discussion |
| --- | --- |
| October 26, 2010 | TMT discussion – Lots of chum showing up in the commercial and tribal fisheries. We’ve had plenty of rain recently resulting in good streamflows in the Hamilton springs, and Hamilton Creek. The early arrival of chum and good hydrologic conditions lead to a decision plan the start the chum spawning operation for November 1st. The typical daytime spawning tailwater range of 11.3-11.7 the planned operation. |
| Nov 1, 2010 | Chum spawning operation begins as planned |
| November 19, 2010 | Chum teletype modified to meet the desire of the salmon managers to move excess water at night around the midnight hour as much a possible. |
| December 13, 2010 | High flows associated with a large amount of basin-wide precipitation resulted in the need to move excess water for several days at a tailwater elevation of 18.5’. Hoping to recover the daytime spawning operation by Monday the 20th. |
| December 22, 2010 | TMT declares chum spawning completed. The chum operation transitions to the incubation phase with a minimum tailwater of 12.2 feet. TMT left the door open for a lower protection level if water becomes limited in the before emergence is completed in the spring. |
| March 9, 2011 | TMT reviewed the chum emergence model developed by PNNL. The 2010-2011 pre-season estimate for 50% emergence was April 6 and 90% emergence was on April 18, 2011. The end of the chum spawning operation will be determined in the near future pending real time data and the outcome of modeling efforts. |
| April 20, 2011 | During the April 20 TMT meeting NOAA announced emergence ended on April 18, 2011 in accordance with the model therefore the COE discontinued the Bonneville Dam tailwater restriction of 12.2 ft or greater on all hours. |

### Ives/Pierce Island Chum Survey Data – WY2011

| Date | Lives | Dead* | Redds |  |
| --- | --- | --- | --- | --- |
| Sep 24, 2010 | 0 | 0 | 0 |  |
| Oct 1, 2010 | 0 | 0 | 0 |  |
| Oct 14, 2010 | 0 | 0 | 0 |  |
| Oct 19, 2010 | 0 | 0 | 0 |  |
| Oct 26, 2010 | 0 | 0 | 0 |  |
| Nov 2, 2010 | 18 | 1 | 3 |  |
| Nov 9, 2010 | 38 | 2 | 11 |  |
| Nov 16, 2010 | 32 | 24 | 18 |  |
| Nov 23, 2010 | 130 | 17 | 39 |  |
| Nov 30, 2010 | 134 | 30 | 16 | Most areas are mass redds. |
| Dec 6, 2010 | 47 | 21 | NC |  |
| Dec 14, 2010 | 5 | 7 | NC |  |
| Dec 21, 2010 | 1 | 2 | 0 |  |
| Dec 28, 2010 | 0 | 1 | 0 |  |

## Burbot Spawning Flows (Non-BiOp Action)

Under the terms of an MOU prepared in 2005 by the Kootenai Valley Resource Initiative (KVRI) and signed by the Corps, the selective withdrawal gate system at Libby Dam has been set to release cool water in November and December before temperature stratification limits the temperature control capability.  The purpose of this operation is to provide cooler river temperatures downstream of Libby Dam (closer to normative thermal conditions).  This operation will likely result in November and December temperatures being slightly cooler than the existing selective withdrawal temperature rule curve.  Corps staff at Libby Dam removed selective withdrawal gates incrementally during late October to assure that daily temperature change remains within 2° F per day; gates were removed systematically to slowly lower river temperature by early November (a span of about 8° F).  Temperature will not be minimized this fall until isothermal conditions develop due to constraints and precautions that will be observed related to selective withdrawal crane rehabilitation that will occur over the winter, necessitating a more conservative gate removal pattern.  Rather than removing all gates (resulting in withdrawal elevation of 2,222 feet), the Corps removed all but 3 rows of gates resulting in withdrawal elevation of 2,253 feet.

## Upper Snake River Flow Augmentation

The Bureau of Reclamation is expecting that 487 kaf of Upper Snake River flow augmentation will be provided in 2011.

## Lake Pend Oreille Kokanee Operation

The Idaho Department of Fish and Game (IDFG) and the U.S. Fish and Wildlife Service (USFWS) submitted a System Operation Request (SOR) at the TMT meeting on October 15, 2010, requesting that the Action Agencies “draw Lake Pend Oreille down to a winter minimum control elevation (MCE) no lower than 2055' while minimizing or eliminating the need to spill at Albeni Falls Dam.”  The SOR further specified: “We therefore request that the drawdown be completed by November 8 if reasonably possible. If this is not possible, the MCE should be reached no later than November 15 and should not be dropped below this elevation for the duration of the winter. This proposed operation is not anticipated to cause exceedence of the state maximum total dissolved gas standards at downstream projects barring unforeseen circumstances. The lake will then be held within 0.5’ above the MCE to the end of kokanee spawning [monitored by IDFG] or December 31, whichever comes first. ”

In response to this SOR, the Corps implemented a drawdown plan on as agreed to by TMT on October 15.  Additional information will be included in the final Fall/Winter update.

## Vernita Bar/Hanford Reach Fall Chinook Protection Program Agreement Operations (Non-BiOp Action)

| Date | Operation/TMT Discussion |
| --- | --- |
| October 24, 2010 | Based on survey counts and the Hanford Reach Fall Chinook Protection Program Agreement, the Initiation of Spawning has not occurred for either zone below or above the 50 kcfs elevation. |
| October 31, 2010 | The Initiation of Spawning has been set to be October 27 for the 36 kcfs - 50 kcfs zone (the Wednesday before the weekend on which the Monitoring Team identifies five or more redds within the zone). The Initiation of Spawning has not been set for the zone above 50 kcfs since no redds were counted above the 50 kcfs flow elevation. |
| November 7, 2010 | Based on the November 7 survey count and the Hanford Reach Fall Chinook Protection Program Agreement, the Initiation of Spawning has been set for the zone above 50 kcfs to be November 3 (the Wednesday before the weekend on which the Monitoring Team identifies five or more redds within the zone). The Initiation of Spawning for the 36-50 kcfs zone was set to be on October 27 during the October 31 redd survey. |
| November 21, 2010 | Based on the November 21 survey count and the Hanford Reach Fall Chinook Protection Program Agreement, the 2010-2011 Critical Flow Elevation is set at the 65 kcfs elevation (the Agreement states in section C6b, “If there are fewer than 15 redds above the 65 kcfs elevation, then the Critical Elevation will be the first 5 kcfs elevation above the elevation containing the 16th highest redd”). The Monitoring Team agreed that the fish spawning season had ended and that November 21, 2010 be identified as the End of Spawning date. The Team also agreed that since fish spawning has ended, there was no need for the November 28 supplemental ground redd count. |
| February 22, 2011 | It is estimated that 1,000 temperature units (TU) from the initiation of spawning will be reached on Saturday 2/26/2011 marking Emergence and the start of the Emergence and Rearing periods. |
| March 23, 2011 | Current projections show the end of emergence will be around June 19. Constraints were ranging 30-40 kcfs and there had been just one minor exceedance on 3/13 when flows dropped just below the band. Stranding and entrapment studies were in their 3rd week. One Chinook had been observed entrapped and that number was likely to increase further into the migration season. Field crews were finding that the new web based modeling tool was helping them focus/streamline their work. |
| April 6, 2011 | The operation has stayed within flow bands prescribed, with two exceptions: on 3/14, .2 kcfs exceedance occurred due to operator error (which was corrected), and on 4/2, a .6 kcfs exceedance occurred due to changing conditions – higher flows over the weekend – that had also been resolved. No strandings and few entrapments had been observed. This was likely due to higher flows and early emergence. Peak emergence was a few weeks out. A lower flow operation would go into effect to pull the egg tubes in the river to examine egg/fry survival. |
| April 20, 2011 | The Hanford reach had accumulated about 772 temperature units from the end of spawning and emergence had occurred in all three zones indicating that more fish would be observed in the Hanford Reach very soon. Weekend minimums will begin this weekend and continue for four weekends through emergence. A 40 kcfs band width constraint is guiding operations; the mean flow was 154.8 kcfs. One exceedance occurred on 4/7 to support the egg-to-fry survival work that was reported during the 4/6 TMT meeting. The study was successful and results will be available soon. Russell will provide another update to TMT in two weeks. |

## Spring Creek Hatchery Releases

During the April 6 TMT meeting, the USFWS indicated that on April 12 the Spring Creek and Little White Salmon National Fish Hatcheries would release approximately 6.15 million juvenile Tule fall Chinook and approximately 1.8 million juvenile fall Chinook, respectively.  Consistent with previous years’ operations, the USFWS worked with BPA and the Corps on designing an operation to improve passage conditions for these juvenile hatchery fish through the gatewells of powerhouse 2 (PH2).  The Corps initiated this operation on April 13 at 0600 hours, and operated PH2 units at the mid to lower end of the 1% limit to improve passage of juvenile salmonids through the PH2 gatewells.  In coordination with the USFWS, the Corps ended this operation on April 21 at 1131 hours.

During the April 27 TMT meeting the USFWS indicated that the second Spring Creek Hatchery releases would occur on May 4, and would release approximately 4.6 million juvenile Tule fall Chinook.  Consistent with previous operations, the USFWS worked with BPA and the Corps to design an operation to improve passage conditions of these juvenile hatchery fish through the gatewells of PH2.  The Corps initiated this operation on May 4 at 1800 hours, and operated PH2 units at the lower 25% of the 1% limit to improve passage of juveniles through the PH2 gatewells.  In coordination with the USFWS the Corps ended this operation May 12 at 1700 hours.

## Snake River Zero Generation (Non-BiOp Action)

According to the Lower Snake River projects’ operating manuals, "zero" minimum project discharge is permitted on a limited basis from December to February. “Under an agreement between the Corps and the fishery agencies, zero river flow is allowed for water storage during low power demand periods (at night and on weekends) when there are few, if any, actively migrating anadromous fish present in the Snake River.  Water stored under zero river flow conditions may maximize power production from the Columbia River Basin system, but zero river flow operations are not recommended at Lower Snake River projects when fish are actively migrating in the Snake River.”

In 2005, the Salmon Managers developed guidance criteria for dropping to zero generation.  The status of the actively migrating fish in the Snake River will be evaluated in November and December to determine when the criteria have been met.

Paul Wagner, NOAA Fisheries, and further clarified by David Benner, Fish Passage Center, reported to TMT at the December 1, 2010 meeting that the criteria this year for “few if any” fish is 65 combined and 20 wild.  As of the December 1st meeting. the criteria had not been met but were only a few fish above the threshold.  Paul committed to TMT to coordinate with TMT when the criteria are met.  On December 2nd the criteria were met.

## Minimum Operating Pool (MOP)

Snake River project MOP elevations are depicted in the table below.

| Project | Minimum Elevation (ft) | Maximum Elevation (ft) |
| --- | --- | --- |
| Ice Harbor | 437.0 | 438.0 |
| Lower Monumental | 537.0 | 538.0 |
| Little GooseA | 633.0 | 634.0 |
| Lower Granite | 733.0 | Variable* |

A – To be adjusted as necessary to provide adequate depth over entrance sill at Lower Granite navlock.

At John Day, the forebay is being operated within a 1.5-foot range of the minimum level that provides irrigation pumping from April 10 to September 30.  The initial range is 262.5 to 264.0 feet.  The minimum level will be adjusted upward as necessary to facilitate irrigation pumping.

| Date | MOP Operation Discussion |
| --- | --- |
| March 28, 2011 | Corps received a System Operations Request on March 28, 2011, from the Columbia River Towboaters Association (SOR 2011-01) requesting Lower Granite be operated at MOP+2 (i.e., 735.0 - 736.0 ft) April through August 2011. |
| March 30, 2011 | Pacific Northwest Waterways Association (PNWA) presented SOR 2011-01 during the TMT meeting and requested the implementation of the SOR beginning 1 April. |
| *March 31, 2011 | *Via email in an Official TMT Coordination Request the Corps provided TMT with an alternative to the operation identified in SOR 2011-01 that would provide navigation safety as requested and minimize impacts to fish protection measures (eg. minimize the frequency of operating Lower Granite in excess of MOP - 733.0 to 734.0 ft.). The Corps proposed alternative was based on the relationship between the pool elevation at Lewiston due to the backwater effects of Lower Granite Dam. The Corps alternative was to operate the Lower Granite forebay in variable 1-foot ranges between MOP (733.0 – 734.0 ft.) and MOP+2 (735.0 to 736.0ft.) as a function of inflow measured at Lower Granite Dam forebay (as opposed to the proposed MOP+2 operation in the SOR). Specifically, when daily average inflow is greater than or equal to 120 kcfs, Lower Granite would be operated at MOP (733.0-734.0 ft.) and for flood control. When day average inflow is less than 120 kcfs but greater than or equal to 80 kcfs, Lower Granite would be operated at MOP+1 (734.0 -735.0 ft.). When day average inflow is less than 80 kcfs but greater than or equal to 50 kcfs, Lower Granite would be operated at MOP+1.5 (734.5-735.5 ft.). When day average inflow is less than 50 kcfs, Lower Granite will be operated at MOP+2 (735.0-736.0 ft.). The Corps’ proposal would provide safe conditions with respect to depth in the area near Lewiston while operating as close to MOP as possible at Lower Granite. Tidewater and PNWA agreed that the Corps’ alternative would address their concerns, and the Corps proposed the alternative operation to TMT on Thursday morning, March 31. |
| April 1, 2011, | A TMT Conference Call was convened to clarify the proposed operation and conduct an official poll for those members who had not already responded. TMT members did not object to this operation; however there were concerns about this situation continuing into the next migration season and potential mitigation actions. TMT members that were polled were: Idaho, Washington, Oregon, Montana, USFWS, NOAA, BPA, Nez Perce. Receiving no objection to the Corps proposed revised operation as specified in the March 31 Official TMT Coordination request the Corps implemented the operation. The Corps will implement this modified MOP operation through August 31, 2011. A summary of Lower Granite dam forebay elevations from April 3 to August 31 is included below. Additional data on this operation may be found at the following website: http://www.nwd-wc.usace.army.mil/tmt/wq/historical/ |

## Spill and Transportation Operations

### Spring Spill

Spring spill operations will be implemented consistent with the 2011 Spring Fish Operations Plan (Table 2 below).

### Spring Transportation

The discussion associated with the initiation of transportation from the 2011 Spring Fish Operation Plan (FOP) is included below.

Transportation will be initiated at Lower Granite Dam no earlier than April 20 and no later than May 1.  Transportation will start up to 4 days and up to 7 days after the Lower Granite Dam start date at Little Goose and Lower Monumental dams, respectively.  The actual start date for Lower Granite, Little Goose, and Lower Monumental dams will be determined through coordination with TMT as informed by the in-season river condition (e.g. river flow and temperature) and the status of the juvenile Chinook and steelhead runs (e.g. percentage of runs having passed the project).

In accordance with the FOP, TMT discussed the initiation of juvenile transportation during the April 27 meeting.  The Corps reported that, with no objections from the salmon managers, the COE planned to begin the transportation operation on May 1.  Specifically, Lower Granite would initiate collection at 0700 hours on May 1, with transportation beginning on May 2; collection would begin at Little Goose on May 5 with transport on May 6; and collection at Lower Monumental will begin on May 8 with transport on May 9.  Hearing no objection the proposed operation the Corps initiated this operation on May 1.

### Summer Spill

Summer spill operations will be implemented consistent with the 2011 Summer Fish Operations Plan (Table 3 below).

Table 3.  Summary of 2011 summer spill levels at lower Snake and Columbia River projects.

| Project | Planned 2011 Summer Spill Operations (Day / Night) | Comments |
| --- | --- | --- |
| Lower Granite | 18 kcfs / 18 kcfs | Same as 2010 |
| Little Goose | 30% / 30% |  |
| Lower Monumental | 17 kcfs / 17 kcfs |  |
| Ice Harbor | June 21-July 13: 30% / 30% vs. 45 kcfs / Gas Cap July 13-August 31: 45 kcfs / Gas Cap (approximate Gas Cap range: 75-95 kcfs) |  |
| McNary | 50% / 50% |  |
| John Day | July 1-July 20: 30% / 30% and 40% / 40% July 20-August 31: 30% / 30% |  |
| The Dalles | 40% / 40% |  |
| Bonneville | June 16-July 20: 85 kcfs / 121 kcfs and 95 kcfs / 95 kcfs July 21-August 31: 75 kcfs / Gas Cap |  |

### Summer Transportation

The discussion associated with summer transportation operations from the 2011 Summer Fish Operation Plan (FOP) is included below:

Lower Snake River Dams - Operation and Timing

The 2011 Spring FOP provides information about the initiation of transport at the lower Snake River collector projects. Summer transport operations at the lower Snake River collector projects will continue as specified in the Order for 2010 Summer Spill Operations. Starting on or about August 15, fish will be transported by truck, dependant on numbers of subyearling Chinook collected. Transport operations will be carried out concurrent with FOP spill operations at each project and in accordance with all relevant FPP operating criteria. Fish transportation operations for the lower Snake River collector projects are described in FPP Appendix B.

Fish transportation operations are expected to continue through approximately October 31 at Lower Granite and Little Goose dams, and through September 30 at Lower Monumental Dam. Transportation operations may be adjusted due to research, conditions at the collection facilities, or through the adaptive management process to better match juvenile outmigration timing or achieve/maintain performance standards.

McNary Dam - Operation and Timing

Transportation will be initiated at McNary Dam between July 15–30 per the 2010 Supplemental BiOp (RPA 30, Table 4) and in coordination with NOAA Fisheries and the TMT. Fish will be transported from McNary Dam by barge through August 16, then transported by truck every other day. All fish collected will be transported except those marked for in-river studies. Fish are expected to be transported through September 30.  The presence of factors such as excess shad, algae or bryozoans that can clog screens and flumes may result in discontinuing transport operations at McNary Dam before September 30. Detailed criteria for McNary transport are contained in the FPP, Appendix B.

In accordance with the FOP, TMT discussed the initiation of juvenile transportation during the April 27 meeting.  The Corps reported that, with no objections from the salmon managers, the COE planned to begin the transportation operation on May 1.  Specifically, Lower Granite would initiate collection at 0700 hours on May 1, with transportation beginning on May 2; collection would begin at Little Goose on May 5 with transport on May 6; and collection at Lower Monumental will begin on May 8 with transport on May 9.  Hearing no objection the proposed operation the Corps initiated this operation on May 1.

## Fish Passage Research

A brief summary of 2011 fish passage research is included below.  More details regarding 2011 fish passage research is located in Appendix A of the 2011 Fish Passage Plan available on the following website: http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/2011/

### Bonneville

- BiOp Performance Standard Compliance Test

- Adult Kelt Passage Test at B1 Sluiceway and B2CC

- Lamprey Passage Evaluations

### The Dalles

- Adult Lamprey Studies

- Steelhead Ice Trash Sluiceway Passage Study

- BiOp Performance Standard Testing

### John Day

- Adult Lamprey Studies

- BiOp Performance Standard Compliance Test

### McNary

- McNary adult steelhead fallback study

- Monitoring fish passage at McNary OR shore ladder

- Identify potential for adverse impact of aquatic invertebrates growing within the juvenile collection and bypass systems at McNary

- Evaluation of Adult Pacific Lamprey Passage Success at McNary and Lower Snake River Dams

- Underwater Video Monitoring of Adult Fish Ladder Modifications to Improve Pacific Lamprey Passage at McNary and Ice Harbor Dams

- Determining the feasibility of detecting JSAT Transmitters in the Tailrace Environment at McNary Dam

### Ice Harbor

- Evaluation of Adult Pacific Lamprey Passage Success at McNary and Lower Snake River Dams

- Underwater Video Monitoring of Adult Fish Ladder Modifications to Improve Pacific Lamprey Passage at McNary and Ice Harbor Dams

- Evaluation of Fish Counting Accuracy Issues at FCRPS Dams, at Ice Harbor and Lower Monumental Dams

### Lower Monumental

- Bull Trout PIT Tag Study

- Developing Half-Duplex PIT Tag Antennas at Fishway Entrances and Exits at Ice Harbor Dam

- Evaluation of Fish Counting Accuracy Issues at FCRPS Dams, at Ice Harbor and Lower Monumental Dams

### Little Goose

- Bull Trout PIT Tag Study

### Lower Granite

- A study to compare seasonal SARs of early in-river migrating versus transported Snake River yearling anadromous salmonids

- A study to compare SARs of Snake River fall Chinook salmon under alternative transportation and dam operational strategies

- Kelt reconditioning / transportation

- A Study to Evaluate Hydropower System-related Latent Mortality Associated with Passage of Yearling Chinook Salmon Smolts through Snake River Dams

- A study to evaluate straying behavior in steelhead

- A study to identify overwintering behavior of Fall Chinook salmon

- Developing Half-Duplex PIT Tag Antennas at Fishway Entrances and Exits at Lower Granite Dam

1971-2000

1929-1999

LGS (night) = 1800-0500 hours; LGS (day) = 0500-1800 hours.

“Mid-C” represents Grant, Douglas and Chelan PUDs collectively as measured at Priest Rapids tailrace. GC indicates gas cap of 110%, 115%, 120%, 125%, and 130%.

When GCL forebay elevation is less than 1266 feet, use GCL(a) spill caps associated with outlet tubes.  When GCL forebay elevation is greater than 1265.5 feet, use GCL(b) spill caps associated with drum gates.

DWR spill caps are measured as the percentage of total outflow.